Questionnaire

to European projects or projects with European participation in the field of astroparticle physics 1

| Name of experiment/device | Megaton water Cerenkov at Frejus (MEMPHYS) |
| --- | --- |
| Present Spokesperson (location, email) | No spokesman yet. Contacts: Jacques Bouchez (Saclay) bouchez@hep.saclay.cea.fr Jean-Eric Campagne (LAL Orsay) campagne@lal.in2p3.fr Mauro Mezzetto (Padova, Italy) mauro.mezzetto@pd.infn.it Luigi Mosca (Saclay) luigi.mosca@lsm.in2p3.fr Stavros Katsanevas (IN2P3, Paris) katsan@in2p3.fr |
| Collaborating Institutions 2 | Should become a worldwide collaboration (Europe, Japan, North-America) |
| Collaborating countries | Interest in France, Italy, Switzerland, Spain. [and contacts with UNO collaboration and HyperK] This project is discussed within Europe in the ECFA/CARE-BENE neutrino oscillation group, and at the worldwide level during yearly NNN workshops (megaton detectors, 2005:Aussois, 2006: USA, 2007: Japan) and NuFACT yearly workshops (beam aspects) |
| Number of authors 3 |  |
| Number of PhD students 3 |  |
| Location/Infrastructure | Large cavities to be dug in Frejus tunnel (2010-2015) Probably 4 cylindrical pits with 4 water cerenkov detectors (total fiducial mass around 500 ktons) |
| Funding agencies |  |
| Scientific goals | Proton decay Supernova explosions Atmospheric neutrinos Solar neutrinos Relic neutrinos from past SN Neutrino oscillations (Theta13 and CP phase) using superbeam and/or betabeam from CERN |
| Design | Under study |
| Cost 4 | Cavity = 350 MEuros +/- 150 MEuros Detectors= 350 MEuros +/- 150 MEuros Beams for neutrino oscillation not included. |
| Present status (R&D, construction, data taking, closed) | Feasibility studies, performance simulations R&D on photodetectors and electronics Ongoing design study (FP6) for betabeams Design study (FP7) due to start in 2008 for superbeam and detectors |
| Most relevant results | Prestudy on cavities completed (sept. 2005) First realistic design of decay ring for betabeam completed (J.Payet et al, Saclay) Estimate of Physics performances of MegaTonne scale Water Cerenkov on Scientific goals |
| Perspective: - total cost, status of funding 5 - merging with other projects? 6 - close R&D relations to other projects ? 7 - coming relevant reviews ? 8 - branch points 9 | Milestones: 2006: whitebook on the project 2006-2010?: Detector R&D on PhotoDetectors and related aspects 2009: start digging cavities (5 to 6 years) 2010: CERN defines its non-LHC physics program 2010(?): site choice for EURISOL 2015-2020: installation of detectors Start physics before 2020 Betabeam between 2017 and 2020 Superbeam might come at about the same time |
| Which relevant results are expected, and when ? 10 | Proton decay: 10**35 year sensitivity on proton lifetime in e+ pi0 after 15 years Neutrino oscillations: sensitivity on theta13 above 0.5 degree at 90%CL, sensitivity on CP phase above 20 degrees if theta13 bigger than 1 degree. Possibility to solve ambiguities using atmospheric neutrinos. Using both a superbeam and a betabeam, and running with neutrinos and antineutrinos gives a lot of redundancy : 2 independant CP or T or CPT tests should validate the systematics, the response of the detector to the appearance signal in one of the beams can be studied using the other beam (i.e. the e-neutrino appearance signal for the superbeam is studied using the bulk of events from the betabeam, and vice-versa) This sensitivity is based on 10 year runs. SuperNovae: 106 neutrinos from a SN at Center of the Galaxy allow to see SN primordial neutrino burst |
| Most actual information - web page - recent transparencies available on the web - recent results in journals or on preprint server. | International Scoping Study at CERN (sept.22-24,2005) http://dpnc.unige.ch/users/blondel/ISSatCERN.htm#_Detailed_agendas see talks by J.E. Campagne TAUP 05 sept.10-14, 2005 Zaragoza. See Mauro Mezzetto’s talk http://ezpc00.unizar.es/taup2005/talks.htm NNN05 April 7-9 2005, Aussois. See talks by J.Bouchez, M.Lindroos, M.Mezzetto, and session on background studies and photodetection, and session on large cavities and vessels http://nnn05.in2p3.fr/schedule.html see also NuFACT 05 june 21-26, 2005 Frascati http://www.lnf.infn.it/conference/2005/nufact05/ talks by R.Garoby, T.Kajita |

Compiled by:    		Jacques Bouchez			Date: sept. 28, 2005

Footnotes:

1 – Since the answers to this questionnaire are input to a roadmap process starting in September, it is kept as simply as possible. Answering the questions should not take more than  ~3 hours. The ApPEC roadmap committee asks to send  the answers until September 5, 2005.

2 – In order to simplify the procedure, in case of collaborations with more than 7 institutions, only the numbers of institutions has to be given and only largest have to be named.

3 – with 10% accuracy For future projects in the R&D phase the numbers should be given as accurate as possible (even if this is only to +- 50%). Also the number of PhD students should be omitted in this case.

4 –  please give cost for capital investment/material (“European counting”), if possible also personal cost (“US counting”).  If the current project has a direct predecessor, give also the cost of the predecessor. Examples: IceCube and  AMANDA, ZEPLIN-II and ZEPLIN-I. For future projects in the R&D phase the numbers may be only estimates (+- 50% may be o.k.). If you can separate cost for R&D phase and construction / operation, please do so.

5 –   i.e. cost 50 Mio Euro, 30 Mio approved

6 -   i.e. CRESST and Edelweiss to EURECA

7 -  i.e. GERDA to Majorana (USA)

8 –  Coming relevant national reviews which could have strong impact on the projects. Please mention also USA reviews (like e.g. in the past SAGENAP w.r.t.  AUGER North)

9 – Branch points could be “reaching a certain benchmark”, but also an external decision by ESA, NASA, or others. Give time scale.

10 -   Give standard expectations (be it “expected funding” or “sensitivity X reached in 2006 by experiment Y provided infrastructure work in laboratory Z are finished in time” –  see the examples sent around with this email).