Letter of Intent: FP6 Design Study for a Neutrino Factory

Introduction

Accelerator design and construction activities for Particle Physics in Europe are currently completely dominated by the LHC, particularly at CERN. This sets two important dates for an increase in resources for other accelerator projects: approximately 2007, when construction should be complete, and approximately 2009, when payment should be finished. The first will hopefully mean accelerator physicists will be available to work on new projects and the second that funds will be available. For the Neutrino Factory, this means that the level of activity and funding must be increasing in 2007 to make use of the first and, more importantly, a Conceptual Design Report must exist to have any chance of using the second to enable construction of the machine early in the next decade. To achieve this, the world Neutrino Factory community needs to embark on an extensive design study, including both theoretical studies of the accelerator complex, R&D activities to prove the principles of the machine and on the components themselves and physics studies to pinpoint the requirements for the accelerator complex.

As far as Europe is concerned, there are a number of requirements for such a study. Two feasibility studies have already been performed in the US, with only limited European involvement. In addition, following the CERN budget cuts over the last couple of years, the number of people working on the Neutrino Factory project has dropped considerably. As a result, we are behind in the US in many aspects of the machine and the size of the European community is considerably smaller than it was two years ago. The design study must then form the focus for re-building Neutrino Factory activities in Europe, involving accelerator physicists from outside CERN to replace many of those who are now working on the LHC instead. In addition, it is important it starts earlier in the Europe than the US to allow us to catch up with them to some extent. However, it is important that people from the US and Japan can be included to make this a world-wide study. Finally, one of the deliverables of the theoretical work should be the identification of the R&D required to show that the machine can be built and it is important that the design study includes this R&D.

Although the call is not yet out, an FP6 Design Study looks ideal for this purpose, providing funding for theoretical studies, including detailed engineering, and R&D on new technologies. To produce a CDR on the timescale of 2009, it is vital that a Neutrino Factory Design Study bid is made in the first round of FP6 bids in 2004. An initial sketch of the form such a Design Study bid could take is given below.

Outline

Although the EC has not yet issued the call for Design Study bids, the basic structure is already known. A design study can consist of two basic elements: Feasibility Studies (FS) and Technical Preparatory Work (TPW). As far as the Neutrino Factory is concerned, these could take the following forms:

Feasibility Studies: in the initial stages of the Design Study (the first two years?), this would include an evaluation of the alternative options for the different sections of the accelerator complex. This would allow Europe to catch up with the US to some extent and would identify the R&D and more detailed engineering studies that would be required before a final, overall conceptual design could be completed for the Neutrino Factory. Although the FP6 funding would only start around the end of 2004, this work should already be starting now as part of the process of rejuvenating activities in Europe. As the US is also planning a third Feasibility Study on the timescale of middle of 2005, it would allow both collaborations to participate in the same study starting at that time. The input to this stage of the FS would be the work already done in Europe, plus an evaluation of that done elsewhere. If the HIPPI JRA is successful, it would focus mainly on the other sections of the accelerator complex. Otherwise all sections would be included.

The second half of the FS, the last 2-3 years, would concentrate on producing a CDR, based on the work done in the first half and the results of any R&D performed. This would include enough engineering to be sure that the final conceptual design could be built.

Technical Preparatory Work: The bids for TPWs would depend on the rules as specified in the call. In particular, ideally bidders should be allowed to do feasibility studies to identify what R&D is required and make TPW bids in the later years based on this work. In any case, in the first round there are a number of possible projects for which a TPW bid can be made, for example MICE, a target test area and a collector test area. If additional TPW bids can be made in the later years, these should focus the R&D identified by the initial FS.

The details of the Design Study will need to be worked out over the next few months, with the US and Japan being involved in the discussions. It is planned to start these discussions at NuFact’03, with a session of the machine working group being devoted to this and a review of the results taking place in the final plenary session.

Management

Host laboratory: The first feasibility study in the US was hosted at FNAL and the second at BNL, with both laboratories being required to contribute significant resources, ~$1M. As the two main participating laboratories in the US having already been hosts, the US collaboration is now looking for an alternative and has suggested the Rutherford Appleton Laboratory in the UK. In Europe, with the budget cuts at CERN, the UK is now the biggest contributor to Neutrino Factory R&D, with the work centred around and being coordinated from the Rutherford Appleton Laboratory. As a result, RAL is the logical candidate for the host laboratory. This means the leader of the Design Study should be somebody at Directorate level from RAL, the most likely candidate being Ken Peach, Director of the Particle Physics Department. Currently, Ken is seeking agreement from the RAL Director for both of these. Overall coordination of the Design Study would then take place from RAL. Rob Edgecock would act as deputy to Ken.

Coordination of activities: As part of the recently created European Neutrino Group (ENG) for coordinating Neutrino Factory R&D in Europe, a number of “Task Force Leaders” have been identified for the different elements of the accelerator complex as follows:

Proton driver: Pascal Debu (Saclay), Roland Garoby (CERN), Chris Prior (RAL)

Target: Roger Bennett (RAL)

Collection: Jean-Eric Campagne (LAL)

Frontend: Rob Edgecock (RAL)

Acceleration and storage ring: Francois Meot (Saclay)

It is planned that these people would coordinate the work on these elements of the machine in the Design Study, with the laboratory they come from taking the responsibility for that element and contributing to the administration and additional funding. Other institutes would obviously also be encouraged to participate in the work! Equivalent people and labs would be identified from Japan and the US to work along side these task force leaders.

Funding and timescale

A lot of work is required to put us in a position to write a CDR by 2009. The plan then is to bid for as large a funding as possible, ~10-15MEUR, from FP6 consistent with equivalent funds being available from the member institutes. As already discussed, the first stage of the Design Study is already starting as part of the creation of ENG. The aim is to complete most of the initial theoretical work within two years of the start of the Design Study to be in a position to bid for relevant TPWs in the last round. Thus, a possible time schedule, assuming Design Studies start at the beginning of 2005, is:

| March 2003 | Start of Design Study as part of ENG |
| --- | --- |
| April 2003 | Start formulation of FP6 DS proposal |
| October 2003 | Call for Design Studies |
| February 2004 | Finalise Design Study proposal |
| March 2004 | Submit proposal: FS and some TPWs(?) |
| January 2005 | Start FS and TPWs |
| Mid-2005 | US Feasibility Study III starts |
| January 2006 | Attempt to identify R&D for more TPWs |
| March 2006 | Submit TPW proposals |
| January 2007 | Start more detailed studies of a limited number of options for the Neutrino Factory, including engineering |
| January 2009 | Select final Neutrino Factory design |
| Mid-2009 | Complete CDR |