CARE/NA2: 2nd Quarterly Report 2004

Version 2/09/2004

Title: Beams for European Neutrino Experiments (BENE)

Coordinator: V. Palladino (INFN-Na), Deputy: E. Gschwendtner (UniGe)

## Beams for European Neutrino Experiments

Participating Laboratories and Institutes:

| Institute (participant number) | Acronym | Country | Coordinator | Scientific Contact | Associated to |
| --- | --- | --- | --- | --- | --- |
| CCLRC Rutherford Appleton Laboratory (20) | CCLRC | UK | P. Norton | R.Edgecock? Q to PN |  |
| Commissariat à l’Energie Atomique (1) | CEA | F | R. Aleksan | J. Bouchez |  |
| CERN (17) | CERN | CH | G. Guignard | H. Haseroth | FNAL, LBL, BNL, UnO |
| Forschungszentrum Jülich (7) | FZJ | D | R. Tölle | F. Goldenbaum | NRG, IPUL |
| Universite’ Catholique de Louvain la Neuve (2) | UCLN | B | T. Delbar | T. Delbar |  |
| Université de Geneve (18) | UNI-GE | CH | A. Blondel | A. Blondel | UNI-Bern, UNI-Neuchatel, PIUZ |
| INFN (10) | INFN | I | S. Guiducci | V. Palladino | Bari,Genova, LNGS, LNL, LNF Milano, Napoli, Padova, Pisa, Roma3, Torino, Trieste |
| Technical University Munich (8) | TUM | D | M. Lindner | M. Lindner |  |
| Gesellschaft fur Schwerionenforschung, Darmstadt(4) | GSI | D | N. Angert | B. Franzke |  |
| Paul Scherrer Institute (19) | PSI | CH | V. Schlott | K. Thomsen |  |
| Imperial College London (21) | ICL | UK | K. Long | K. Long | BAT , BRU, CAM, DUR, EDIN, GLA, ULI, UOX, SHEF, QMUL, SOTON, SUSS |
| CSIC(16) | CSIC | E | A. Faus-Golfe | F. Sanchez | UBa, IFIC, UAM |
| CNRS (3) | CNRS | F | T. Garvey | J. Dumarchez | CNRS IN2P3, Orsay, Lyon, ISN, LPHNE, CENBG |

Main Objectives: Establish a roadmap to superior accelerator neutrino facilities, assembling a community capable to establish, propose and sustain the necessary R&D activities.

Cost:

| Total Expected Budget | EU Funding |
| --- | --- |
| 1367 K€+ CH Total 1367 K€+ CH | 447 K€ |

Beams for European Neutrino Experiments	1

1	Management Activity	3

1.1	Meetings	3

2	Dissemination Activity	8

2.1	List of talks	10

2.2	List of papers	11

2.3	Web site	12

3	Status of the Work.	13

Management and Communication. General scope and progress.	13

Management and Communication work is not a specific WP in BENE It is performed by the coordinator with the help of the deputy and other senior members of the Network.	13

3.1	Work Package 1 : Physics	16

3.2	Work Package 2: Driver	18

3.3	Work Package 3: Target	22

3.4	Work Package 4: Collector	24

3.5	Work Package 5: Novel Neutrino Beams	28

3.6	Work Package 6: fictitious package.This is the example from HIPPI.	30

- Management Activity

[Indicate any significant management tasks carried out during the reporting period, e.g. communication between partners, co-operation with other projects/programmes if any….]

The following management activities have taken place:

1)The BENE steering group has met in flesh the occasion of both the BENE weeks and of the Nufact04 Workshop. It has also had several phonemeetings. By means of these we organized the setting up phase, distribution of documentation, the first organization of the Web pages, the detailed programs of the BENE weeks, the first steps in the preparation of the DESY Workshop and finally the preparation of quarterly reports.

Most of the SG was deeply involved

- in the preparation and the follow ups of the MMW Workshop at CERN. Regular bi-weekly meetings made that work possible. This involved a strict cooperation with the management of the EURISOL project.

- in the world wide cooperation in the preparation of the International NuFact04 Workshop in Osaka.

2)The group of 13 representatives of the institutions in BENE has had a phonemeeting in May to discuss criteria for distribution of resources and to try to improve contacts and connectivity.

More of this is needed. There is a lot of coherence to be gained. But not easy to make reality.

  - Meetings

    - List of meetings

[Give an overview of the meetings, workshops and all other event (co)organized by the Activity or with contribution from Activity in 2004 (see table 1.1.1a)]

The major events organized by BENE so far are summarized in Table 1.1.1a (where future events in preparation are in italics). These were:

1) the 1st BENE Week Feb 18-21. This is the regular week of meetings of BENE related work packages, study groups and R&D projects.

2) a MICE Proto-Collaboration Meeting at the end of March at CERN. BENE is fostering the success of this international effort (a  Muon Ionization Cooling Experiment)

3) the 2nd BENE Week  and MMW Workshop in May at CERN. This second the regular week of meetings of study groups and R&D projects.was marked by the “Workshop on Multi Mega Watt Proton Source”, that is likely to have been an important milestone in our progress.

4) the Nufact05 International Workshop on Neutrino Factory and Superbeams in Osaka. This Workshop is the annual world wide forum in our sector. BENE participated to its preparation and contributed to its debate. So did for the associated NuFact04 School. The proposal to hold NUFact05 in Europe was presented and approved.

5) a MICE Proto-Collaboration Meeting in Osaka immediately after NuFact04.

BENE is present to all major neutrino events in the year. In 2004 we wil mention only the most important and representative event,Neutrino 2004. Held on even years, this XXI International  Conference on Neutrino Physics and Astrophysics was held in Paris.   It was attended by a significany BENE delegation and we had several speakers in the all plenary, by invitation only, program of the conference.

BENE is also often present at regular ECFA meetings in the year and reports periodically to meetings of the CERN scientific committees (SPC, SPSC) and CERN directorate. I

Table 1.1.1a: Overview of meeting, workshop and event (co)organized by the Activity or with Actvity contributions

| BENE | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CARE steering meeting |  | 23 Paris |  |  |  | 24-25 Warsaw |  |  |  |  | 5 Hamburg |  |
| Special Events |  |  |  |  | MMW Workshop |  |  |  |  |  |  Beams Workshop |  |
| General Meeting |  | 16-19 CERN |  |  | 24-28 CERN |  |  |  |  |  | 2-3 DESY |  |
| Steering committee |  | 19 CERN | 16 phone | 24 phone | 25 CERN |  | 31 Osaka |  | 3 phone |  | 2 DESY |  |
| Meeting/Workshop WP1 (Physics) |  | 18 CERN |  |  | 25 CERN |  |  |  |  | 18-22 Trento | 3 DESY |  |
| Meeting/Workshop WP2 (Driver) |  | 18 CERN |  |  | 24 CERN |  |  |  |  | 18-22 Trento | 3 DESY |  |
| Meeting/Workshop WP3(Target) |  | 18 CERN |  |  | 24 CERN |  |  |  |  |  | 3 DESY |  |
| Meeting/Workshop WP4 (Collector) |  | 18 CERN |  |  | 24 CERN |  |  |  |  |  | 3 DESY |  |
| Meeting/Workshop WP5a(MuFront) |  | 18 CERN |  |  | 24 CERN |  |  |  |  |  | 3 DESY |  |
| Meeting/Workshop WP5b(MuEnd) |  | 18 CERN |  |  | 24 CERN |  |  |  |  |  | 3 DESY |  |
| Meeting/Workshop WP5c(Betabeam) | 30 CERN | 18 CERN |  |  | 24 CERN |  |  |  |  | 18-22 Trento | 3 DESY |  |
| Joint Meetings with other Collaborations |  |  |  |  |  |  |  |  |  |  |  |  |
| NUFACT05 |  |  |  |  |  |  | 26-31 Osaka |  |  |  |  |  |
| MICE Proto-Collaboration Meetings |  |  | 29-30- 31-1 CERN |  |  |  |  | 1-4 Osaka |  | 27-30 RAL |  |  |
| Major Conferences, Workshops, Scientific Committees with BENE contributions/presentations |  |  |  |  |  |  |  |  |  |  |  |  |
| Neutrino 2004 |  |  |  |  |  | 14-20 Paris |  |  |  |  |  |  |
| Cogne IX (SPSC) |  |  |  |  |  |  |  |  | 22-28 Villars |  |  |  |

[Indicate the list and a short description of the meetings, workshops and event (co)organized by the Activity (see table 1.1.1b)]

This list aims to give more information concerning the events mentioned in table 1.

Some indications:

Title/subject: for example Activity Steering Committee, ESAC review, WP1 internal meeting, Workshop on specific topics (co)organized by WPn or NA/JRA…

Location: for example Telephone, video meeting or physically located in a lab/town…

Main organizer: for example NA/JRA, WPn, a particular Lab, dedicated Workshop committee…

Comment/Web: the web site were more information can be obtained and any comment you deem useful

Table 1.1.1b: List of meeting, workshop and event (co)organized by the Activity

| Date | Title/subject | location | Main organizer | Number of participants | Comments and Web site |
| --- | --- | --- | --- | --- | --- |
| 30 Jan | WP5c Betabeam Meeting | CERN | WP5c | 15 |  |
| 16-19 Feb | BENE Week | CERN | BENE | 50 | http://muonstoragerings.web.cern.ch/muonstoragerings/Events/200402/agenda.html |
| 16 Feb | MICE Detector Ph. Conf. | phone | BENE | 10 | http://hep04.phys.iit.edu/cooldemo/pc/pc63/pc63.html |
| 16 Feb | Meeting MUEND | CERN | WP5b | 10 | http://muonstoragerings.web.cern.ch/muonstoragerings/Events/200402/agenda.html |
| 18 Feb | Meeting WP1 (PHYSICS) | CERN | WP1 | 35 | http://muonstoragerings.web.cern.ch/muonstoragerings/Events/200402/agenda.html |
| 18 Feb | Joint Meeting WP2-3-4-5 (the ENG group ) | CERN | ENG | 30 | http://muonstoragerings.web.cern.ch/muonstoragerings/Events/200402/agenda.html |
| 18 Feb | BENE SG | CERN | BENE | 7 | . |
| 29-Mar | MICE CM meeting | CERN | BENEUniGe | 50 | http://hep04.phys.iit.edu/cooldemo/cm/cm8/cm8.html |
| 24-28 May | BENE Week | CERN | BENE | 50 | http://people.na.infn.it/%7epalladin/bene/Events/200405/Agenda.html |
| 24 May | Meeting WP2-3 (TARGET & COLLLECTOR ) | CERN | BENE | 10 | http://people.na.infn.it/%7epalladin/bene/Events/200405/Agenda.html |
| 24 May | Joint Meeting WP2-3-4-5 (the ENG group ) | CERN | ENG | 30 | http://people.na.infn.it/%7epalladin/bene/Events/200405/Agenda.html. |
| 25 May | Meeting WP1 (PHYSICS) | CERN | WP1 | 30 | http://people.na.infn.it/%7epalladin/bene/Events/200405/Agenda.html.l |
| 25 May | Meeting WP4 a and b | CERN | WP5a & b | 20 | http://people.na.infn.it/%7epalladin/bene/Events/200405/Agenda.html.l |
| 25-27 May | MMW Workshop | CERN | BENE & EURISOL | 150 | http://physicsatmwatt.web.cern.ch/physicsatmwatt/ |
| 14-19 June | International Conference On Neutrino Physics | Paris | Int. Neutrino Committee | 350 | http://neutrino2004.in2p3.fr/ |
| 26-31 Jul | NuFact International Workshop | Osaka | Osaka U. and PAC | 155 | http://www-kuno.phys.sci.osaka-u.ac.jp/%7enufact04/ |
| 1-aug | MICE CM meeting | Osaka | Osaka U. | 50 | http://hep04.phys.iit.edu/cooldemo/cm/cm9/cm9.html |

    - General meetings

[Give a list of all the general meetings of the Activity (i.e. the meetings where all the contractors participating to the activity are invited) that took place during the reporting period. Include in Appendix 1 the short minutes of each such meeting (with the main points discussed, the main actions decided, and any other major highlights).]

- the 1st BENE Week Feb 18-21. This is the regular week of meetings of BENE related work packages, study groups and R&D projects.

3) the 2nd BENE Week  and MMW Workshop in May at CERN. This second the regular week of meetings of study groups and R&D projects.was marked by the “Workshop on Multi Mega Watt Proton Source”, that is likely to have been an important milestone in our progress.

- Dissemination Activity

[Describe all the actions undertaken during the reporting period to disseminate, promote and exploit the knowledge derived from the various activities of the project. For each action indicate the Web-link, if any. Areas to be covered may include:

- publications resulting  from the project

- patentable results, including a list of patents applied for;

- conference presentations  resulting  from the project;

- Web-based activities;

- actions undertaken in implementation of the plan to raise public participation and awareness i.e. the activities engaging with actors beyond the research community and with the public as a whole, to help spreading awareness and exploring the wider societal implications of the proposed work;

- contacts with potential users outside the consortium and indication of customers requirements.]

A coherent coordination of dissemination activities is being delayed by the maternity leave of the BENE deputy coordinator. Her return to work should coincide with a major boost of this activities.

Still activity has started to set up a policy of publications. We are completing our first paper, the Summary Report of the Workshop "Physics with a multi-MW proton source",

The NA is also naturally active and present to most or all continental and international events. A list of presentations at conferences and meetings follows:

S. Gilardoni Contribution to the BNL Meeting of the APS Neutrino Study,Mar 3

A. Blondel   Contribution to the ANL Meeting of the APS Neutrino Study, Mar 3

V. Palladino Contribution to the BNL Meeting of the APS Neutrino Study, Mar 5

…………………………………………………………………………………

M. Mezzetto, Invited Talk to theNeutrino2004Conference in Paris, May 17

V. Palladino Report to the CERN SPSC closed sessions of March 2004

A. Blondel  Report to the CERN SPC sessions of June 2004

V. Palladino Report to the CERN SPSC closed sessions of July 2004-

V. Palladino Report to Plenary ECFA July 2004-

A. Blondel,  Report to Plenary and Restricted ECFA July 2004

M. Lindroos, Contribution to the Benasque Workshop, July 2004

M. Lindner , Contribution to theOsaka NuFacto04 Workshop, July 2004

R. Edgecock, Contribution to theOsaka NuFacto04 Workshop, July 2004

M. Benedikt, Contribution to theOsaka NuFacto04 Workshop, July 2004

M. G. Catanesi, Contribution to theOsaka NuFacto04 Workshop, July 2004

M. Mezzetto Contribution to theOsaka NuFacto04 Workshop, July 2004

B. Murray, M. Benedikt, Contribution to theOsaka NuFacto04 Workshop, July 2004

A. Fabich Contribution to theOsaka NuFacto04 Workshop, July 2004

H. Haseroth Contribution to theOsaka NuFacto04 Workshop, July 2004

A. Blondel Contribution to theOsaka NuFacto04 Workshop, July 2004

Web based activities will also increase soon. A first reasonable set of Web pages has been set up.

The most important set of contacts established is the one with new CERN management. We enjoy frequent and friendly consultation.

  - List of talks

[List the talks given to workshops and conferences made by NA/JRA members and which are about (or include) activities carried within your NA or JRA (see table 2.1)]

Table 2.1: List of talks to workshops and conferences made by NA/JRA members and which are about (or include) activities carried within your NA or JRA

| # | Subject | Speaker/Lab | Event | Date | Talk Web site | CARE-Conf |
| --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |

Some indications:

Event: Title of the meeting, workshop, conference

Talk Web site:  Web site where the talk is to be found (could be the NA/JRA web site or the event web site). I would prefer it to be the NA/JRA web site that way we could accessed all the talks given by the NA/JRA

CARE-Conf: Is there (or is there going to be) a CARE-Conf paper? If yes give the number.

  - List of papers

[Indicate the list of document issued by the NA or JRA (see table 2.2)]

The Summary Report of the Workshop "Physics with a multi-MW proton source", editors Blondel, Butler, Garoby, Rubbia, et al from the contributions of all speakers. Form of the publication within the CARE system will be defined soon.

Table 2.2: List of document issued by the NA or JRA

| # | CARE document type and number | Title | Authors and Labs | Date |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |

  - Web site

[Give the status concerning the Web site of your NA/JRA:

- The BENE Main Web Page is http://bene.na.infn.it/

- Are the general information up to date?

Basic informations are kept up to date. Much more can and will be done

- Are the activities in the WP described and do we have the status of the latest developments?

- Are the documentation (CARE/NAorJRA-documents) listed

- … ]

- Status of the Work.

- Management and Communication. General scope and progress.

The report on the status of the NA or JRA should be divided in chapters corresponding to the Work Packages. Each chapters should include both a narrative part, in particular when difficulties are encountered, to explain what the issues are, and  a synthetic part (see tables 6 and 7). It is also important to mention the achievements and provide results whenever available with proper referencing to the items in the tables above. Also provide as many illustrations (photographs, drawings, …) as possible.

- Management and Communication work is not a specific WP in BENE It is performed by the coordinator with the help of the deputy and other senior members of the Network.

[Describe the main achievements and/or problem encountered in the NA and JRA. ]

The months of May, June, July and August have been marked by the following main activities

1) Consolidation of the set up of the network.

2) Refinements of planning of the network activities for its first 18 months

3) Continuation of work on the preparation of a FP6 Proposals for Design Study

4) Organization of the 2nd BENE week in  May and of MMW Workshop, that is likely to have been an important milestone in our general progress.

5) Organization and contributions to neutrino session and the general debate at the Elba HIF Workshop (Jun  5-8)  
6) Presentation of a preliminary  summary of the MMW Workshop to the CERN SPSC (Jun 15), CERN SPSC (Jul 6), RECFA and PECFA (Jul 8-9)
7) Preparation and presentation of European contributions to the  NuFact05 International

Workshop (July 26-31) in Osaka.

Contribution to the syllabus of  NuFact05 International Summer Institute (July 15-24)

in Tokyo.  
8)  Preparation and presentation of European contributions to the MICE Collaboration

meeting in Osaka (1-4 Aug)
9) Preparation of an extended Summary Report of the MMW Workshop and of  multiple

oral presentations to the strategic week of discussion of the CERN SPSC in Villars

(Sep 22-28)  .

10) Preparation of a Physics workshop in Trento in October (18-22 Oct)

Preparation of the 3rd BENE week in November in DESY. In the general framework

of the CARE yearly week, this meeting will take the form of a Workshop, again  an

important milestone in our general plans.

In general, the MMW Workshop and its follow-up are, and hopefully will be, marking a major step forward in the level of initiative of BENE. A channel of communication has been established with the CERN Directorate and with ECFA. The DESY Workshop in November is now seen as the next natural step for 1) more in depth definition of the scientific strategy 2) approach and attraction of a larger community of neutrino and accelerator physicists.

I may add here more details on 1 to 10). After consultation with Roy.

[Give, in the table 4, the status of the expenditure for your NA or JRA. This table summarizes the integrated expenditures per participant and per category.]

Filling of this table requires the help of all Institute representatives. Each of them should immediately react and be soon in condition to fill the two entries concerning their part of the budget. Only the columns of travel costs are relevant for a Networking Activity like BENE.

Table 4: Status of the expenditures per participant and activity

| participants | Integrated cost for permanent staff in 2004 |  | Integrated cost for permanent staff in 2004 |  | Integrated cost for equipment in 2004 |  | Integrated cost for consumable in 2004 |  | Integrated cost for travel in 2004 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | engaged | spent | engaged | spent | engaged | spent | engaged | spent | engaged | spent |
| CCLRC |  |  |  |  |  |  |  |  |  |  |
| CEA |  |  |  |  |  |  |  |  |  |  |
| CERN |  |  |  |  |  |  |  |  |  |  |
| FZJ |  |  |  |  |  |  |  |  |  |  |
| UCLN |  |  |  |  |  |  |  |  |  |  |
| UNI-GE |  |  |  |  |  |  |  |  |  |  |
| INFN |  |  |  |  |  |  |  |  |  |  |
| TUM |  |  |  |  |  |  |  |  |  |  |
| GSI |  |  |  |  |  |  |  |  |  |  |
| PSI |  |  |  |  |  |  |  |  |  |  |
| ICL |  |  |  |  |  |  |  |  |  |  |
| CSIC |  |  |  |  |  |  |  |  |  |  |
| CNRS |  |  |  |  |  |  |  |  |  |  |

Some indication:

Engaged includes that the expenditures are planned (i.e. ordered) or paid (this column include the one “spent”)

Spent means it have been paid. This column is a subset of the one “engaged”

  - Work Package 1 : Physics

[Describe the main achievements and/or problem encountered in the WP1. Give, in the table 3.1a, the status of the lowest Sub tasks level in the WP, which are supposed to have started according to the MS project breakdown in Technical Annex (see Gantt chart in Appendix 3). Give in the Table 3.1b, the status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown]

For the filling of Table 3.1a, 3.1b etc see the example below in the last fictitious WP6 (it originates from HIPPI  Work Package 2).

A text section does mot appear there before the table, will ask Roy if we want some or not from each WP

Table 3.1a : Status of the lowest Sub tasks level in the WP which are supposed to have started according to the MS project breakdown in Annex 1

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |

Some indication:

Estimated Status: Estimated of the % of work done

Revised end date: either “on time” or estimated end date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Table 3.1b: Status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown

| WBS # | Title | Due date in Annex 1 | Status | Revised delivery date |
| --- | --- | --- | --- | --- |

Some indication:

Status: Estimated of the % of work done

Revised delivery date: either “on time” or estimated delivery date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

  - Work Package 2: Driver

[Describe the main achievements and/or problem encountered in the WP1. Give, in the table 3.2a, the status of the lowest Sub tasks level in the WP, which are supposed to have started according to the MS project breakdown in Technical Annex (see Gantt chart in Appendix 3). Give in the Table 3.2b, the status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown]

The DRIVER WP is concerned with a future high power proton driver, the backbone of any future neutrino facility in Europe (Super-Beam (SB), beta-beam (BB) or neutrino factory (NF)). The recognition of that absolute priority has led to identify in a Workshop on "Physics at a multi-Megawatt proton Source" as the natural first specific initiative of BENE.

This workshop (http://physicsatmwatt.web.cern.ch/physicsatmwatt/) held at CERN during our summer BENE week (May 25-27) made it possible to give a progress report on several subtasks of the DRIVER WP. For the subtasks DRI1 and DRI2:

- The potential for neutrino physics (SB, BB and NF) of the Superconducting Proton Linac (SPL, typically 2.2 GeV, 4MW) and its synergy with the LHC program and the radioactive beam project (EURISOL) was discussed by R. Garoby from CERN.

- C. Prior presented the RAL designs for a proton driver based on Rapid Cycling Synchrotrons (RCS, 4MW) at 5 GeV-50Hz (green field site),  15 GeV-25 Hz (CERN ISR site) and 30 GeV-8Hz for CERN PS replacement.  The opportunity for a phased upgrade of the current UK spallation neutron source (ISIS) into a dual neutron-neutrinos (NF) facility is also explored by RAL.

A status report on the HARP experiment was also given by M. Apollonio. The ultimate goal of this experiment is to provide the needed data to optimize the pion yield for a SB and a NF (subtask DRI3). Two years after the end of the data tacking, the collaboration is already producing useful data for two running neutrino experiments: K2K in Japan and MiniBoone in US.  The plans are to produce a preliminary result on the determination of the proton driver energy by the end of 2004.

A. Cazes (Orsay) conducted a simulation of the full beam line for a neutrino SB at CERN pointing to a megaton class water Cerenkov detector near the Fréjus tunnel, where the optimal energy for the driver seems to be 3.5 GeV. These results will be published in Euro. Phys. J. C

This progress on the driver side will represent an important  portion of the material that will assembled in view of the discussion at the CERN SPS and PS experiments Committee in Villars in September	 (http://committees.web.cern.ch/Committees/SPSC/Villars-info.html) .

The DRIVER WP had some difficulties to warm up, in particular activities regarding the subtasks DRI4-5

- DRI4: evaluate approaches to intense H- ion sources, high power injectors,

- DRI5: assess HIPPI results on Fast beam choppers and Normal & Super Conducting Accelerating Structures,

will be reinforced. Our web site needs to be updated too.

For the filling of Table 3.2a, 3.2b etc see the example below in the last fictitious WP6 (it originates from HIPPI  Work Package 2).

A text section does mot appear there before the table, will ask Roy if we want some or not from each WP

Table 3.2a : Status of the lowest Sub tasks level in the WP which are supposed to have started according to the MS project breakdown in Annex 1

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |
| 1 | Development of the WP Web Site | 01-01-2004 | 01-04-2004 | 5 | 31-12-2004 |
| 2 | WP Spring Meeting | 05-2004 | 05-2004 | 100 | On time |
| 3 | Define criteria of SPL vs RCS. Perform comparison. Identify R&D plans beyond HIPPI. | 01-01-2004 | 06-2005 | 30 | 06-2005 |

Some indication:

Estimated Status: Estimated of the % of work done

Revised end date: either “on time” or estimated end date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Table 3.2b: Status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |
| 1 | Development of the WP Web Site | 01-01-2004 | 01-04-2004 | 5 | 31-12-2004 |
| 2 | WP Spring Meeting | 05-2004 | 05-2004 | 100 | On time |
| 3 | Define criteria of SPL vs RCS. Perform comparison. Identify R&D plans beyond HIPPI. | 01-01-2004 | 06-2005 | 30 | 06-2005 |

Some indication:

Status: Estimated of the % of work done

Revised delivery date: either “on time” or estimated delivery date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

  - Work Package 3: Target

[Describe the main achievements and/or problem encountered in the WP1. Give, in the table 3.3a, the status of the lowest Sub tasks level in the WP, which are supposed to have started according to the MS project breakdown in Technical Annex (see Gantt chart in Appendix 3). Give in the Table 3.3b, the status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown]

For the filling of Table 3.3a, 3.3b etc see the example below in the last fictitious WP6 (it originates from HIPPI  Work Package 2).

A text section does mot appear there before the table, will ask Roy if we want some or not from each WP

Table 3.3a : Status of the lowest Sub tasks level in the WP which are supposed to have started according to the MS project breakdown in Annex 1

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |

Some indication:

Estimated Status: Estimated of the % of work done

Revised end date: either “on time” or estimated end date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Table 3.3 b: Status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown

| WBS # | Title | Due date in Annex 1 | Status | Revised delivery date |
| --- | --- | --- | --- | --- |

Some indication:

Status: Estimated of the % of work done

Revised delivery date: either “on time” or estimated delivery date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

  - Work Package 4: Collector

[Describe the main achievements and/or problem encountered in the WP4. Give, in the table 3.4a, the status of the lowest Sub tasks level in the WP, which are supposed to have started according to the MS project breakdown in Technical Annex (see Gantt chart in Appendix 3). Give in the Table 3.4b, the status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown]

The Collector WP is concerned with the future collection of the charged pions issued from the interactions of a multi mega watt proton beam (see DRIVER WP) impinging a target able to support the beam power (see TARGET WP). Two different types of Collectors may be envisaged in a Neutrino Factory, a solenoid or an electromagnetic horn, but in case of a SuperBeam only an electromagnetic horn is envisaged because in that case we need to separate the pion charge to access to the CP violation phase.

The WP team is deeply involved in the construction at LAL of the two big horns (plus one spear) for the already approved CERN to Gran Sasso Neutrino Beam  (CNGS) which should be ready early 2005 to deliver the neutrinos as soon as possible for the OPERA and ICARUS experiments. The team has delivered to CERN the first horn which 6th April 2004, and this horn has been successfully tested at nominal current during one week. This concrete realisation is one hand already used and will be used as guideline for the future Collector R&D design, but in an other hand all the engineers foreseen to start some feasibility studies have been fully busy by the hardware daily work.

As a by product, we know for instance that the CNGS Horn project had been clearly underestimated in term of money and manpower while a lot of CERN how know had been used to design and build it. So, we can already argue that in the future NF or SB projects where the problems are at least an order of magnitude higher (high voltage high frequency power supply, beam power dissipation, material life time, remote replacement of the elements, nuclear waste management), a lot of expertise, man power and money would be necessary.

Some work has been however done in the three month of this report concerning the Collector design:

- a web site has been setup according to BENE framework and will be in the future enriched (http://muonstoragerings.web.cern.ch/muonstoragerings/bene/WP/collector.html);

- a “cahier des charges” has been written in French to describe the high voltage (300kA), high frequency (50Hz) power supply that can be used to pulse the first horn of a SB;

- some studies has been started to address the problem of the aluminium modification under high fast neutron irradiation and how to measure the resistance limit at large number of cycles (>108);

- some engineer study has been started to see how to reduce the material thickness of the hottest part of the horn close to the Target, and how cool the horn;

- some physics simulations have been undertaken to appreciate the effects of the material thickness, and how to optimize the SPL beam line in a SB project (which best SPL energy? which best horn design? Which best decay tunnel geometry?...).

The point 2 is a LAL document, the points 3 and 5 have been reported in NUFACT-NOTE-129, 134, 138. The point 5 has been reported in BENE week by A. Cazes, a web page describes the package (http://opera.web.lal.in2p3.fr/horn/Simu/index.html) and will be implemented in the BENE Web structure; an Euro. Phys. J. C article is in preparation by A. Cazes and J.E Campagne. Also the results of point 5 has been presented in a poster session of the Workshop on "Physics at a multi-Megawatt proton Source" as the natural first specific initiative of BENE by A. Cazes, and will be presented at the Trento Workshop and NOW 2004 conference by M. Mezzetto (WP1) and at the CERN SPS and PS experiments Committee in Villars in September	 by S. Gilardoni (http://committees.web.cern.ch/Committees/SPSC/Villars-info.html) .

For the filling of Table 3.4a, 3.4b etc see the example below in the last fictitious WP6 (it originates from HIPPI  Work Package 2).

A text section does mot appear there before the table, will ask Roy if we want some or not from each WP

Table 3.4a : Status of the lowest Sub tasks level in the WP which are supposed to have started according to the MS project breakdown in Annex 1

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |

Some indication:

Estimated Status: Estimated of the % of work done

Revised end date: either “on time” or estimated end date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Table 3.4b: Status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown

| WBS # | Title | Due date in Annex 1 | Status | Revised delivery date |
| --- | --- | --- | --- | --- |
|  | Development of Web Site | March 2004 | In progress to setup the links between the different already existing web pages. | December 2004 |
|  | WP Spring meeting | Feb 18th 2004 | Done |  |
|  | WP Summer meeting | May 24th 2004 | Done |  |
|  | Evaluate progress: power supplies, irradiation, Mechanical and thermal stresses | March 2005 | “Cahier des charges” for Power Supply done; other studies in progress |  |

Some indication:

Status: Estimated of the % of work done

Revised delivery date: either “on time” or estimated delivery date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

  - Work Package 5: Novel Neutrino Beams

[Describe the main achievements and/or problem encountered in the WP1. Give, in the table 3.5a, the status of the lowest Sub tasks level in the WP, which are supposed to have started according to the MS project breakdown in Technical Annex (see Gantt chart in Appendix 3). Give in the Table 3.5b, the status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown]

For the filling of Table 3.5a, 3.5b etc see the example below in the last fictitious WP6 (it originates from HIPPI  Work Package 2).

A text section does mot appear there before the table, will ask Roy if we want some or not from each WP

This section will contain WP5a,b,c in a way we will have to decide among the 3 coordinators.

Table 3.5a : Status of the lowest Sub tasks level in the WP which are supposed to have started according to the MS project breakdown in Annex 1

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |

Some indication:

Estimated Status: Estimated of the % of work done

Revised end date: either “on time” or estimated end date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Table 3.5b: Status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown

| WBS # | Title | Due date in Annex 1 | Status | Revised delivery date |
| --- | --- | --- | --- | --- |

Some indication:

Status: Estimated of the % of work done

Revised delivery date: either “on time” or estimated delivery date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

  - Work Package 6: fictitious package.This is the example from HIPPI.

[Describe the main achievements and/or problem encountered in the WP6. Give, in the table 3.6a, the status of the lowest Sub tasks level in the WP which are supposed to have started according to the MS project breakdown in Technical Annex (see Gantt chart in Appendix 2). Give in the Table 3.6b, the status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown]

Table 3.6a : Status of the lowest Sub tasks level in the WP which are supposed to have started according to the MS project breakdown in Annex 1

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |
| 2.1 | Drift Tube linac |  |  |  |  |
| 2.1.1 | DTL Design | July 2004 | June 2005 |  |  |
| 2.1.2 | Decision on prototyping | April 26, 2004 | April 26, 2004 |  |  |
| 2.1.3 | Prototype component development | May, 2004 | June 2005 |  |  |
| 2.1.4 | DTL beam dynamics design | January, 2004 | June, 2005 |  |  |
| 2.2 | H mode DTL |  |  |  |  |
| 2.2.1 | RF model CH tank 1, RF design | January, 2004 | August, 2004 |  |  |
| 2.2.2 | RF cold model design & construction | July, 2004 | Janaury, 2005 |  |  |
| 2.2.3 | RF model construction | December, 2004 |  |  |  |
| 2.2.4 | Beam dynamics design CH tank 1 | January, 2004 | June, 2004 |  |  |
| 2.3 | Side Coupled Linac |  |  |  |  |
| 2.3.1 | RF mdoel, RF design | January, 2004 | December, 2004 |  |  |
| 2.3.2 | RF model mechanical design | January, 2005 |  |  |  |
| 2.4 | Cell Coupled DTL |  |  |  |  |
| 2.4.1 | Pre-prototyping construction | January, 2004 | June, 2004 |  |  |
| 2.4.2 | Pre-prototyping high power RF tests | June, 2004 | March, 2005 |  |  |
| 2.4.3 | Prototype mechanical design | January, 2005 |  |  |  |

Some indication:

Estimated Status: Estimated of the % of work done

Revised end date: either “on time” or estimated end date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Table 3.6b: Status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown

| WBS # | Title | Due date in Annex 1 | Status | Revised delivery date |
| --- | --- | --- | --- | --- |
| 2.2.4 | Beam Dynamics Design CH tank1 : Design report | June, 2004 | ?? | ?? |
| 2.4.2 | Pre-prototyping high power RF tests | June, 2004 | ?? | ?? |

Some indication:

Status: Estimated of the % of work done

Revised delivery date: either “on time” or estimated delivery date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Appendix 1: Short minutes of NA or JRA general meetings (with the main points discussed, the main actions decided, and any other major highlights).

1)  Short Summary of the 1st BENE week (Mon 16- Thu 19, February)

Agenda and most slides are accessible at http://muonstoragerings.web.cern.ch/muonstoragerings/Events/200402/agenda.html

In the DRIVER sector, the HARP meeting Monday and Tuesday showed considerable progress in data analysis. Some results did start indeed flowing in, already by the March conferences. The Betabeam team met Monday and Tuesday in the framework of the Eurisol meeting. The Eurisol Design Study was then presented to our general Wed morning BENE accelerator meeting.  In the MUFRONT sector, a MICE Detector meeting, Monday evening, progressed well on the design of the upstream PID detectors. The MUEND team met on Tuesday afternoon, focusing on FFAG's, and. Meot reported Wednesday morning.

The Plenary meeting of the accelerator WP's , Wed morning, approved the decision that the NuFact&Superbeam Design Study will be postponed  to Mar 2005. Work continues very actively, under the coordination of R. Edgecock; a program was laid out for next steps in its preparation in 2004, on a dedicated meeting Thursday morning . Edgecock’s summary is available. We decided in particular to activate a specific forum of the DS WP on detectors R&D, that will meet  in the framework of the BENE PHYSICS group. Organization of a first session in May started then with M. Mezzetto, P. Hernandez and P. Strolin.

The PHYSICS WP met Wed afternoon. The status of the preparation of the Workshop "Physics with a multi-MW proton source", also organized in cooperation with EURISOL was reviewed and scope and format were presented & discussed. Our DRIVER WP set up to follow that very closely (A. Mosnier is associated to the meetings of the PAC). J. Bouchez showed the text of the IN2P3/CEA/INFN agreement on the study of the Frejus underground lab. More discussion on the higher gamma beta beam option was felt to be necessary and will be now organized.

1)  Short Summary of the 2nd BENE week (May 24- 27)

Agenda and most slides are accessible at http://bene.na.infn.it/Events/200405/Agenda.html

In the TARGET and COLLECTOR sector  there was significant progress in the definition of the so called nTOF experiment, proposed by BENE inside a an international team, and under scrutiny of the CERN INTC Committee.

The general meeting of all accelerator WP, the so called accelerator European Neutrino Group ENG, made significant progress in the work towards a Design Study Proposal, waiting for more news on the dates of next calls.

The meeting of the Physics WP focused on detector R&D for very large detectors. Megaton Water Cerenkov, this time. Experts from Japan (Nakamura, for HyperKamiokande) and the USA (Jung, for UNO) reported in detail experience and R&D plans. Discussionj on EU areas

of participation opens.

The highlight of the Week was the Workshop "Physics with a multi-MW proton source" It explored both the short and long-term opportunities to particle and nuclear physics offered by a multi-MW beam with a few GeV from a proton linear accelerator or a rapid cycling synchrotron. In particular, the opportunity to provide a superior neutrino facility with unprecedented sources of intense muon and electron neutrino beams, superior slow muon and kaon facilities, and a world-leading radioactive ion beam facility for nuclear, astro- and fundamental physics (EURISOL). It was organized jointly by the ECFA/BENE Network on ”Beams for European Neutrino Experiments” and by the EURISOL Design Study Collaboration.

It is our hope that the Workshop can bring useful contributions to the debate on strategic accelerator R&D choices in Europe that will be selecting the most promising options in the near future. A summary of the Workshop conclusions is being prepared for the Villars meeting of the CERN SPSC.

The HARP meeting concluded the week. There is neat progress in the understanding of the central detector, physics resukts are approaching.

Appendix 2: The report of the ESAC

There is no ESAC External Scientific Advisory Committee for networks. This will disappear.

Appendix 3: Detailed implementation plan (Gantt chart) for the first 18 months as described in the Technical Annex