CARE/NA2: Yearly Report 2004

Version 30/1/2005

Title: Beams for European Neutrino Experiments (BENE)

Coordinator: V. Palladino (INFN-Na), Deputy: E. Gschwendtner (UniGe)

## Beams for European Neutrino Experiments

Participating Laboratories and Institutes:

| Institute (participant number) | Acronym | Country | Coordinator | Scientific Contact | Associated to |
| --- | --- | --- | --- | --- | --- |
| CCLRC Rutherford Appleton Laboratory (20) | CCLRC | UK | P. Norton | R.Edgecock |  |
| Commissariat à l’Energie Atomique (1) | CEA | F | R. Aleksan | J. Bouchez |  |
| CERN (17) | CERN | CH | G. Guignard | H. Haseroth | FNAL, LBL, BNL, UnO |
| Forschungszentrum Jülich (7) | FZJ | D | R. Tölle | F. Goldenbaum | NRG, IPUL |
| Universite’ Catholique de Louvain la Neuve (2) | UCLN | B | T. Delbar | T. Delbar |  |
| Université de Geneve (18) | UNI-GE | CH | A. Blondel | A. Blondel | UNI-Bern, UNI-Neuchatel, PIUZ |
| INFN (10) | INFN | I | S. Guiducci | V. Palladino | Bari,Genova, LNGS, LNL, LNF Milano, Napoli, Padova, Pisa, Roma3, Torino, Trieste |
| Technical University Munich (8) | TUM | D | M. Lindner | M. Lindner |  |
| Gesellschaft fur Schwerionenforschung, Darmstadt(4) | GSI | D | N. Angert | B. Franzke |  |
| Paul Scherrer Institute (19) | PSI | CH | V. Schlott | K. Thomsen |  |
| Imperial College London (21) | ICL | UK | K. Long | K. Long | BAT , BRU, CAM, DUR, EDIN, GLA, ULI, UOX, SHEF, QMUL, SOTON, SUSS |
| CSIC(16) | CSIC | E | A. Faus-Golfe | F. Sanchez | UBa, IFIC, UAM |
| CNRS (3) | CNRS | F | T. Garvey | J. Dumarchez | CNRS IN2P3, Orsay, Lyon, ISN, LPHNE, CENBG |

Main Objectives: Establish a roadmap to superior accelerator neutrino facilities, assembling a community capable to establish, propose and sustain the necessary R&D activities.

Cost:

| Total Expected Budget | EU Funding |
| --- | --- |
| 1367 K€+ CH Total 1367 K€+ CH | 447 K€ |

1	Management Activity	3

1.1	Management activities	8

1.2       Meetings……………………………………………………………………………..6

2	Dissemination Activity	15

2.1	List of talks	17

2.2	List of papers	20

2.3	Web site	22

3	Status of the Work	23

Management and Communication. General scope and progress.

3.1	Work Package 1 Physics	26

3.2	Work Package 2 Driver	37

3.3	Work Package 3:Target	Error! Bookmark not defined.

3.4	Work Package 4: Collector	Error! Bookmark not defined.

3.5	Work Package 5: Novel Neutrino Beams 	Error! Bookmark not defined.

- Management Activity

- NB all text in italics is for reference in the editing and will disappear.

During 2004 the main achievement of BENE in the general management sector has been the clear presentation, to our particle physics peer community, of

- the physics interest of superior accelerator neutrino beams (superbeams, betabeams, neutrino factories)

- the promising on-going developments of accelerator technology that will make them possible

- the opportunities that exist to plan, fund and realize, on a realistic time scale, a much enhanced European accelerator neutrino complex .

The key event was the “Physics with a multi MegaWatt proton source” Workshop at CERN, May 24-26; in short, the MMW Workshop. A proton source (driver) is decisive for all present and future options of neutrino beams and the establishment of its physics case was naturally to be the first major BENE initiative. The BENE coordinator was co-chairman and many others in BENE were essential: the MMW Workshop was organized in strict cooperation with the management of the EURISOL project, whose nuclear physics scientific program calls for a MMW driver similar and compatible with the one of a neutrino complex and for the construction of infrastructures that are also indispensable for neutrino betabeams.

The Workshop was organized in view of the the special “strategic” Cogne IX session of the CERN SPSC (Super Proton Synchrotron Committee) that was held in Villars, CH, Sep 22-28, with the explicit goal of examining prospects for the future of European fixed target particle physics. A 140 pages Summary Report of the MMW Workshop and nine talks were delivered by BENE in Villars Before that, the coordinator gave additional presentations to two ordinary SPSC sessions in March and July. Thanks to the Workshop BENE established direct contact with the new CERN management, that has welcome warmly the initiative and its follow ups.

In Villars, the SPSC recognized the strategic interest of accelerator neutrino physics and

- identified the possibility a construction window, roughly  in the decade 2010-20, after LHC and before CLIC, for a new European accelerator neutrino complex at the frontier of the field

- endorsed the strategic importance of a MMW proton driver for neutrino physics and for other aspects of fixed target particle physics

- recommended that, in the immediate future, CERN and European agencies reinforce and support the R&D necessary for a future initiative

During the year, the coordinator and A. Blondel, aa senior members of BENE, gave several reports also to the CERN SPC (Scientific Policy Committee) and to the sessions of ECFA and RECFA.

In December, the Chair of the SPSC presented its recommendations to the SPC and the Chair of the SPC presented its recommendations to the CERN Council. Expand shortly here.

BENE must mow in 2005 provide clear indications to the management of CERN and EU funding agencies. R&D activities that deserve priority must be clearly presented, approved and launched.  In view of a first round of proposals for new investments in research infrastructures that the CERN management may present to the CERN Council in 2006.

The key event that BENE will organize in 2005 will be the NuFact05 Workshop, i.e. the 7th  International Workshop on Neutrino Factories and Superbeams, that brings together yearly the world wide communities that in the different regions of the world work towards new superior accelerator-based neutrino facilities. That forum will be ideal to outline and propose specific plans and initiatives for Europe in our sector, in a context of international cooperation.

NuFact will come back again to Europe in 2008. That remains our target data to provide all the necessary knowledge necessary to support a second round of more ambitious proposals for new investments that the CERN management may present to the CERN Council in 2009 or slightly later.

The largest coordination among different communities is needed. The task ahead is indeed the one to design the optimal evolution of the CERN proton complex. This will have to be capable to provide competitive performance for physics programs as different as the ones of the upgraded LHC, neutrino oscillations, other fixed target particle physics experiments, Eurisol and possibly more.

  - Management activities

BENE activities are managed, prepared, organized by means of frequent phone conferences of the SG. We used them to 1) review and precise the general goals of BENE 2) organize the kick off meeting of Nov 03 and the setting up phase 3) prepare the programs and all details of the BENE weeks, the BENE Workshop during the CARE meeting 4) design and assemble the quarterly and yearly reports.

The BENE steering group has met in flesh on the occasion of the two BENE weeks, of the Nufact04 Workshop and the general CARE meeting in DESY. Broader discussion have taken place in these occasions.

Most of the SG was deeply involved

- in the preparation and the follow ups of the MMW Workshop at CERN. Regular dedicated bi-weekly meetings made that work possible.

- in the world wide cooperation in the preparation of the International NuFact04 Workshop in Osaka.

- in the preparation of a proposal to EU for a Neutrino Factory and Superbeam Design Study. Many meetings and studies were devoted to that. This effort is lead by R. Edgecock with the help of a steering group that involved most BENE WP coordinators.                                                                                                                                While the calls for Proposals of Design Studies has been cancelled, much progress was achieved and we are confident that that will prove valuable in the long term (FP7). Meanwhile, still within FP6, we are working preparing a proposal for a dedicated I3, focusing on neutrino beams and detectors, and an independent proposal to the NEST program.

- in the preparation of a proposal to EU for the Eurisol Design Study, where our BETABEAM WP5c team took important responsibility. That was recently approved.

The group of 13 representatives of the Institutes participating in BENE has had a phone meeting in May to discuss criteria for distribution of resources and to try to improve contacts and connectivity. Members present met in flesh then again during the CARE week and on the phone to define the financial tables contained in our reports.

We plan to invest yet more energy in this sector,. More connectivity and further coherence can and must be gained. NB Phrase will change to the softer formulation of Roger’s

- [Indicate any significant management tasks carried out during the reporting period, e.g. communication between partners, co-operation with other projects/programmes if any….]

  - Meetings

    - List of meetings

The major events organized by BENE so far are summarized in Table 1.1.1a. These were:

1) the 1st BENE Week Feb 18-21. This was the regular week of meetings of BENE related work packages, study groups and R&D projects.

2) the 2nd regular BENE Week of meetings of study groups and R&D projects in May the week at CERN. This was reduced in length, to leave space to hold

3) the “Workshop on Physics at a Multi Mega Watt Proton Source”, May 25-27. This international meeting had about 150 paricipants and is likely to prove an important milestone in our progress towards a new European Neutrino Complex.

4) the Nufact04 International Workshop on Neutrino Factory and Superbeams in Osaka. This Workshop is the annual world-wide forum in our sector. BENE participated in its preparation and contributed to the sessions. So it did for the associated NuFact04 School. The proposal to hold NUFact05 in Europe was presented and approved.

5) a joint Workshop of WP1 (PHYSICS) and WP5 (NovelNeutrinoBeams ), “Exploring

the impact of new neutrino beams”, that took place in Trento, with the patronage of

ECT, October18-22, devoted to explore the comparative merits of the different options.

6) the 3rd general BENE meeting in DESY, that was a mini-Workshop BENE04 on “The

future of   accelerator neutrino physics in Europe”, Nov 2-3., during thegeneral CARE04

meeting

7) MICE Proto-Collaboration Meetings at the end of March at CERN, in Osaka immediately after NuFact04 and at Rutherford Lab at the end of October. BENE is fostering the success of this international effort (a Muon Ionization Cooling Experiment). Proosed for RAL, MICE passed the decisive Gateway in UK on December 23.

8) Proto-Collaboration Meetings of a Target Test Area Experiment, based at CERN. please Roger/Helmut giverecent details. BENE is fostering also the success of this international effort. That appears also headed to approval.

In addition, BENE was present to all major neutrino events in the year. In 2004 we wil mention only the most important and representative event, Neutrino 2004. Held on even years, this XXI International Conference on Neutrino Physics and Astrophysics was in Paris, June 14-19. It was attended by a significant BENE delegation and we had several speakers in many of the sessions, only plenary, by invitation only, of the conference.

BENE is also often present at regular ECFA meetings in the year and reports periodically to meetings of the CERN scientific committees (SPC, SPSC) and to the CERN Directorate.

[Give an overview of the meetings, workshops and all other event (co)organized by the Activity or with contribution from Activity in 2004 (see table 1.1.1a)]

.

Table 1.1.1a: 2004: Overview of meetings, workshops & events (co)organized by the Activity or with Actvity contributions To be revised by everybody

| BENE | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CARE steering meeting |  | 23 Paris |  |  |  | 24-25 Warsaw |  |  |  |  | 5 DESY |  |
| Special Events |  |  |  |  | 25-27 MMW Workshop |  |  |  |  |  | 2-5 BENE04 Workshop |  |
| General Meeting |  | 16-19 CERN |  |  | 24-28 CERN |  |  |  |  |  | 2-3 DESY |  |
| Steering committee |  | 19 CERN | 16 phone | 24 phone | 25 CERN |  | 31 Osaka |  | 3, 14 phone | 13 phone | 2 DESY | 17 phone |
| Meeting/Workshop WP1 (Physics) |  | 18 CERN |  |  | 25 CERN |  |  |  |  | 18-22 Trento | 3 DESY |  |
| Meeting/Workshop WP2 (Driver) |  | 18 CERN |  |  | 24 CERN |  |  |  |  | 18-22 Trento | 3 DESY |  |
| Meeting/Workshop WP3 (Target) |  | 18 CERN |  |  | 24 CERN |  |  |  |  |  | 3 DESY |  |
| Meeting/Workshop WP4 (Collector) |  | 18 CERN |  |  | 24 CERN |  |  |  |  |  | 3 DESY |  |
| Meeting/Workshop WP5a (MuFront) |  | 18 CERN |  |  | 24 CERN |  |  |  |  |  | 3 DESY |  |
| Meeting/Workshop WP5b (MuEnd) |  | 18 CERN | 9 VC |  | 26 VC |  |  |  |  | 12-17 KEK | 3 DESY |  |
| Meeting/Workshop WP5c (Betabeam) | 30 CERN | 18 CERN |  |  | 24 CERN |  |  |  |  | 18-22 Trento | 3 DESY |  |
| Joint Meetings with other Collaborations |  |  |  |  |  |  |  |  |  |  |  |  |
| NUFACT05 |  |  |  |  |  |  | 26-31 Osaka |  |  |  |  |  |
| MICE Proto-CM |  |  | 29-1Apr CERN |  |  |  |  | 1-4 Osaka |  | 27-30 RAL |  |  |
| TT2A Meetings, VCPC | Weekly | Weekly | Weekly | Weekly | 27-28 CERN Weekly | Weekly | Weekly | 31-1 ORNL Weekly | Weekly | Weekly | 4-5 CERN Weekly | Weekly |
| Major Conferences, Workshops, Scientific Committees with BENE contributions/presentations |  |  |  |  |  |  |  |  |  |  |  |  |
| Neutrino 2004 |  |  |  |  |  | 14-20 Paris |  |  |  |  |  |  |
| Cogne IX (SPSC) |  |  |  |  |  |  |  |  | 22-28 Villars |  |  |  |

Table 1.1.1b: List of meeting, workshop and event (co)-organized by the Activity To be revised by everybody

| Date | Title/subject | location | Main organizer | Number of participants | Comments and Web site |
| --- | --- | --- | --- | --- | --- |
| 30 Jan | WP5c Betabeam Meeting | CERN | WP5c | 15 | Fill |
| 16-19 Feb | BENE Week | CERN | BENE | 50 | http://muonstoragerings.web.cern.ch/muonstoragerings/Events/200402/agenda.html |
| 16 Feb | MICE Detector Ph. Conf. | phone | BENE | 10 | http://hep04.phys.iit.edu/cooldemo/pc/pc63/pc63.html |
| 16 Feb | Meeting MUEND | CERN | WP5b | 10 | http://muonstoragerings.web.cern.ch/muonstoragerings/Events/200402/agenda.html |
| 18 Feb | Meeting WP1 (PHYSICS) | CERN | WP1 | 35 | http://muonstoragerings.web.cern.ch/muonstoragerings/Events/200402/agenda.html |
| 18 Feb | Joint Meeting WP2-3-4-5 (the ENG group ) | CERN | ENG | 30 | http://muonstoragerings.web.cern.ch/muonstoragerings/Events/200402/agenda.html |
| 18 Feb | BENE SG | CERN | BENE | 7 | . Fill |
| 9 Mar | FFAG world VC | VC | KEK | 6 from EU | Fill |
| 29-Mar | MICE CM meeting | CERN | BENEUniGe | 50 | http://hep04.phys.iit.edu/cooldemo/cm/cm8/cm8.html |
| 24-28 May | BENE Week | CERN | BENE | 50 | http://people.na.infn.it/%7epalladin/bene/Events/200405/Agenda.html |
| 24 May | Meeting WP2-3 (TARGET & COLLLECTOR ) | CERN | BENE | 18 | http://people.na.infn.it/%7epalladin/bene/Events/200405/Agenda.html |
| 27-28 May | TT2A CM | CERN | TT2A BNL | 12 | http://proj-hiptarget.web.cern.ch/proj-hiptarget/default/ |
| Weekly | TT2A Collab VC & PC |  | TT2A BNL, | 6-10 |  |
| 24 May | Joint Meeting WP2-3-4-5 (the ENG group ) | CERN | ENG | 30 | http://people.na.infn.it/%7epalladin/bene/Events/200405/Agenda.html. |
| 25 May | Meeting WP1 (PHYSICS) | CERN | WP1 | 30 | http://people.na.infn.it/%7epalladin/bene/Events/200405/Agenda.html.l |
| 25 May | Meeting WP5 a and b | CERN | WP5a & b | 20 | http://people.na.infn.it/%7epalladin/bene/Events/200405/Agenda.html.l |
| 26 May | FFAG world VC- | VC | KEK | 3 from EU | Fill |
| 25-27 May | MMW Workshop | CERN | BENE & EURISOL | 150 | http://physicsatmwatt.web.cern.ch/physicsatmwatt/ |
| 14-19 June | International Conference On Neutrino Physics | Paris | Int. Neutrino Committee | 350 | http://neutrino2004.in2p3.fr/ |
| 26-31 Jul | NuFact International Workshop | Osaka | Osaka U. and PAC | 155 | http://www-kuno.phys.sci.osaka-u.ac.jp/%7enufact04/ |
| 1-aug | MICE CM meeting | Osaka | Osaka U. | 50 | http://hep04.phys.iit.edu/cooldemo/cm/cm9/cm9.html |
| 31 Aug 1 Sept | TT2A CM | ORNL, USA | TT2A BNL | 12 | Fill |
| Oct. 12-17 | FFAG04 Workshop | KEK | KEK | 3 from EU | Fill |
| Oct 18-22 | WP1 & WP5 joint Workshop | TRENTO | ECT | 25 | “Exploring th impact of new neutrino beams” |
| 27-30 Oct | MICE CM meeting | RAL | RAL | 50 | http://hep04.phys.iit.edu/cooldemo/cm/cm9/cm10.html |
| 2-5 Nov | Workshop “The future of Accelerator Neutrino Physics” | DESY | BENE | 60 | Fill |
| 4-5 Nov | TT2A CM | CERN | TT2A EU |  | Fill |

Several additional meetings have been devoted to the preparation of two proposals for a FP6 Design Study. One of them could not be submitted, that activity will continue in view of FP7 and/or other opportunities within FP6.

CM= Collaboration Meeting  PC =Phone Conference VC= Video Conference

Are all combined MUFRONT/MUEND meetings quoted?

More MICE meetings?: collaboration, v/c, phone?

Could indeed include MuScat and HARP meetings: on average, once a month, by phone

[Indicate the list and a short description of the meetings, workshops and event (co)organized by the Activity (see table 1.1.1b)]

This list aims to give more information concerning the events mentioned in table 1.

Some indications:

Title/subject: for example Activity Steering Committee, ESAC review, WP1 internal meeting, Workshop on specific topics (co)organized by WPn or NA/JRA…

Location: for example Telephone, video meeting or physically located in a lab/town…

Main organizer: for example NA/JRA, WPn, a particular Lab, dedicated Workshop committee…

Comment/Web: the web site were more information can be obtained and any comment you deem useful

    - General meetings

[Give a list of all the general meetings of the Activity (i.e. the meetings where all the contractors participating to the activity are invited) that took place during the reporting period. Include in Appendix 1 the short minutes of each such meeting (with the main points discussed, the main actions decided, and any other major highlights).]

- the 1st BENE Week Feb 18-21. This is the regular week of meetings of BENE related work packages, study groups and R&D projects.

- the 2nd BENE Week and MMW Workshop  May 24-27 at CERN. This second the regular week of meetings of study groups and R&D projects.was marked by the “Workshop on Multi Mega Watt Proton Source”, that is likely to have been an important milestone in our progress.

- the 3rd BENE Week (an “Accelerator Neutrino Workshop”) during the CARE general meeting at DESY, Nov 2-5, with plenary BENE sessions and BENE work package sessions.

- Dissemination Activity Edda should substantially review this.

A coherent coordination of dissemination activities has been delayed by the maternity leave of the BENE deputy coordinator. Her recent return to work will hopefully coincide with a major boost of this activity.

Still activity has started to set up a policy of publications. Replace with Edda’s text.

Early in 2004 we published a comprehensive report  A.Blondel  et al., ``ECFA/CERN studies of a European neutrino factory complex,'', CERN-2004-002. This contains multiple papers with contributions from virtually all or most BENE members. They summarize the work of the pre-existing study groups in the two years or so before BENE came into existence.

We have completed in the summer our next assembly of papers, the Summary Report of the Workshop "Physics with a multi-MW proton source". That contains 11 contributions from BENE members and 18 contributions from international guest speakers. Recommendations from the BENE Management complete the document.

The NA is also naturally active and present to most or all continental and international events. A list of presentations at conferences and meetings follows in Table 2.1:

Web based activities will also increase soon. A first reasonable set of Web pages has been set up. A Mailing List of members, bene@cern.ch, is operational. Other lists of more loosely connected colleagues are also maintained.

BENE’s participant institutes all perform dissemination tasks, in the areas of BENE interest, towards their national realities. They are present as local teams and active in the presentation of the general interest of accelerator neutrino physics and technologies to academic peers, national science agencies and the general public.

The most important set of contacts established is the one with new CERN management. We enjoy frequent and friendly consultation.

Specially friendly working relations have been established with the Eurisol community. A common road appears well possible in the beta-beam sector and possibly also in the choice and design of a new European high power proton source.

The Workshop in preparation at DESY is meant also to be a serious attempt to interest in activities of BENE major laboratories and universities from Northern Europe. We are currently working on these contacts.  Update. Yacine?

[Describe all the actions undertaken during the reporting period to disseminate, promote and exploit the knowledge derived from the various activities of the project. For each action indicate the Web-link, if any. Areas to be covered may include:

- publications resulting  from the project

- patentable results, including a list of patents applied for;

- conference presentations  resulting  from the project;

- Web-based activities;

- actions undertaken in implementation of the plan to raise public participation and awareness i.e. the activities engaging with actors beyond the research community and with the public as a whole, to help spreading awareness and exploring the wider societal implications of the proposed work;

- contacts with potential users outside the consortium and indication of customers requirements.]

  - List of talks This list is incomplete. Its finalversion is being assembled by Edda. Please feed all relevant information to her

[List the talks given to workshops and conferences made by NA/JRA members and which are about (or include) activities carried within your NA or JRA (see table 2.1)]

Table 2.1: List of talks to workshops and conferences made by NA/JRA members and which are about (or include) activities carried within your NA or JRA

| # | Subject | Speaker/Lab | Event | Date | Talk Web site | CARE-Conf |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Neutrino beam R&D in Europe | S. Gilardoni | BNL Meeting of the APS Neutrino Study | Mar 3 |  |  |

A. Blondel   Contribution to the ANL Meeting of the APS Neutrino Study, Mar 3

V. Palladino Contribution to the BNL Meeting of the APS Neutrino Study, Mar 5

V. Palladino Report to the CERN SPSC closed sessions of March 2004

A. Blondel - High Intensity Frontier Workshop - Isola d'Elba - Italy - 6/6/2004

J. Bouchez - High Intensity Frontier Workshop - Isola d'Elba - Italy - 6/6/2004

A. Rubbia - High Intensity Frontier Workshop - Isola d'Elba - Italy - 6/6/2004

A. Blondel  Report to the CERN SPC sessions of June 2004

M. Mezzetto, Invited Talk to theNeutrino2004Conference in Paris, Jun 17

C. Volpe "Neutrino-nucleus interactions: Open questions and future projects" -

Neutrino 2004 - Paris - 14/6/2004

G. Barr "Atmospheric neutrino fluxes" Neutrino 2004 - Paris - 15/6/2004

A. Blondel "Physics potential of neutrino factories" Neutrino 2004- Paris - 17/6/2004

A. Tonazzo "Machine R&D towardds a neutrino factory: a novel method for muon cooling" - Neutrino 2004 - Paris 17/6/2004

A. Cazes and J.E Campagne, OPERA/CNGS and Fréjus/SPL. Poster in the Neutrino 2004 conference held in Paris, 14-19th  of June.  Proceedings to be published in Nucl. Phys. B (Proceedings Supplement)

V. Palladino Report to the CERN SPSC closed sessions of July 2004

V. Palladino Report to Plenary ECFA July 2004-

A. Blondel,  Report to Plenary and Restricted ECFA July 2004

J.J.Gomez-Cadenas, Contribution to the Benasque Workshop, July 2004

J. Bernabeu,, Contribution to the Benasque Workshop, July 2004

D. Wark, , Contribution to the Benasque Workshop, July 2004

M. Lindroos, Contribution to the Benasque Workshop, July 2004

M. Lindner , "Oscillation Neutrino Physics Reach at Neutrino Factories", Nufact 04, Osaka, Jul 26-Aug 1 2004.

P. Strolin "Neutrino Detectors" ,Nufact 04, Osaka, Jul 26-Aug 1 2004.

R. Edgecock, Contribution to theOsaka NuFacto04 Workshop, July 2004

M. Benedikt, Contribution to theOsaka NuFacto04 Workshop, July 2004

M.G. Catanesi "Present knowledge of hadron production cross sections" Nufact 04, Osaka, Jul 26-Aug 1 2004.

M. Mezzetto "SPL Super Beam and the Beta Beams",Nufact 04, Osaka, Jul 26-Aug 1 2004.

P. Migliozzi "Degeneracies in SPL Super Beam and the Beta Beams" - Nufact 04 - Osaka - July 26-August 1 2004.

B. Murray, Contribution to theOsaka NuFacto04 Workshop, July 2004

A. Fabich Contribution to theOsaka NuFacto04 Workshop, July 2004

J R J Bennett, Contribution to theOsaka NuFacto04 Workshop, July 2004

H. Haseroth Contribution to theOsaka NuFacto04 Workshop, July 2004

A. Blondel Contribution to theOsaka NuFacto04 Workshop, July 2004

F. Terranova "Small detector for the Beta Beams" - Nufact 04 - Osaka - July 26-August 1 2004.

W. Winter "Three-flavor analysis of long-baseline experiments" - Nufact 04 - Osaka - July 26-August 1 2004.

A. Rubbia "LiquidArgon TPC" - Nufact 04 - Osaka - July 26-August 1 2004.

A. Cervera "Review of Large Magnetic Calorimeters"{ - Nufact 04 - Osaka - July 26-August 1 2004.

V. Palladino Presentation to the “Cogne IX” SPSC Week of meetings Villars,22 September

S. Gilardoni Presentation to the “Cogne IX” SPSC Week of meetings Villars,24 September M. Mezzetto Presentation to the “Cogne IX” SPSC Week of meetings Villars,24 September M. Lindroos, Presentation to the “Cogne IX” SPSC Week of meetings Villars,24 September H. Presentation to the “Cogne IX” SPSC Week of meetings Villars,24 September

A. Blondel Presentation to the “Cogne IX” SPSC Week of meetings Villars,24 September

L. Mosca Presentation to the “Cogne IX” SPSC Week of meetings Villars,24 September

RNB-6 proceedings, accepted for publication, The acceleration and storage of radioactive ions for a beta-beam facility, M. Lindroos, T. Nilsson and The beta-beam working group

EPAC04 proceedings, BASELINE DESIGN FOR A BETA-BEAM NEUTRINO FACILITY, M. Benedikt, S. Hancock, M. Lindroos, CERN, Geneva, Switzerland and The Beta-beam Working Group, http://cern.ch/beta-beam

TO  BE REVISED AND COMPLERTED BY EVERYBODY

WP5a Notes:o Draft NuFact'04 write-up by Bill Murray Relevant MICE notes?

Some indications:

Event: Title of the meeting, workshop, conference

Talk Web site:  Web site where the talk is to be found (could be the NA/JRA web site or the event web site). I would prefer it to be the NA/JRA web site that way we could accessed all the talks given by the NA/JRA

CARE-Conf: Is there (or is there going to be) a CARE-Conf paper? If yes give the number.

  - List of papers This list is incomplete. Its fina lversion is being assembled by Edda.  Please feed all relevant information to her.

[Indicate the list of document issued by the NA or JRA (see table 2.2)]

The Summary Report of the Workshop "Physics with a multi-MW proton source", editors Blondel, Blumenfeld, Butler, Garoby, Lindroos, Palladino, Rubbia was edited from oral and written contributions of all speakers. The list of the 11 contributions from BENE members in that volume follows. Details of their publication within the CARE system will be defined soon.

Table 2.2: List of document issued by the NA or JRA

| # | CARE document type and number | Title | Authors and Labs | Date |
| --- | --- | --- | --- | --- |
| 1 |  | The high intensity frontier | J. Ellis, CERN | 8 Sep |
| 2 |  | The future of proton accelerators at CERN | R. Garoby, CERN | 8 Sep |
| 3 |  | The SPL and its potential | R. Garoby, CERN | 8 Sep |
| 4 |  | The Rapid Cycling Synchrotron option | C. Prior, RAL | 8 Sep |
| 5 |  | Additional installations for a neutrino physics facility | H. Haseroth, CERN | 8 Sep |
| 6 |  | Hadroproduction experiments | M. Apollonio, INFN | 8 Sep |
| 7 |  | A neutrino beta-beam facility at CERN | M. Lindroos, CERN | 8 Sep |
| 8 |  | Overview of neutrino oscillation physics | P. Hernandez, Valencia | 8 Sep |
| 9 |  | A next generation Li Ar TPC | A. Ereditato, INFN | 8 Sep |
| 10 |  | Short Baseline neutrino physics | P. Migliozzi, INFN | 8 Sep |
| 11 |  | High intensity muon physics | A. Baldini, INFN | 8 Sep |

The following other papers have been or are being published by BENE members on themes of BENE interest

A.Blondel  et al., ``ECFA/CERN studies of a European neutrino factory complex,'', CERN-2004-002

A.Donini, E.Fernandez-Martinez, P.Migliozzi, S.Rigolin and L.Scotto Lavina, ``Study of the eightfold degeneracy with a standard beta-beam and a super-beam facility,'' hep-ph/0406132.

S.Rigolin, ``Why care about (theta(13), delta) degeneracy at future neutrino experiments,'' hep-ph/0407009.

F.Terranova, A.Marotta, P.Migliozzi and M.Spinetti, ``High energy beta beams without massive detectors,'' hep-ph/0405081.

P.Huber, M.Lindner, M.Rolinec, T.Schwetz and W.Winter, ``Prospects of accelerator and reactor neutrino oscillation experiments for the coming ten years,'' hep-ph/0403068.

J.Serreau and C.Volpe, ``Neutrino nucleus interaction rates at a low-energy beta-beam facility,'' hep-ph/0403293.1

P. Huber, M. Lindner and W. Winter,``Simulation of long-baseline neutrino oscillation experiments with GLoBES,'' hep-ph/0407333.

CERN-NUFACT-NOTE 138 (juillet 2004) : J.E Campagne: « Horn profile determination : the SPL use case.»

J.E Campagne and A. Cazes : “The 13 and CP sensitivities of the SPL-Fréjus project revisited”, hep-ex/041106  submitted to Euro. Phys. J. C

RNB-6 proceedings, accepted for publication, The acceleration and storage of radioactive ions for a beta-beam facility, M. Lindroos, T. Nilsson and The beta-beam working group

EPAC04 proceedings, BASELINE DESIGN FOR A BETA-BEAM NEUTRINO FACILITY, M. Benedikt, S. Hancock, M. Lindroos, CERN, Geneva, Switzerland and The Beta-beam Working Group, http://cern.ch/beta-beam

TO  BE REVISED AND COMPLERTED BY EVERYBODY

WP5a Notes:o Draft NuFact'04 write-up by Bill Murray Relevant MICE notes?

  - Web site

The BENE Main Web Page is

http://bene.na.infn.it/.

This will change to http://bene.cern.ch in the general campaign of reorganization that Edda will coordinate.

It displays the general plan of BENE activities for about 1 year ahead. Basic informations are kept up to date.

BENE federates several preexisting working groups and relies on their several pre-existing Web sites

http://muonstoragerings.web.cern.ch/muonstoragerings/Welcome.html

http://nfwg.home.cern.ch/nfwg/nufactwg/nufactwg.html

http://beta-beam.web.cern.ch/beta-beam/

The process of reorganization into a unitary site, in tune with the BENE federative process, has only started.

WP have now their specific Web pages.and will be developing them further

Much more can and will be done in this sector. Proper access to BENE documentation  is being set up.

[Give the status concerning the Web site of your NA/JRA:

- Are the general information up to date?

- Are the activities in the WP described and do we have the status of the latest developments?

- Are the documentation (CARE/NAorJRA-documents) listed

- …

- Status of the Work. Management and Communication. General scope and progress.

- Management and Communication work is not a specific WP in BENE. It is performed by the coordinator with the help of the deputy and other senior members of the Network.

The year 2004 has been marked by the following main activities

- Organization and consolidation  of the network. Planning of the network activities for its first 18 months

- Organization of the 1st BENE week in February

2) Work on the preparation of a FP6 Proposal for Design Study of a Neutrino Factory.

and for the Betabeam WP of the Eurisol FP6 Proposal.

3)	Organization of a MICE Collaboration meeting at CERN at the end of April. 4) Organization of the 2nd BENE week in  May and of MMW Workshop, that is likely to  have been an important milestone in our general progress.

5) Organization and contributions to neutrino session and the general debate at the Elba HIF Workshop (Jun  5-8)  
6) Presentation of a preliminary  summary of the MMW Workshop to the CERN SPSC (Jun 15), CERN SPSC (Jul 6), RECFA and PECFA (Jul 8-9)
7) Preparation and presentation of European contributions to the  NuFact05 International

Workshop (July 26-31) in Osaka.

Contribution to the syllabus of  NuFact05 International Summer Institute (July 15-24)

in Tokyo.  
8)  Preparation and presentation of European contributions to the MICE Collaboration

meeting in Osaka (1-4 Aug)
9) Preparation of an extended Summary Report of the MMW Workshop and of  multiple

oral presentations to the strategic week of discussion of the CERN SPSC in Villars

(Sep 22-28)  .

10) Preparation of a Physics workshop in Trento in October (18-22 Oct), “Exploring the

impact of new neutrino beams”

11) Preparation of the 3rd BENE week in November in DESY. In the general framework

of the CARE04 yearly week, this meeting took the form of a BENE04 Workshop,

again an important milestone in our general plans.

In general, the MMW Workshop and its follow-up are, and hopefully will be, marking a major step forward in the level of initiative of BENE. A channel of communication has been established with the CERN Directorate and with ECFA. The DESY Workshop in November offered the opportunity for 1) more in depth definition of the scientific strategy 2) approach and attraction of a larger community of neutrino and accelerator physicists: a beginning.

On the technical side, from the text of the WP coordinators,will inject here a paragraph or two quoting the progress  in the driver sector (towards SPL CDR II), TTA Experiment (approaching approval), CNGS HORN progress, MICE, progress towards a FFAG project and BETABEAM.

By Jean-Eric:

Concerning the CNGS/HORN project shared by CERN and CNRS-IN2P3-LAL, a first horn has been delivered in April 2004, and had successfully passed electrical tests. However some upgrades have been identified and done to guarantee the lifetime of the object. Now, the REFLECTRO is been assembled at CERN after a one year of fabrication of the Inner Conductor by French company which is a delicate but fundamental peace. The spear HORN will be assembled dueing 2005. The equipments are under fabrication, and the final R&D and fabrication concern the Fast Coupling System which should allow one to change a failed HORN. All the peaces will be assembled in the final CNGS Target Chamber in the second half of 2005.  A web site http://opera.web.lal.in2p3.fr/horn/index.html gives some news about the fabrication of the HORNs at LAL.

EXPLICIT SUGGESTIONS ARE WELCOME

The report on the status of the NA or JRA should be divided in chapters corresponding to the Work Packages. Each chapters should include both a narrative part, in particular when difficulties are encountered, to explain what the issues are, and  a synthetic part (see tables 6 and 7). It is also important to mention the achievements and provide results whenever available with proper referencing to the items in the tables above. Also provide as many illustrations (photographs, drawings, …) as possible.

[Describe the main achievements and/or problem encountered in the NA and JRA. ]

[Give, in the table 4, the status of the expenditure for your NA or JRA. This table summarizes the integrated expenditures per participant and per category.]

Table 4: Status of the expenditures per participant and activity THIS TABLE IS BEING FINALIZED:

VERSION PREPARED IN DESY ARE TEMPORARILY STORED BELOW FOR REFERENCE DURING THE EDITING

| participants | Integrated cost for permanent staff in 2004 |  | Integrated cost for permanent staff in 2004 |  | Integrated cost for equipment in 2004 |  | Integrated cost for consumable in 2004 |  | Integrated cost for travel in 2004 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | engaged | spent | engaged | spent | engaged | spent | engaged | spent | engaged | spent |
| CCLRC |  |  |  |  |  |  |  |  | 1678 | 1678 |
| CEA |  |  |  |  |  |  |  |  | ? | ? |
| CERN |  |  |  |  |  |  |  |  | 0 | 0 |
| FZJ |  |  |  |  |  |  |  |  | ? | ? |
| UCLN |  |  |  |  |  |  |  |  | ? | ? |
| UNI-GE |  |  |  |  |  |  |  |  | ? | ? |
| INFN |  |  |  |  |  |  |  |  | 3000 | 500 |
| TUM |  |  |  |  |  |  |  |  | 998 | 498 |
| GSI |  |  |  |  |  |  |  |  | ? | ? |
| PSI |  |  |  |  |  |  |  |  | ? | ? |
| ICL |  |  |  |  |  |  |  |  | ? | ? |
| CSIC |  |  |  |  |  |  |  |  | ? | ? |
| CNRS |  |  |  |  |  |  |  |  | ? | 1503.42 |

Some indication:

Engaged includes that the expenditures are planned (i.e. ordered) or paid (this column include the one “spent”)

Spent means it have been paid. This column is a subset of the one “engaged”

THIS TABLE IS BEING FINALIZED:

VERSION PREPARED IN DESY ARE TEMPORARILY STORED BELOW FOR REFERENCE DURING THE EDITING

  - Work Package 1 : Physics      Mauro, please provide an updated text

WP1 is well on the track in his effort to develop all the deliverables of 2004.

A special WP1 meeting has been organized on 25 May to discuss the problem of the mass and of the physics potential of a giant water Cerenkov detector that should be used both for the SPL Super Beam and the Beta Beam. The MWatt workshop addressed most of the topics of interest of the WP1, a topical workshop  “Exploring the impact of new neutrino beams”, 18-22 October 2004, has been organized, and the next WP1 meeting on 2-3 november at Desy will be the event were the 2004 activities will be synthesized.

Regarding the 2004 deliverables:

Uniform comparison criteria: A general purpose, open source, program to compare different

Beams and experiments has been released, see P. Huber et al. article. This will allow to compute experimental sensitivities on an equal foot and to describe detector efficiencies, background rejections, systematics in an unambiguous environment. This deliverable can be considered completed.

Strategy of unambiguous extraction of all the neutrino oscillation parameters. The P. Huber et al. and the A. Donini et al articles directly address this problem, taking into account all the possible parameter degeneracies and correlations. The emerging strategy stresses the needs to have multiple redundant neutrino experiments to fully extract all the parameters.

Complementarity and synergy of Beta Beams, Super Beams and Neutrino Factories.

This topic has been address by the paper of A. Donini et al. Several talks have been given on this subject at the conferences: see P. Hernandez at the MWatt workshop, A. Blondel and J. Bouchez at the HIF Workshop, A. Blondel and M. Mezzetto at Neutrino 04, M. Lindner, M. Mezzetto, P. Migliozzi at Nufact 04, J.J Gomez-Cadenas, M. Mezzetto and P. Migliozzi at NOW 2004.

A topical workshop “Exploring the impact of new neutrino beams”, 18-22 October 2004, has been organized to fully address the above two deliverables.

Proton driver energy optimization. A complete study about proton driver optimization has been completed, in collaboration with the WP2. A long paper will be released in the next weeks. Also this deliverable is very close to its completion.

Optimization of nufact energy, detector mass and overall costs. Developments in this field have been described by M. Apollonio at the MWatt workshop, A. Cervera at Nufact 04, A. Blondel at the HIF Workshop and at Neutrino 2004, A. Tonazzo at 	Neutrino 2004. This optimization also requires detector studies, as have been discussed by P.Strolin at Nufact 04, A. Ereditato at the MWatt workshop and A. Rubbia at Nufact 04.

Beta Beam energy, signal, backgrounds and detector mass. New ideas on this field have been introduced by the  Gomez Cadenas et al. and the F. Terranova et al talks. Beta Beam optimization has been discussed by  P. Hernandez at the MWatt workshop, M. Mezzetto at Neutrino 2004, Nufact 04 and NOW 04, P. Migliozzi at Nufact 04 and NOW 04, F. Terranova at Nufact 04, J.J Gomez-Cadenas at NOW 2004. The Trento workshop will directly address this deliverable.

A special session on the detector mass has been organized in the WP1 meeting of 25 May, where experts from Japan, U.S and Europe have been invited to discuss this problem.

Other physics at Nufact and Beta Beam. See the talks of A. Baldini at the MWatt workshop and of C. Volpe at Neutrino 2004.

[Describe the main achievements and/or problem encountered in the WP1. Give, in the table 3.1a, the status of the lowest Sub tasks level in the WP, which are supposed to have started according to the MS project breakdown in Technical Annex (see Gantt chart in Appendix 3). Give in the Table 3.1b, the status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown]

For the filling of Table 3.1a, 3.1b etc see the example below in the last fictitious WP6 (it originates from HIPPI  Work Package 2).

A text section does mot appear there before the table, will ask Roy if we want some or not from each WP

Table 3.1a : Status of the lowest Sub tasks level in the WP which are supposed to have started according to the MS project breakdown in Annex 1

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |
|  | Development of the Web Site |  |  |  |  |
|  | Plan Strategy of unambiguous measurements of oscillation parameters |  |  |  |  |
|  | Assess potential of different beam, baseline, detector configuration |  |  |  |  |

WP

Some indication:

Estimated Status: Estimated of the % of work done

Revised end date: either “on time” or estimated end date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Table 3.1b: Status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown

| WBS # | Title | Due date in Annex 1 | Status | Revised delivery date |
| --- | --- | --- | --- | --- |
|  | WP Spring Meeting |  |  |  |
|  | WP Summer Meeting |  |  |  |
|  | Topical Physics Workshop |  |  |  |

Some indication:

Status: Estimated of the % of work done

Revised delivery date: either “on time” or estimated delivery date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

  - Work Package 2: Driver  Christian,, please provide an updated text

The DRIVER WP is concerned with a future high power proton driver, the backbone of any future neutrino facility in Europe (Super-Beam (SB), beta-beam (BB) or neutrino factory (NF)). The recognition of that absolute priority has led to identify in a Workshop on "Physics at a multi-Megawatt proton Source" as the natural first specific initiative of BENE.

This workshop (http://physicsatmwatt.web.cern.ch/physicsatmwatt/) held at CERN during our summer BENE week (May 25-27) made it possible to give a progress report on several subtasks of the DRIVER WP. For the subtasks DRI1 and DRI2:

- The potential for neutrino physics (SB, BB and NF) of the Superconducting Proton Linac (SPL, typically 2.2 GeV, 4MW) and its synergy with the LHC program and the radioactive beam project (EURISOL) was discussed by R. Garoby from CERN.

- C. Prior presented the RAL designs for a proton driver based on Rapid Cycling Synchrotrons (RCS, 4MW) at 5 GeV-50Hz (green field site),  15 GeV-25 Hz (CERN ISR site) and 30 GeV-8Hz for CERN PS replacement.  The opportunity for a phased upgrade of the current UK spallation neutron source (ISIS) into a dual neutron-neutrinos (NF) facility is also explored by RAL.

A status report on the HARP experiment was also given by M. Apollonio. The ultimate goal of this experiment is to provide the needed data to optimize the pion yield for a SB and a NF (subtask DRI3). Two years after the end of the data tacking, the collaboration is already producing useful data for two running neutrino experiments: K2K in Japan and MiniBoone in US.  The plans are to produce a preliminary result on the determination of the proton driver energy by the end of 2004.

A. Cazes (Orsay) conducted a simulation of the full beam line for a neutrino SB at CERN pointing to a megaton class water Cerenkov detector near the Fréjus tunnel, where the optimal energy for the driver seems to be 3.5 GeV. These results will be published in Journal of Physics G.

This progress on the driver side will represent an important  portion of the material that will assembled in view of the discussion at the CERN SPS and PS experiments Committee in Villars in September	 (http://committees.web.cern.ch/Committees/SPSC/Villars-info.html) .

The DRIVER WP had some difficulties to warm up, in particular activities regarding the subtasks DRI4-5

- DRI4: evaluate approaches to intense H- ion sources, high power injectors,

- DRI5: assess HIPPI results on Fast beam choppers and Normal & Super Conducting Accelerating Structures,

will be reinforced. Our web site needs to be updated too.

Table 3.2a : Status of the lowest Sub tasks level in the WP which are supposed to have started according to the MS project breakdown in Annex 1

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |
| 1 | Development of the WP Web Site | 01-01-2004 | 01-04-2004 | 5 | 31-12-2004 |
| 2 | Define criteria of SPL vs RCS. Perform comparison. Identify R&D plans beyond HIPPI. | 01-01-2004 | 06-2005 | 30 | 06-2005 |

Some indication:

Estimated Status: Estimated of the % of work done

Revised end date: either “on time” or estimated end date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Table 3.2b: Status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |
| 1 | WP Spring Meeting | 02-2004 | 02-2004 | 100 | On time |
| 2 | WP Summer Meeting | 05-2004 | 05-2004 | 100 | On time |

Some indication:

Status: Estimated of the % of work done

Revised delivery date: either “on time” or estimated delivery date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

  - Work Package 3: Target           Roger, please provide an updated text

- The Target Section has held meetings in conjunction with the Collector Section at CERN during the two BENE weeks to discuss the progress on liquid metal and solid targets and collectors. These meetings are the continuation of the various section meetings of ENG, the European Neutrino Group. The section members have also been involved with the general organisation of the BENE weeks and the plenary sections of the ENG meetings.

- The web site has been delayed due to staff problems at CERN, holidays at RAL and misunderstandings by the section leader of the intended site.

- An experiment has been proposed to test a mercury jet in a 15 T magnetic solenoid at CERN using a 24 GeV proton beam. This will represent a full scale test of the mercury jet target under the conditions that will apply in a Neutrino Factory operating with a 4 MW proton beam. Members (CERN and RAL) of the BENE collaboration are involved with this US led experiment proposed to be run at CERN in 2006.

- RAL, (involving FGES Ltd and UK Universities) have obtained £500k from one of its funding agencies, PPARC, to carry out tests of a solid tantalum target design, mainly concentrating on shock problems. A preliminary scoping study has been carried out. RAL are also putting some of this money into the TT2A experiment.

- In 2003 the first High Power Targetry Workshop was held at Ronconcoma, on Long Island, USA (sponsored by BNL). The next workshop in 2005 is likely to be held in Oak Ridge and the following one in 2006 in PSI to coincide with the operation of those laboratories high power targets. The proposed International Conferences on High Power Targets that were to be held under the auspices of BENE are to be integrated with this existing series of Workshops. Members of BENE are involved with the organisation of these workshops.

Note on the TT2A Experiment:

The TT2A Experiment is an international collaboration to test a mercury jet target in a 15 T magnetic solenoid in a proton beam at 24 GeV. The experiment will be performed at CERN in 2006. The collaboration is led by BNL, USA and is part of the work of the US Muon Collaboration. The proposal has to be finally approved by the CERN Management. CERN and RAL are among the Laboratories involved with the Proposal and hence BENE. Video and or telephone conferences are held weekly. Meetings have also been arranged in CERN, 27-28 May during the BENE week and a meeting in Oak Ridge has been attended by BENE members on 31 August - 1 September.

Table 3.3a : Status of the lowest Sub tasks level in the WP which are supposed to have started according to the MS project breakdown in Annex 1

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |
|  | Development of Web Site | January 2004 | March 2004 | 10% | November 2004 |
|  | Review present status of target studies | January 2004 | Spring 2005 | 10% | On time |
|  | Assess merits of different target schemes | Spring 2005 | Summer 2005 | 5% | On time |

Some indication:

Estimated Status: Estimated of the % of work done

Revised end date: either “on time” or estimated end date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Table 3.3 b: Status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown

| WBS # | Title | Due date in Annex 1 | Status |  | Revised delivery date |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Spring Meeting | Spring 2004 |  | 100% | On time |  |  |
|  | Summer Meeting | Summer 2004 |  | 100% | On time |  |  |

Some indication:

Status: Estimated of the % of work done

Revised delivery date: either “on time” or estimated delivery date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

  - Work Package 4: Collector          Jean-Eric, please provide an updated text

The Collector WP is concerned with the future collection of the charged pions issued from the interactions of a multi mega watt proton beam (see DRIVER WP) impinging a target able to support the beam power (see TARGET WP). Two different types of Collectors may be envisaged in a Neutrino Factory, a solenoid or an electromagnetic horn, but in case of a SuperBeam only an electromagnetic horn is envisaged because in that case we need to separate the pion charge to access to the CP violation phase.

The WP team is deeply involved in the construction at LAL of the two big horns (plus one spear) for the already approved CERN to Gran Sasso Neutrino Beam  (CNGS) which should be ready in 2005, to deliver the neutrinos as soon as possible in 2006 for the OPERA and ICARUS experiments. The team has delivered to CERN the first horn April 2004, and this horn has been successfully tested at nominal current during one week. This concrete realisation is one hand already used and will be used as guideline for the future Collector R&D design, but in an other hand all the engineers foreseen to start some feasibility studies have been fully busy by the hardware daily work.

As a by product, we know for instance that the CNGS Horn project had been clearly underestimated in term of money and manpower while a lot of CERN how know had been used to design and build it. So, we can already argue that in the future NF or SB projects where the problems are at least an order of magnitude higher (high voltage high frequency power supply, beam power dissipation, material life time, remote replacement of the elements, nuclear waste management), a lot of expertise, man power and money would be necessary.

Some work has been however done in the three month of this report concerning the Collector design:

- a web site has been setup according to BENE framework and will be in the future enriched (http://muonstoragerings.web.cern.ch/muonstoragerings/bene/WP/collector.html);

- a “cahier des charges” has been written in French to describe the high voltage (300kA), high frequency (50Hz) power supply that can be used to pulse the first horn of a SB;

- some studies has been started to address the problem of the aluminium modification under high fast neutron irradiation and how to measure the resistance limit at large number of cycles (>108);

- some engineer study has been started to see how to reduce the material thickness of the hottest part of the horn close to the Target, and how cool the horn;

- some physics simulations have been undertaken to appreciate the effects of the material thickness, and how to optimize the SPL beam line in a SB project (which best SPL energy? which best horn design? Which best decay tunnel geometry?...).

The point 2 is a LAL document, the points 3 and 5 have been reported in NUFACT-NOTE-129, 134, 138. The point 5 has been reported in BENE week by A. Cazes, a web page describes the package (http://opera.web.lal.in2p3.fr/horn/Simu/index.html) and will be implemented in the BENE Web structure; an Euro. Phys. J. C article is in preparation by A. Cazes and J.E Campagne. Also the results of point 5 has been presented in a poster session of the Workshop on "Physics at a multi-Megawatt proton Source" as the natural first specific initiative of BENE by A. Cazes, and will be presented at the Trento Workshop and NOW 2004 conference by M. Mezzetto (WP1) and at the CERN SPS and PS experiments Committee in Villars in September	 by S. Gilardoni (http://committees.web.cern.ch/Committees/SPSC/Villars-info.html) .

Table 3.4a : Status of the lowest Sub tasks level in the WP which are supposed to have started according to the MS project breakdown in Annex 1

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |
|  | Development of Web Site | 01-2004 | 03-2004 | 100% |  |
|  | Evaluate progress: power supply, irradiation, mechanical & thermal stresses | 01-2004 | 03-2005 | 50% | 12-2005 |

Some indication:

Estimated Status: Estimated of the % of work done

Revised end date: either “on time” or estimated end date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Table 3.4b: Status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown

| WBS # | Title | Due date in Annex 1 | Status | Revised delivery date |
| --- | --- | --- | --- | --- |
|  | WP Spring meeting | Feb 18th 2004 | Done |  |
|  | WP Summer meeting | May 24th 2004 | Done |  |

  - Work Package 5: Novel Neutrino Beams

This WP consists of 3 sub WP’s: MUFRONT, MUEND, focusing respectively on the front and back end of a Neutrino Factory and BETABEAM.

Rob, please provide an updated text

The WP5a MUFRONT  has been focussing on three particular areas of work:

- optimisation of the front-end design

- preparations for the MICE experiment

- 3) analysis of the MuScat experiment data.

In the first of these, there is a very close link with the MUEND group because of the possible use of FFAGs for the acceleration of the muons. If this proves possible and cost effective, the requirements for the frontend  become much less stringent, in particular the need for cooling the muon beam becomes much smaller. As a result of this, it has been concluded that MUFRONT and MUEND meetings should normally be combined, to maximise efficiency.

The optimisation so far has focussed on the pion decay channel. A computer program has been developed to vary all the parameters of the elements of the channel within realistic limits to find the set that gives the best transmission of muons per pion produced in the target. The optimisation task can be run as a background job on PCs and a web page has been created to allow anybody to participate in the work, like SETI@home, see http://www.stephenbrooks.org/ral/report/2002-1/. A number of options for the later parts of the front-end are currently being included.

Much progress has been made in the design of the Muon Ionisation Cooling Experiment (MICE) over the last quarter. The main problem, however, remains finding the necessary funding to build the experiment. It now appears there will be enough to do what is called MICE phase 0. This will consist of a high precision muon emittance messurement system and a focus coil unit. It is hoped that funding to complete MICE will be found at a later stage. Members of the MUFRONT group are participating in the design of the experiment.

The MuScat experiment is measuring the muon scattering distribution in low Z materials as input to cooling simulations, MICE and GEANT 4. The experiment collected data in TRIUMF in 2003 and the analysis of this has proceeded over the last quarter, largely being done by members of the MUFRONT group. First results were presented at the NuFact'04 workshop by Bill Murray.

Francois, please provide an updated text

The WP5b MUEND team, following a decision taken in December 2003 in the context of the SuperBeam/NuFact FP6 DS preparation, focuses on the FFAG option for muon acceleration. It has been in particular decided to postpone further studies on the RLA method as investigated within the frame of the CERN NuFact design, or possibly to lean on the US studies in that domain for future comparisons between the various acceleration technics.

The beginning of this year has seen an increase in our participation in and contribution to the Japan and US activities in the field of FFAG accelerators.  The fields WP5b is active in are :  design of an electron model for a non-scaling muon FFAG, design of isochronous acceleration, developement of simulation and tracking tools. The group also intervenes in various topics regarding muon capture and cooling, connex to acceleration in the sense that they MuFront prepares the beam for injection into MuEnd.. All these works are subject to internal reports and to contributions in Conferences and Workshops.

Within the team, llast January started a PhD thesis "Super beam + acceleration of muons",a co-financing CEA+CERN, student Franck Lemuet. He and another student  frpom RAL, S. Brooks also attended NuFact school at Tokyo and NuFact04.

The WP5b coordinator (F. Meot) was invited to join the NuFact04 SPC.

Several long visits took place to KEK, cradle of FFAG research in Japan. First.a 2 month's visit by Horst Schonauer (interested on cooling and also on the isochronous FFAG design by G. Rees) last spring; then a 3 weeks' visit by F. Meot in August for simulationsconcening the 150MeV FFAG and experiments on POP.

Mats, please provide an updated text

The WP5c BETABEAM participated in all specific CARE and BENE meetings  and contributed with posters or presentations MWATT workshop at CERN, EPAC04, 5-9/7 2004, to the Benasque meeting , 2004, July 4 - July 23, on  Terrestrial and Cosmic Neutrinos, leptogenesis and Cosmology,  and to NUFACT04 Workshop. It is presently preparing the Worksshop in Trento, EXPLORING THE IMPACT OF NEW NEUTRINO BEAMS, which will take place at the European Center for Theoretical Physics and Related Areas (ECT*) in Trento, Italy, from the 18th-22nd October 2004. and a Beta-beam meeting at RAL, whose dates  are 16th-18th January 2005.

The WG has taken important responsibility for the writing of the EURISOL(/beta-beam) Design Study (recently approved and invited to negotiate with EU). This success opens the possibility of fruitful years of study.

The WG has also worked to spread information about the beta-beam concept and the CERN base-line scenario.

Table 3.5a : Status of the lowest Sub tasks level in the WP which are supposed to have started according to the MS project breakdown in Annex 1

| WBS # | Title | Original begin date (Annex 1) | Original end date (annex1) | Estimated Status | Revised end date |
| --- | --- | --- | --- | --- | --- |
|  | Development of WP Web sites for the 3 areas of interest | January 2004 | March 2004 | 10% | November 2004 |
|  | Review of existing Designs for Nufact and Betabeams | January 2004 | Spring 2005 | 10% | On time |
|  | Define, implement and perfect dissemination mechanisms | Spring 2005 | Summer 2005 | 5% | On time |

Some indication:

Estimated Status: Estimated of the % of work done

Revised end date: either “on time” or estimated end date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Table 3.5b: Status with respect to the interim reports and deliverables to be done in 2004 according to the MS project breakdown

| WBS # | Title | Due date in Annex 1 | Status | Revised delivery date |
| --- | --- | --- | --- | --- |
|  | WP and sub-WP Spring meetings |  |  |  |
|  | WP and sub-WP Spring meetings |  |  |  |

Some indication:

Status: Estimated of the % of work done

Revised delivery date: either “on time” or estimated delivery date if delays are occurring. It is important in the latter case to explain the issue in the narrative part of the chapter.

Appendix 1: Short minutes of NA or JRA general meetings (with the main points discussed, the main actions decided, and any other major highlights).

1)  Short Summary of the 1st BENE week (Mon 16- Thu 19, February)

Agenda and most slides are accessible at http://muonstoragerings.web.cern.ch/muonstoragerings/Events/200402/agenda.html

In the DRIVER sector, the HARP meeting Monday and Tuesday showed considerable progress in data analysis. Some results did start indeed flowing in, already by the March conferences. The Betabeam team met Monday and Tuesday in the framework of the Eurisol meeting. The Eurisol Design Study was then presented to our general Wed morning BENE accelerator meeting.  In the MUFRONT sector, a MICE Detector meeting, Monday evening, progressed well on the design of the upstream PID detectors. The MUEND team met on Tuesday afternoon, focusing on FFAG's, and. Meot reported Wednesday morning.

The Plenary meeting of the accelerator WP's , Wed morning, approved the decision that the NuFact&Superbeam Design Study will be postponed  to Mar 2005. Work continues very actively, under the coordination of R. Edgecock; a program was laid out for next steps in its preparation in 2004, on a dedicated meeting Thursday morning . Edgecock’s summary is available. We decided in particular to activate a specific forum of the DS WP on detectors R&D, that will meet  in the framework of the BENE PHYSICS group. Organization of a first session in May started then with M. Mezzetto, P. Hernandez and P. Strolin.

The PHYSICS WP met Wed afternoon. The status of the preparation of the Workshop "Physics with a multi-MW proton source", also organized in cooperation with EURISOL was reviewed and scope and format were presented & discussed. Our DRIVER WP set up to follow that very closely (A. Mosnier is associated to the meetings of the PAC). J. Bouchez showed the text of the IN2P3/CEA/INFN agreement on the study of the Frejus underground lab. More discussion on the higher gamma beta beam option was felt to be necessary and will be now organized.

2)  Short Summary of the 2nd BENE week (May 24- 27)

Agenda and most slides are accessible at http://bene.na.infn.it/Events/200405/Agenda.html

In the TARGET and COLLECTOR sector  there was significant progress in the definition of the so called nTOF experiment, proposed by BENE inside a an international team, and under scrutiny of the CERN INTC Committee.

The general meeting of all accelerator WP, the so called accelerator European Neutrino Group ENG, made significant progress in the work towards a Design Study Proposal, waiting for more news on the dates of next calls.

The meeting of the Physics WP focused on detector R&D for very large detectors. Megaton Water Cerenkov, this time. Experts from Japan (Nakamura, for HyperKamiokande) and the USA (Jung, for UNO) reported in detail experience and R&D plans. Discussionj on EU areas of participation opens.

The highlight of the Week was the Workshop "Physics with a multi-MW proton source" It explored both the short and long-term opportunities to particle and nuclear physics offered by a multi-MW beam with a few GeV from a proton linear accelerator or a rapid cycling synchrotron. In particular, the opportunity to provide a superior neutrino facility with unprecedented sources of intense muon and electron neutrino beams, superior slow muon and kaon facilities, and a world-leading radioactive ion beam facility for nuclear, astro- and fundamental physics (EURISOL). It was organized jointly by the ECFA/BENE Network on ”Beams for European Neutrino Experiments” and by the EURISOL Design Study Collaboration.

The Workshop did bring useful contributions to the debate on strategic accelerator R&D choices in Europe in view of selection of the most promising options in the near future. A summary of the Workshop conclusions was prepared for the Villars meeting of the CERN SPSC and initiated the positive developments described elsewhere in this report.

The HARP meeting concluded the week. There is neat progress in the understanding of the central detector, physics resukts are approaching.

3) Short Summary of the 3rd BENE week (Nov 2-5)

Agenda and most slides are accessible at http://bene.na.infn.it/Events/200405/Agenda.html

This meeting took the form of a BENE04 Workshop,

The plenary session in the first day was a full review of the context BENE is in,, both from the neutrino physics and the accelerator physics point of view. The large audience (55 people) had only 30% overlap with the traditional audience of BENE, that gravitates around CERN and brought therefore also to several new contacts with laboratories outside BENE.

In the TARGET and COLLECTOR sector there was significant progress in the joint parallel session attended by many international experts from Europe and outside Europe. …………………………………………………..  Roger & Jean-Eric may want to do this before me. ……………………. A talk by an expert of Accelerator Driven Systems gave the occasion of promising renewed contacts with that community.

The PHYSICS and DRIVER joint parallel session ……. Christian and Mauro may want to do this before me …

A plenary session of presentations relevant to determination of scientific policy concluded the second day. The Chairman of the SPSC summarized the conclusions of Villars. In an animated round table, prof. Katsanevas defended the importance of a low energy betabeam and superbeam physics program, based on a Megaton detector, that maybe has not been properly appreciated in Villars.  Anticipating the crucial theme of the NNN05 Workshop that BENE will co-organize in April 05.

BENE reported then to all CARE04 meetings that followed on Nov 4-5.

Appendix 2: The report of the ESAC

There is no ESAC External Scientific Advisory Committee for networks. This will disappear.

Appendix 3: It will consists of two Gantt charts

1) Detailed implementation plans (Gantt chart) for the first 18 months (Jan 2004 - Jun 2005) as described in the Technical Annex,  with addition of the results achieved in the first 12 months (Jan 2004 - Dec 2005)

THIS exists, for now, as a separate file. A Pdf copy will be pasted here in the final version

2) Detailed implementation plans (Gantt chart) for the next 18 months (Jan 2005- Jun 2006)

THIS exists, for now, as a separate file. A Pdf copy will be pasted here in the final version

Our original detailed implementation plans (Gantt chart) for the first 18 months (Jan 2004 - Jun 2005) as described in the Technical Annex or Annex1, is left temporarily below for editors’ reference.

The End

Material beyond this point will be removed

However, please revise also the first page that follows

We need also to produce a summary of our appointments in 2005

Table 1.1.1a: 2005: Overview of meetings, workshops & events (co)organized by the Activity or with Actvity contributions To be revised by everybody

| BENE | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CARE steering meeting |  |  |  | 5-6 CERN |  | Date & Venue TBD |  |  |  |  | Date & Venue TBD |  |
| Special Events | Betabeam Meeting RAL17-18 |  |  | NNN05 Workshop 6-8Frejus |  | NuFact05 Workshop & School |  |  |  |  | BENE05 Workshop |  |
| General Meeting |  |  | 16-18 CERN |  |  |  |  |  |  |  | Date & Venue TBD |  |
| Steering committee | 16 phone | phone | 18 CERN | phone | phone | 25 Frascati | phone | phone | phone | phone | Date & Venue TBD | phone |
| Meeting/Workshop WP1 (Physics) |  |  | 18 CERN |  |  | 25 Frascati |  |  |  | Workshop? | Date & Venue TBD |  |
| Meeting/Workshop WP2 (Driver) |  |  | 18 CERN |  |  | 24 Frascati |  |  |  |  | Date & Venue TBD |  |
| Meeting/Workshop WP3 (Target) |  |  | 18 CERN |  |  | 24 Frascati |  |  |  |  | Date & Venue TBD |  |
| Meeting/Workshop WP4 (Collector) |  |  | 18 CERN |  |  | 24 Frascati |  |  |  |  | Date & Venue TBD |  |
| Meeting/Workshop WP5a (MuFront) |  |  | 18 CERN |  |  | 24 Frascati |  |  |  |  | Date & Venue TBD |  |
| Meeting/Workshop WP5b (MuEnd) |  | VC? | 18 CERN |  |  | 26 Frascati |  |  |  | VC? | Date & Venue TBD |  |
| Meeting/Workshop WP5c (Betabeam) | 17-18 RAL |  | 18 CERN |  |  | 24 Frascati |  |  |  |  | Date & Venue TBD |  |
| Joint Meetings with other Collaborations |  |  |  |  |  |  |  |  |  |  |  |  |
| NUFACT05 |  |  |  |  |  | 21-26 Frascati |  |  |  |  |  |  |
| MICE Proto-CM |  | 10-12 LBL |  |  |  | 27-29 Frascati |  |  |  | 27-30 RAL |  |  |
| TT2A Meetings, VCPC | Weekly | Weekly | Weekly | Weekly | CERN? Weekly | Weekly | Weekly | ORNL? Weekly | Weekly | Weekly | CERN? Weekly | Weekly |
| Major Conferences, Workshops, Scientific Committees with BENE contributions/presentations |  |  |  |  |  |  |  |  |  |  |  |  |
| Main Neutrino Events |  |  |  |  |  | WIN05 6-11 Delphi | LP05 1-5 Stockholm |  |  |  |  |  |
| INTC Villars Week |  |  |  |  |  |  |  |  | Date TBD Villars |  |  |  |

Interim BENE Report late 2005

General Document along NuFact05 Prodeedings

(progress on) Definition of Proton Driver Strategy

LHC upgrade …. SC Linac/RC Synchro

BENE, Eurisol, Eurotrans, FixedTarget

EMCOG

SPSC, SPC …..   ESGARD, ECFA ….

Advance on World Wide Design Study(US/EU/J)

Application to EU programs …. NEST

….. I3?

On going R&D projects HARP, MUSCAT, HIPPI

LALhorns

TT2a, MICE, eFFAG

DRAFT of BENE First Report 30-04-2004
-----------------------------------------------------------------------------------------

Introductory section.

The first few months of existence of BENE have been marked by the following main activities

- Setting up of the network.

- Planning of the network activities for its first 18 months

- Preparation of two FP6 Proposals for Design Study

- Organization of the 1st BENE week in February

5)	Organization of a MICE Collaboration meeting at CERN at the end of April.

6)	Preparation of the 2nd BENE week in May at CERN. This will be a special week, including a general interest Workshop, that we see as an important milestone in our general plans.

1) Setting up of the Network

The Network is coming gradually into activity. It profits of pre-existent structures, created by endorsement ECFA or by direct mandate from CERN: ECFA: Physics Study Groups (neutrino oscillations and more), an accelerator European Neutrino Group (ENG) and Betabeam Working Group. These are now being federated in BENE. Joint ECFA/BENE Weeks of meetings have and will be held from now on, at CERN unless specified.

A 0th Joint ECFA/BENE Week took place already in November 2003 in the three days preceding the general kick-off meeting of CARE. The 1st Week in the official lifetime of BENE, in February 2004, was marked by good attendance and by some important results, see 4) .We expect a major boost from our next important 2nd Week of meetings is May, see 5).

BENE participation is already contributing to advancement towards a consensual road map for accelerator neutrinos in Europe beyond our present facility, the CNGS. An important event may have been the Neutrino Oscillation in Venice (NOVE) Workshop held in December 2003, where appreciable progress may have been achieved. Plans for a new CERN neutrino superbeam and betabeam complex, to be exploited by a new major European underground laboratory accessible via the Frejus road tunnel, are being now seriously considered by some policy making and funding agencies. A specific agreement was signed by CEA, INFN & IN2P3. BENE is fully committed to the advancement of these plans.

International contacts of BENE are also being fostered by: 1) participation and contributions to the first meetings, early March in BNL and ANL, of the on-going neutrino studies of the American Physical Society. 2) frequent contacts with the rest of the international community, Japan in particular, that have taken regularly place in several occasions. Collaborations and common events are being organized.

BENE Web pages have been set up. The main page is

http://muonstoragerings.web.cern.ch/muonstoragerings/bene/welcome.html

from where all existing information can be reached. We profit at the moment mostly of links to pre-existing pages, developed over the past years, by the working groups mentioned above. We expect the Web Pages to reflect, more a more in time, the process of federation in progress within BENE.

EU funds are still just becoming available to us and have not been used yet. We estimate that we have spent by now, from funds from participating labs, about 30 KEuros, in travel and subsistence expenses. No BENE funds are foreseen to hire personnel.

2) Planning of the network activities for its first 18 months

Central activities of the network are essentially all planned out now for the first 18 months. This calendar is posted on the main Web page mentioned above.

In the summer of 2005, after 18 months of life of BENE, at the time of our Interim Report, we will

1) host the International Workshop on Neutrino Factories and Superbeams, NuFact05,  in Europe. (LNF' s candidature for June 05 will be presented at NuFact04).

2) produce "comprehensive book type documentation" to the CERN management as an input to their decision process on accelerator R&D choices.

June 05 is a decisive time for us and we are trying to plan all the steps (studies, reports, events) to get successfully there.

3) Preparation of two FP6 Proposals for Design Study.

BENE is fostering and contributing to two FP6 Proposals for Design Studies.

The Betabeam team is participating to the Eurisol Design Study (DS), whose WP11 will be a Betabeam work package, for which about 1 M Euros will be requested. This will focus on reacceleration and storage of  beta-emitting ions. Notice that also some most promising TARGET concepts, common to EURISOL and neutrino factory & superbeam applications, are also be a subject of the Eurisol DS. This Proposal was submitted on the the March 4, 2004 deadline.

All other teams are participating to the preparation of the NuFact&Superbeam Design Study. Following recommendations from ECFA, submission will be postponed to March 2005. Work continues very actively, under the coordination of R. Edgecock, aiming at the next deadline, expected to be March 2005.

See  http://hepunx.rl.ac.uk/~edgecock/NufactDS/.

4) Organization of the 1st BENE week (Mon 16- Thu 19, February)

Agenda and most slides are accessible at http://muonstoragerings.web.cern.ch/muonstoragerings/Events/200311/agenda.html

In the DRIVER sector, the HARP meeting Monday and Tuesday showed considerable progress in data analysis. Some results did start indeed flowing in, already by the March conferences. The Betabeam team met Monday and Tuesday in the framework of the Eurisol meeting. The Eurisol Design Study was then presented to our general Wed morning BENE accelerator meeting.  In the MUFRONT sector, a MICE Detector meeting, Monday evening, progressed well on the design of the upstream PID detectors. The MUEND team met on Tuesday afternoon, focusing on FFAG's, and. Meot reported Wednesday morning.

The Plenary meeting of the accelerator WP's , Wed morning, approved the decision that the NuFact&Superbeam Design Study will be postponed  to Mar 2005. Work continues very actively, under the coordination of R. Edgecock; a program was laid out for next steps in its preparation in 2004, on a dedicated meeting Thursday morning . Edgecock’s summary is available. We decided in particular to activate a specific forum of the DS WP on detectors R&D, that will meet  in the framework of the BENE PHYSICS group. Organization of a first session in May started then with M. Mezzetto, P. Hernandez and P. Strolin.

The PHYSICS WP met Wed afternoon. The status of the preparation of the Workshop "Physics with a multi-MW proton source", also organized in cooperation with EURISOL was reviewed and scope and format were presented & discussed. Our DRIVER WP set up to follow that very closely (A. Mosnier is associated to the meetings of the PAC). J. Bouchez showed the text of the IN2P3/CEA/INFN agreement on the study of the Frejus underground lab. More discussion on the higher gamma beta beam option was felt to be necessary and will be now organized.

5) Organization of a MICE Collaboration meeting at CERN at the end od March.

The WP5 BENE teams, particularly the one from Univ. of Geneva, organized from Mar 29 to Apr 1 a Collaboration Meeting of the International Muon Ionization Cooling Experiment (MICE), approved and in the early phase of construction at the Rutherford Appleton Laboratory in the UK. See http://hep04.phys.iit.edu/cooldemo/cm/cm8/cm8.html. Major progress was achieved in the further definition of all the components of the experiment. The status of the difficult fund raising process was reviewed and actions planned. The crucial issue of securing to MICE a larger share of European human and financial resources was discussed in depth. MICE has, meanwhile, passed in April its second Gateway towards funding in the UK.

6) Preparation of the 2nd BENE week (May 24-29) at CERN.

This will be a special week, http://muonstoragerings.web.cern.ch/muonstoragerings/Events/200405/Agenda.html

including a general interest Workshop, strategic in our planning. Normal activities will precede and follow it.

The Workshop on "Physics at a multi-Megawatt proton Source", intends to explore both the short and long term opportunities to particle and nuclear physic offered

by a multi-MW beam with a few GeV from a proton accelerator. In particular, its potential for a superior neutrino facility with unprecedented sources of intense

muon and electron neutrino beams, superior slow muon and kaon facilities, and a world-leading radioactive ion beam facility for nuclear, astro- and fundamental

physics (EURISOL).

The organization of the Workshop is rooted in about a a year of contacts and discussions among experts in the neutrino sector of particle physics and in the

radioactive ions sector of nuclear physics (ISOLDE, EURISOL). It marks, therefore, an attempt to establish a joint venture between the two communities even

beyond  the betabeam sector, extending it to the realization of a common novel proton driver. The main option is a Superconductive Proton Linac (SPL).

It is our hope that the Workshop can bring useful contributions to the debate on strategic accelerator R&D choices in Europe that will be selecting the most promising options in the near future. A summary of the Workshop conclusions will be proposed, along with all slides, on its Web Site. After the Workshop, BENE will assemble and summarize the knowledge presented. It will be submitted to the strategic discussions on the future of fixed target physics that the CERN SPSc Committee will hold in Villars in September.

1.0 WP1 (PHYSICS).

Regular meetings have been held during the BENE weeks. These meetings continue to bring together the neutrino physicists community, promoting and stimulating the discussion on new ideas, concepts and initiatives in the field of neutrino physics, the monitoring of the status of neutrino experiments currently producing data.

The physics case for the Frejus project has been strongly developed. The WP s is involved in the optimization of both the SPL SuperBeam and the Beta Beam, in the definition of the detector specifications, in the promotion of the detector R&D, in the development of contacts and exchange of information with US and Japanese colleagues that are leading experts in this field, in the study of the promises of the Frejus project, also outside of accelerator neutrino physics. The WP is represented, by its convenor, in the joint task force set up by CEA/INFN/IN2P3.

The definition of the physics case for the SPL SuperBeam and for a Neutrino Factory advances, in view of the presentation of the design study the next year. Studies on detector technologies and on R&D choices have been initiated.

The beta beam concept has been extended, towards both a higher and lower energy options. They address different physical issues than the baseline option and have different timescales. The study and the comparison of these options is a major focus of activity of the WP.

A new accelerator experiment has been proposed in the USA (NOVA experiment at Fermilab) and a next generation reactor experiment has been proposed and partially approved in France. These experiments may change the panorama of neutrino physics in the next 10 years and new studies are required to fully understand the perspectives in this timescale. This activity has already started and serious efforts are in progress in the WP .

Collaboration has been established with the WP4 regarding the optimization of the optics of the SPL SuperBeam and its capabilities at higher energies, in the view of the sensitivity on theta13 and the leptonic CP violation searches. Collaboration has been established with the WP5 regarding the optimization and the requirements for the beta beam.

After the NOVE Workshop in Venezia, and profiting of the preparation of  the Workshop "Physics with a multi-MW proton source", a tighter collaboration has been developed, for the organization of several workshops and conferences, about neutrino physics in Europe. The WP is thus also involved in the preparation of a workshop in Elba in June (focusing on the option of a proton driver of a higher energy than the SPL), a workshop on “Physics & Logistics of a Megaton detector” in Paris and a Workshop the potential of Novel Neutrino Beams in Trento in October.

The web pages of the working group are being created, updating the ones already in existence. A WP Welcome Page has been set up at

http://muonstoragerings.web.cern.ch/muonstoragerings/bene/WP/physics.html. The web site Neutrino Unbound, that will be accessible from there, has been and will be maintained and improved. This site provides a daily monitor of the scientific publications appearing in the electronic servers, commented updates of the new results in the field of neutrino physics, collaborations with American Physical Society that is developing similar initiatives.

2.0 WP2 (DRIVER)

The DRIVER WP is concerned with a future high power proton driver. A driver is the backbone of any future neutrino facility in Europe. The recognition of that absolute priority has led to identify in a Workshop on "Physics at a multi-Megawatt proton Source" as the natural first specific initiative of BENE. After the approval of HIPPI R&D program, we aim at approval at CERN of the next stage of a linear driver (LINAC4) in 2006, when choices are being planned, by the CERN Management. In order to match that time scale a timely initiative was required and is presently absorbing most of the energies of the WP team.

All the key members of the WP are strongly involved in the preparation of the Workshop. This event will, in fact, touch upon all the topics of interest of the WP:

- Comparison of the merits of Superconducting Proton Linacs (SPL) and Rapid Cycling Synchrotrons (RCS)

- Evaluation of their impact on the performances of the CNGS, possibly already by means of  a irst stage (HIPPI; LINAC4)

- Evaluation of the implication of HARP data, expected in May in preliminary form,  or the SPL/RCS choice

- Assessment of prospects for intense H- sources and high power injectors

- Assessment of HIPPI results on fast choppers and accelerating structure

- Recommendation of technologies for all driver components.

Although no specific meeting of the WP has been organized, many meetings have taken place between members of the WP and discussions on all its themes have been taking place

- in the framework of meetings in preparation of the NuFact&Superbeam Design Study, where R&D plans beyond HIPPI are being formulated

- in the meetings of the Workshop Program Committee

- in the meeting of the HIPPI JRA, that has an important overlap with this BENE WP.

The WP is preparing now to be able, after the Workshop, to contribute a major portion of the material that will assembled in view of the discussion in Villars in September.

In addition to the HIPPI activities, work will start soon towards preparation of version 2 of the SPL Conceptual Design Report. If HIPPI will give major answers to the technology choice, the new study on SPL should give major answers on the overall design and feasibility of the linac itself.

A WP Welcome Page has been set up at http://muonstoragerings.web.cern.ch/muonstoragerings/bene/WP/driver.html

3.0 WP3 (TARGET)

High power targets to be used for production of neutrino beams must dissipate up to 1 MW of power, from a 4 MW or so proton beam, at up to 50Hz. The work is aimed at finding an acceptable solution to this severe problem. At present, investigations are proceeding with mercury jet and solid targets.

Members of WP3 have been engaged in the following:

- FP6 Design Study. Considerable effort was put into the proposal for a Design Study before a decision was made early in 2004 that the application should be delayed until 2005. Work is still ongoing towards that deadline.

- The series of meetings, so far held during the ECFA weeks, are continuing now as joint ECFA/BENE meetings. Frequently they are in part held together with the collector group within the framework of the ENG. Preparations for the next meeting on 24 May are well advanced and the agenda has been issued to the community.

- The UK (through PPARC) has funded research into shock in solid targets. Considerable effort was expended in writing a successful proposal.

- It is planned to hold an international meeting on shock in solid targets later this year.

- Thanks to an initiative originated in the US, an experiment has been proposed at CERN to study mercury jets in a 15 Tesla solenoidal magnetic field in the PS nTOF beam line. BENE teams (CERN, RAL) and KEK are part of the collaboration. Funds for EU participation to the experiment will be requested in the framework of a DS. The proposal (Studies of a Target System for a 4-MW, 24-GeV Proton Beam) is now in front of the CERN INTC (Isolde & nTOF Committee). It can be viewed at http://www.hep.princeton.edu/~mcdonald/mumu/target/cern_proposal.pdf and will be reviewed late in May by INTC.

- The possibility of holding the Second International Workshop on High Power Targets in 2005 is being examined at PSI and RAL.

A web page has been set up for the target section of the network http://muonstoragerings.web.cern.ch/muonstoragerings/bene/WP/target.html.

WP3 deliverables include:

- Target Test Area. A dedicated test area is beyond the present funding capabilities of the laboratories; however, the in-beam test with the mercury jet in the CERN nTOF beam line will be almost as effective. If the shock studies show that solid targets are viable, then it is possible that single pulse beam tests could be undertaken at CERN in the same experimental station and/or at ISOLDE.

- Meeting of the target section are continuing and international meetings are being set up.

- The road map is taking a two-pronged approach to the target R&D – liquid metal jets and solid targets. The present research being undertaken should enable a decision on which target to adopt for the final design.

- Agendas and contributions to the meetings of the WP3 and the target sections are all available at the web site.

4.0 WP4 (COLLECTOR)

Work Package 4, in existence within the “Target & Collector” Working group inside the European Neutrino Group, had started already in 2003 to identify baseline actions to set up a Collector Facility in the near future. The kernel of this group is the team that is working also on the CNGS collector systems. The BENE kick off, 1st January 2004, has however triggered some new developments in the Working Group as:

- setting up of a dedicated Web page on the subject (see http://muonstoragerings.web.cern.ch/muonstoragerings/bene/WP/collector.html);

- writing of a draft of a Collaboration between CERN and LAL-IN2P3 to install and operate at LAL some existing CERN equipments concerning High Voltage Power Supply and Horn Prototype;

- writing of a draft of a R&D proposal at LAL concerning: new High Voltage Power Supply, a mechanical simulation of a new Horn Prototype, a measurement of thermal diffusion coefficient to extract 30kW from a Aluminium cylinder representative of the weak point of the future Horn prototype…

- setting up of a detailed simulation program of the proton-Target interactions, the collection of secondary particles by a horn prototype à la CERN, the pion/kaon decay tunnel, as well as the physics potential of such beam line in the field of 13 and CP violation studies. This simulation work has already produced nice results presented by A. Cazes at Collector & Target meeting and summarized in the CERN-NUFACT-134 note (see http://slap.web.cern.ch/slap/NuFact/NuFact/NFNotes.html).

- the discussion concerning the irradiation of materials by high flux of spallation neutrons at European Facilities, to measure their limit fatigue curve as the Al 6061/6082 alloy, as they change their mechanical properties (see CERN-NUFACT-130 note).

The people who have interest in the WP are for the CNRS/IN2P3 laboratories are IN2P3 (S. Katsanevas), CENBG(C. Marquet, F. Piquemal), LAL (J.E. Camapagne, A. Cazes, J. Bonis, M. Omeich), LPNHE (J. Dumarchez), IPNL (D. Autiero).

For the moment, among these laboratories only LAL members have performed some appreciable work, mainly due to the fact that the CNGS horns are built in this laboratory. The other labs will be more involved soon and we hope to attract others too. The implication of the LAL group is not yet decided for the future and will be closely linked to the CNRS-IN2P3 implication and support.

In the past years, pioneering work has been performed by CERN also on future perspectives, and S. Gilardoni’s recent thesis will serve as basis for the new developments.

In the restricted community of people in the world, involved in the operation of Neutrino Beams, around 50 persons, a yearly specific workshop is organized called NBI (Neutrino Beam Instrumentation). The previous workshops had taken place in 1999 at KEK, in 2000 at FNAL, in 2002 at CERN. In 2003 at KEK, some representative of the WG have presented status report on the CNGS Horn project (see http://www-ps.kek.jp/nbi2003/). In 2005, the workshop will probably take place at FNAL.

Participation and contributions of the WP to this event and to the Neutrino Factory NuFact04 Workshop is also being prepared.

5.0 WP5 (NOVEL n BEAMS)

It is structured in 3 subteams. See http://muonstoragerings.web.cern.ch/muonstoragerings/bene/WP/NovelNeutrinoBeams.html.

The first two are concerned with Neutrino Factories, based on muon storage ring, respectively the Front End (collection, phase rotation, cooling) and Back End (reacceleration and coasting) of a Muon Complex . The third is concerned with BetaBeams, based on radiactiive ions storage rings.

These are three seminal teams, aiming at collecting and disseminating information, establishing and orienting the first R&D efforts in these crucial areas.

5.1 WP5a (MUFRONT)

The activities of the MUFRONT working group have centred on a number of different areas, as follows:

- Forming the network: the main area of activity has been forming a Mufront network, based on the participants in BENE, but also making links with interested people in Japan and the US.

- Communication: a web page for the working group is under development. It can be found at

: http://muonstoragerings.web.cern.ch/muonstoragerings/bene/WP/mufront.html

- or from the BENE home page. In addition, a mailing list for the group is being created.

- Meetings: although a formal Mufront meeting did not take place, a number of members of the group attended the BENE meeting in February and informal discussions have taken place. It is planned to have our first formal meeting in the near future.

- Design Study: the tasks to be performed by the group to achieve its goals are currently being determined. It is already clear that these will include simulation, theory and hardware R&D work and will take the form of a design study. As a result, it is proposed to include the work in a planned bid to the FP6 Design Study programme.

- Interaction with MICE: the MICE experiment is the largest muon frontend R&D project with significant European participation. It is clear that the work done by MICE will be in important for the Mufront group. However, as the MICE collaboration existed before BENE, the exact role it will play with this group needs to be determined. This is being done as part of the Design Study preparation of (3).

5.2 WP5b (MUEND)

The "muon acceleration" activity (BENE/WP5/MuEnd) has been started in due time, assembling a team of collaborators (16 persons, 5 National Institutes). There is potential for more collaborators and for better participation of all team members: efforts and money (e.g. for participation to meetings, travels, invitations) need be put in this direction. Co-financing by CEA/CERN of a PhD student has been obtained, started in January 2004. The BENE/WP5/MuEnd activity field has a very strong potential for generating PhD and post-doc subjects in the field of accelerator physics and beam dynamics.

A web page http://muonstoragerings.web.cern.ch/muonstoragerings/bene/WP/muend.html has been created that, for the moment, summarizes the organisation of  the team and its  activities, and already gives some links to the events it has taken part in, to report banks, etc. This web page will be continuously developed and enriched in the future.

A list of activities:

The BENE/WP5/MuEnd group has taken part and reported to the Dec. 2003 BENE "kick-off" meeting, and to the first BENE meeting of Feb. 2004. Links to these will be provided in the BENE/WP5/MuEnd web page.

A strong effort has been devoted in December 2003 and January 2004 for elaborating the FP6 Design Study proposal "NuFact/SuperBeam", with in particular participation and report to all the dedicated meetings.

A magnet specifications document regarding the quadrupole  muon collect funnel/channel has been elaborated in 2003 in the frame of these DS activities, and contribution of CEA/DAPNIA has been officially obtained on the topic.

The FP6/DS activity will carry on in view of the March 2005 bid. The main aspects are, constitution of a team, a program of activity concerning the FFAG way for

muon acceleration ; the question of R&D programs in that frame, possibly for instance on superconducting magnets in collaboration with the Japan KEK teams, needs special attention.

The group participates regularly to the Japan/US videoconferences regarding FFAG design works. Efforts and money should in the future be devoted to the participation to the related meetings such as the Japan and the North-American FFAG workshops.

Present activities of BENE/WP5/MuEnd focus on contribution to the next main events: NuFact04  workshop (July 04), the Japan/US FFAG videoconferences (more or less monthly), and the Japan FFAG workshop (Fall 04).

The main topics presently worked at (and actors) are machine  design studies and code developement regarding~: the quadrupole muon collect funnel/channel (CEA, CERN), the high energy FFAG (CEA, CERN ; RAL is also active on that topic), various FFAG topics as magnet simulations, tracking, cooling  (CEA, CERN, RAL).

5.3 WP5c (BETABEAM)

The beta-beam working group has met two times within the framework of the BENE network meetings. The discussion has focused on the physics reach of a beta-beam facility, the optimum base-line (distance between the facility and the detector), presentations of the CERN conceptual design and the joint EURISOL-betabeam design study proposal. The physics reach issues have covered in joint meetings with the neutrino physics group and has in addition to oscillation physics also covered physics with a low energy beta-beam for nuclear structure, astrophysics and neutrino magnetic moment measurements.

The CERN base-line scenario has evolved over the period covered by the BENE network and important theoretical work on radiation safety and stacking issues have been executed and published. Experimental work has been performed to test the principle of asymmetric bunch merging for the longitudinal stacking scenario in the PS accelerator at CERN. This work included both hardware modifications of the existing longitudinal beam control system and machine development sessions with high brightness proton beams. The results are very encouraging and show that it is possible to perform asymmetric bunch merging with very high efficiency.

The main focus of the work at the participating laboratories has beside the theoretical physics studies been the preparation of the design study proposal. The objective of the design study proposal was in close collaboration with the design study writing group fixed to a conceptual design report for a beta-beam facility. A first analyses of the required work was done at CERN and the resulting work breakdown structure was submitted to the participating labs who were asked to identify contributions. The resulting proposal has been analyzed in detail and the beta-beam group has judged that the objectives should be within reach.

All information accessible at http://muonstoragerings.web.cern.ch/muonstoragerings/bene/WP/betabeam.html

6.0 Concluding section

Setting up of the network and planning of the activities for its first 18 months is well advanced. The 1st BENE week hasd been heldi in February and a MICE Collaboration meeting at the end of April. A tight net of frequenty meetings and discussions, in person and by modern telecommunication, is encouragingly  taking shape.

Preparation of the 2rd BENE week in May is in progress including a general interest Workshop. By means of this Workshop, BENE plans to bring useful contributions to the debate on strategic accelerator R&D choices in Europe that will be selecting the most promising options in the near future. A report wil be

prepared for important upcoming discussions (Villars).

Preparation of FP6 Proposals for Design Studies has been and will stay among BENE highest priorities.

International presence of BENE is already well manifest. NuFact04 is our next major appointment.