DRAFT VERSION MARCH 2nd

Information

NOTES from FP7 website

To be submitted to the specific programme of research, technological development and demonstration “CAPACITIES” / “Research infrastructure”

Period 2007-2013

To optimize the use and development of the best research infrastructures existing in Europe, and helping to create new research infrastructures of pan-European interest that provide essential services to the European scientific community.

To support the feasibility studies for new research infrastructures, which are of clear European dimension and interest.

They main concern the whole range of scientific and technological fields from social sciences to astronomy, and include for example libraries, databases, clean rooms, synchrotrons, accelerators or telescopes.

The infrastructures might be “singled-sited”, “distributed” or “virtual”.

The DS could develop into a construction of new infrastructures as reviewed by the European Strategy Forum on Research Infrastructures (ESFRI) roadmap, in a two-stage approach: (1) support for preparatory phase (finalization of the detailed construction plans, of the legal organization, of the management and multi-annual final planning; (2) support in the implementation phase, i.e. the actual construction, building on the technical, legal, administrative and final agreement achieved during the preparatory phase between all stakeholders. The ESFRI roadmap will be taken through periodic revisions and only projects that have sufficiently progresses in the preparatory phase and identified as such by ESFRI will proceed to phase 2.

The design study should address all key questions that will help to assess the technical and financial feasibility of the proposed new facility. The outcome of the work should be a conceptual design report. First prototypes can be included if appropriate.

Major upgrades of existing infrastructures may also be considered, when the end result is intended to be equivalent to, or be capable of replacing, a new infrastructure.

The design study should be carried out by at least three independent legal entities established in three different member states or associated states: in our case CH, DE, ESP, FR, FIN, POL, UK. International European Interest Organizations (IEIO) and the JRC may participate under the same conditions as legal entities from Member and Associated states. The DS is also open to participation to entities from third countries, which, in duly justified cases, may also receive a Community financial contribution.

Criteria 1: The extent to which

- the new facility is scientifically and technologically original and innovative;

- the proposed study is scientifically and technologically well structured.

Criteria 2: The extent to which

- the European significance and interest is demonstrated, in particular in terms of the needs of potential users or new opportunities being opened.

- the study addresses key questions which will help assess the technical and financial feasibility of the proposed new facility leading to a “conceptual design report”

Criteria 3: The extent to which

- the project management and the competence of each participant are appropriate for the intended study or work;

- there is a clear description of the planned work, a solid justification of the budget and the individual tasks are well coordinated in order to achieve optimal results.

Part A

Section A1: Summary

| Proposal acronym | LAGUNA |
| --- | --- |
| Collaborative Projects |  |
| Proposal title (max 200 characters) | Design of a pan-European Infrastructure for Large Apparatus studying Grand Unification and Neutrino Astrophysics |
| Duration in months | 36 |
| Call (part) identifier | FP7COOP-???? (fill out) |
| Activity code(s) most relevant to the topic | (fill out) |
| Free Keywords (max 100 characters) | (fill out) |
| Abstract (max 2000 characters) | (fill out) |
| Similar proposals or signed contracts | (fill out) ?? |

Section A2: Participants

Participants – The members of a consortium in a proposal or project.

Beneficiary – Partner signing the contract, in 6th fp known as contractor

| Participant number | 1 (must be the coordinator) |
| --- | --- |
| Participant identify code | N/A |
| Legal name | Mr. Coordinator |
| Organisation short name |  |
| Legal address |  |
| Non-profit organization |  |
| Public body |  |
| Research organization |  |
| NACE code |  |
| Small and medium-sized enterprises (SMEs) |  |
| Dependencies wth (an)other participant(s) |  |
| Character of dependence |  |
| Contact point |  |
| Title | Prof. |
| Sex |  |
| Phone and fax numbers |  |

| Participant number | 2 |
| --- | --- |
| Participant identify code | N/A |
| Legal name | ETH Zürich |
| Organisation short name | ETHZ |
| Legal address |  |
| Non-profit organization | Yes |
| Public body | Yes? |
| Research organization | Yes |
| NACE code |  |
| Small and medium-sized enterprises (SMEs) |  |
| Dependencies wth (an)other participant(s) |  |
| Character of dependence |  |
| Contact point |  |
| Title | Prof. |
| Sex |  |
| Phone and fax numbers |  |

| Participant number | 2 |
| --- | --- |
| Participant identify code | N/A |
| Legal name | University of Oulu/Jyväskylä |
| Organisation short name | CUPP |
| Legal address |  |
| Non-profit organization | Yes |
| Public body | Yes? |
| Research organization | Yes |
| NACE code |  |
| Small and medium-sized enterprises (SMEs) |  |
| Dependencies wth (an)other participant(s) |  |
| Character of dependence |  |
| Contact point |  |
| Title |  |
| Sex |  |
| Phone and fax numbers |  |
| Participant number | 10 |
| Participant identify code | N/A |
| Legal name | KALLIOSUUNNITTELU OY ROCKPLAN LTD |
| Organisation short name | Rockplan |
| Legal address |  |
| Non-profit organization | No |
| Public body | No |
| Research organization | No |
| NACE code |  |
| Small and medium-sized enterprises (SMEs) | Yes ? |
| Dependencies wth (an)other participant(s) |  |
| Character of dependence |  |
| Contact point |  |
| Title |  |
| Sex |  |
| Phone and fax numbers |  |

(finish list of all participants)

Section A3: Budget

(to be filled out)

| Method of calculating indirect costs | 1 |
| --- | --- |
| International Cooperation Partner Country (ICPC) |  |
| Lump sum funding method |  |
| Type of activity | RTD |
| Personnel costs |  |
| Subcontracting |  |
| Other direct costs |  |
| Indirect costs |  |
| Requested EC contribution |  |
| Total Receipts |  |

Old table:

| WP1 | Management and coordination | 0.15 + 0.15 M€ |
| --- | --- | --- |
| WP2 | Underground infrastructure | 2.3 + 0.7 M€ |
| WP3 | Underground tanks | 0.8 + 0.5 M€ |
| WP4 | Tank instrumentation | 0.5 + 2.0 M€ |
| WP5 | Pure liquid procurement | 0.5 + 0.5 M€ |
| WP6 | Safety and environmental issues | 0.25 + 0.25 M€ |
| WP7 | Underground science and outreach | 0.5 + 1 M€ |
| Total |  | 5,0 + 5,1 M€ |

Part B

| Proposal title (max 200 characters) | Design of a pan-European Infrastructure for Large Apparatus studying Grand Unification and Neutrino Astrophysics |
| --- | --- |
| Proposal acronym | LAGUNA |
| Type of funding scheme | Collaborative Project |
| Work programme topics addressed | (to be filled out) |
| Name of the coordinating person |  |

List of participants:

Participants – The members of a consortium in a proposal or project.

Beneficiary – Partner signing the contract, in 6th fp known as contractor

Subcontractors (companies – not partners of the project, be careful not to mention names in application unless a prior framework agreement according to national legislation for public procurement exists!):

| Participant no. | Participant organisation name | Country |
| --- | --- | --- |
| 1 (Coordinator) Mr. XXX | YYY | ZZZ |
| 2. U-Oulu |  | Finland |
| 5. LSC (Bueno: provides information) | Laboratorio Subterraneo de Canfranc | Spain |
| 6. CEA |  | France |
| 8. INFN | Istituto Nazionale Fisica Nucleare | Italy |
| 9. IN2P3 | Centre National de la Recherche Scientifique / Institut National de Physique Nucléaire et de Physique des Particules (CNRS/IN2P3), France | France |
| 10. ETHZ | ETH Zürich | Switzerland |
| 11. MPI-Heidelberg | Max-Planck-Institut für Kernphysik Heidelberg | Germany |
| 12. MPI-München | Max-Planck-Institut für Physik München | Germany |
| 13. TUM | Technische Universität München | Germany |
| 14. U-Bern | Laboratory High Energy Physics, University of Bern | Switzerland |
| 15. U-Granada | (fill out) | Spain |
| 16. U-Hamburg | ?? | Germany |
| 17. U-Helsinki | (fill out) | Finland |
| 19. IFJ Krakow | (fill out) | Poland |
| 20. U-Sheffield | University of Sheffield | UK |
| 21. Rockplan already agreed | Kalliosuunnittelu Oy Rockplan Ltd | Finland |
| 22. Technodyne Technical partner or subcontractor? What about KUNZE Neuenberg ? | Technodyne Ltd | UK |
| 23. ILK Technical partner or subcontractor? | Institut Luft- und Kältetechnik, Dresden | Germany |
| 24. CUPRUM Technical partner? | (fill out) | Poland |
|  | Institute for Underground Storage and Energy…. | Poland |
| 25. Lombardi Technical partner or subcontractor? Luigi will ask | (fill out) | Switzerland |
| 26. SETEC Technical partner or subcontractor? | (fill out) | France |
| 26. STONE Technical partner or subcontractor? | (fill out) | Italy |
| 27. PHOTONIS Technical partner or subcontractor? Stavros will ask |  | France |
| Electron Tubes ? |  | United Kingdom |

The role of the technical partners has to be defined better and coherently. Can they be:

- beneficiaries

- subcontractors

- “third parties” i.e. other participants that are not beneficiaries (unclear?)

and on which conditions?

A company as a beneficiary can get only 50% or 75% of eligible costs, (which can be >120% of direct costs with 60 % overhead). Presumably many of them may require us to pay the remaining 25-50% to them, but there may be legal obstacles for arranging it.

A subcontractor is a third party which has entered into an agreement on business conditions with one or more participants, in order to carry out part of the work of the project without the direct supervision of the participant and without a relationship of subordination.

- Subcontracts may only cover the execution of a limited part of the project

Any subcontract, the costs of which are to be claimed as an eligible cost, must be awarded according to the principles of best value for the money (best price-quality ratio), transparency and equal treatment.

Subcontracting is not preferred by EC for major work (“core tasks”) that should be taken care by the applicant. According to guidelines a potential subcontractor for a major task should be promoted to beneficiary. Design of underground excavation is certainly a core task, and hence not likely to be  acceptable for subcontracting. Subcontracting can be acceptable for smaller tasks (like drilling for samples?). Apparently any subcontract requires a competitive tendering process according to the national legislation for public bodies, with minumum three quotations for smaller contracts and  an open call for larger contracts. However, subcontractors (and only them) can get paid 100% or more (no upper limit for profit, if selected after valid bidding process that is also appropriately documented).

Apparently companies can also have the role of “third parties” (which seems to be the most official term for it). According to economic guidelines for FP6 such method has been possible, and probably remains in FP7. In that case the costs incurred for the thrird party may be charged up to 100 %, which must be appropriately audited. (If the auditing shows >100 %, they are treated as subcontractors, and if not done using the rules for subcontracting such costs may be rejected.) It is not clear to me whether that 100 % includes indirect costs. In our EU structural fund projects we have enterprises as partners, and we can pay them 100 % of their direct and explicit costs, but no indirect costs  (in practice they can charge only salary costs and travels according to university rules, in rare previously agreed cases also consumables specifically bought for the project).

Can someone clarify this case? There is certainly experience from FP6.

2. Costs incurred by third parties in relation to resources they make available free of charge to
   a beneficiary, can be charged by the beneficiary provided they meet the conditions
   established in paragraphs 1 and 3, mutatis mutandis and claimed in accordance with Article
   II.17.

Proposal

# Scientific and/or technical quality, relevant to the topics addressed by the call

(all sections must be transformed from bullet style to readable English)

## Concept and objectives

Advances in low energy neutrino astronomy and direct investigation of Grand Unification require the construction of very large volume underground observatories. There is currently no infrastructure in Europe able to host instruments of this size, although many national underground laboratories with high technical expertise are currently operated with forefront smaller-scale underground experiments. A pan-European infrastructure able to host underground new instruments with volumes up to 1’000’000 m3 will provide new and unique scientific opportunities in low energy neutrino astronomy and Grand Unification physics.

Rare event detection in very massive detectors will allow the search for proton decays with an unprecedented sensitivity. Proton decay is the most generic and directly verifiable consequence of Grand Unification (GU)

- Detecting proton decay implies de facto discovering GU

- GU implies a new fundamental symmetry between quarks & leptons (hence explains their identical number)

- GU explains electric charges of elementary fermions

- GU guides models of fermion masses and mixing

- GU is one of the motivation for SUSY and SUSY predicts LSP as dark matter

- GU motivates see-saw (NR) and consequently tiny neutrino masses

Very large underground instruments will also provide the tools for an extensive next generation neutrino physics programme

- They will detect neutrinos from a galactic Supernova, greatly advancing our understanding of stellar explosions and neutrino properties, and provide early alert for astronomers. The detection of the diffuse supernova neutrino background will shed light on star formation in the early universe.

- They could also further study the thermonuclear fusion processes in the Sun’s interior with real-time solar neutrino detection and detect geo-neutrinos, as well study of neutrinos produced in the Earth’s upper atmosphere with high statistics to map the Earth density profile and provide input to geophysical models of the Earth.

- Coupled to artificial neutrino beams, they will measure neutrino flavour oscillations with an unprecedented precision and offer new opportunities like the discovery of CP-violation in the leptonic sector.

- Indirectly detect signals from the annihilation of Dark Matter in space

Historically a very rich field (SN1987, solar & atmospheric neutrinos). Physics programme The physics programme addressed by this DS will span over 30 years.

High-energy accelerators like the LHC or the planned ILC cannot answer these fundamental questions about Nature. This was also recognized in the CERN European roadmap for particle physics: “A range of very important non-accelerator experiments take place at the overlap between particle and astroparticle physics exploring otherwise inaccessible phenomena; Council will seek to work with ApPEC to develop a coordinated strategy in these areas of mutual interest.”

Three adopted technologies for common physics goals

- Water Cerenkov imaging: …

- Liquid Argon imaging: The liquid Argon Time Projection Chamber (LAr TPC) is a powerful detector for uniform and high accuracy imaging of massive active volumes. It is based on the fact that in highly pure Argon, ionization tracks can be drifted over distances of the order of meters. Imaging is provided by position-segmented electrodes at the end of the drift path, continuously recording the signals induced. T0 is provided by the prompt scintillation light.

- Scintillator light imaging: …

Multidisciplinary research

“l’union fait la force”

At the ApPEC “Munich meeting” held on November 2005, a coordinated effort among the 3 “liquids” has been proposed and accepted. Large detectors like Water Cherenkov,  Liquid Scintillator and Liquid Argon present important physics complementarities and also a lot of common R&D needs. They have to work in synergy.

The purpose is to develop conceptual design reports for a pan-European infrastructure capable of hosting large-scale liquid detector(s). This study will allow a coherent and well-coordinated EU wide design effort towards a large infrastructure, solving common problems together, taking into account the unique technological expertise in rare event detection technologies, underground excavation and construction, such that mature designs and credible scenarios can be proposed around 2010.

This field of research is at the forefront of particle and astro-particle physics and is the subject of intense investigation also in North America and Asia. Such an infrastructure in Europe would attract scientists from all over the world and ensure that Europe will continue to play one of the leading roles in the field.

Physics potential of the new infrastructure must be maximized

Interest by EU organizations

ApPEC support:

We recommend that a new large European infrastructure is put forward, as a future international multi-purpose facility on the 100’000-1’000’000 tons scale for improved studies of proton decay and of low-energy neutrinos from astrophysical origin.  The three detection techniques being studied for such large detectors in Europe, Water-Cherenkov, Liquid Scintillator and Liquid Argon, should be evaluated in the context of a common design study, which should also address the underground infrastructure, and the possibility of an eventual detection of future accelerator neutrino beams. This design study should take into account worldwide efforts and converge, on a time scale of 2010, to a common proposal.

ASPERA : WP3 linkage of infrastructure, legal & formal aspects

The proposed neutrino factory DS:

Explain relationship of this DS with the one of the new beams (superbeams, beta-beams, neutrino factory).

CERN support (provide letter?)

Interest by non-EU organizations

Japan (provide letter?)

Russia (provide letter from academy?)

USA (provide letter?) describe the process of DUSEL

International framework to discuss these scientific topics: NNN workshop: NNN stands for “Next generation Nucleon decay and Neutrino detectors”. This series of workshops has been devoted to discussion of experiments that go beyond the reach of current projects, as well as the related theoretical work. The topics include nucleon decay, astrophysical and supernova neutrinos, next-generation neutrino oscillation experiments, future of solar and atmospheric neutrino experiments, and large detector R&D and associated engineering studies. The first NNN Workshop was held in 1999 at Stony Brook, USA. Recently, NNN 05 was held in Aussois, France, and NNN06 in Seattle, USA. The next meetings will be held in Hamamatsu, Japan in 2007 and in Paris in 2008.

## Progress beyond the state-of-the-art

Start with discussing the state of the art worldwide (DUSEL is competition…)

Mention connected with Integrated Large Infrastructure for Astroparticle Science ILIAS-N2-WG1. Common effort existing on current infrastructure.

A unique opportunity for Europe to take the lead in these fundamental fields of particle and astro-particle physics.

The DS will provide the scientific and objective information to make an optimized choice for site(s) for an European Underground Infrastructure capable of hosting megaton-class detector(s).

The deliverables contain the elaboration of “decision factors” like

- technical feasibility (cavern, access, safety, liquid procurement, ...)

- cost optimization of infrastructure (digging, safety, ...)

- physics performance (e.g. depth, baseline, ...)

...

A coherent and coordinated study group aimed towards common physics goals

Proposed and accepted at the ApPEC “Munich meeting” on November 2005

Develop conceptual designs for European large underground detectors

- Investigate physics complementarities and common R&D needs.

- Provide coherent and well-coordinated EU wide efforts. Work in synergy.

- Solve common problems together.

- Take into account the unique technological expertise in Europe and other existing or planned programs in the world.

Mature designs and credible proposals should emerge around 2010.

This effort, although oriented towards a potential infrastructure in Europe, also allows Europeans to contribute in a coherent way and possibly with better impact, to the on-going discussions worldwide.

The DS should provide the means to create an International infrastructure managed by international funding agencies (e.g. like CERN but for underground science)

Not only used by international scientists

The new underground science infrastructure will

- Provide access to the underground site(s) for the experiments

- Support the measures for safety and environmental issues

- Developing partnership with local communities

- Organize Public lectures, visits, films, interviews, « science bar »

- Preparing future

## S/T methodology and associated work plan

Detailed work plan, broken down into work packages, which should follow logical phases of the implementation and include consortium management and assessment of progress and results.

A work package is a major subdivision of the proposed project with a verifiable end-point – normally a deliverable or a milestone in the overall project.

A deliverable represents a verifiable output of the project. Normally, each workpackage will produce one or more deliverables during its lifetime. Deliverables are often reports but can also take another form, for example completion of a prototype etc.

... leading to a “conceptual design report” – allowing policy makers and their advisors to prepare relevant strategic decisions for the development of new research infrastructures of European interest.

### Work package list

| Work Package No | Work Package title | Type of activity | Lead Participant | Person months | Start month | End month |
| --- | --- | --- | --- | --- | --- | --- |
| WP1 | Management, coordination and assessment | MGT | ETHZ |  | 1 | 36 |
| WP2 | Underground infrastructures (site engineering) | RTD | U-Oulu |  |  |  |
| WP3 | Underground tanks / storage | RTD | U-Sheffield ? |  |  |  |
| WP4 | Tank instrumentation | RTD | IN2P3 |  | 1 |  |
| WP5 | Liquid procurement and handling | RTD | TUM |  |  |  |
| WP6 | Safety and environmental issues | RTD | LNGS ? |  |  |  |
| WP7 | Underground science | RTD | IFJ-Krakow |  |  |  |
|  | TOTAL |  |  | ?? |  |  |

### Deliverables list

(this is a summary table that should include all deliverables defined in the WP’s below)

List of Deliverables:

| Del. No. | Deliverable Name | WP No | Nature | Dissemination Level | Delivery date |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Report on 1st year activities | 1 | Report | Public | 12 months |
| 1.2 |  |  |  |  |  |
| 2.1 | … |  |  |  |  |
| … |  |  |  |  |  |

### Description of each work package and summary

WP1: Management, coordination and assessment

Objectives:

The management work package will coordinate the contractual, financial and administrative aspects of the Design Study and will oversee the technical and scientific work of the other work packages. It will be responsible for ensuring the project milestones are achieved and the deliverables produced on time. Further, this work package will be responsible for knowledge management for the Design Study, coordinating the protection, use and dissemination of the knowledge generated during the project. Finally, this work package will use the information generated by the others to make the cost and performance comparison between the facilities. To do this, it will investigate, assess and select the criteria upon which the comparison will be made, in partnership with participants in the DS and international collaborators.

Description of Work package:

| Work package number | 1 | Starting date or starting event: |  |  |  |  |  | Contract start date |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title: | Management |  |  |  |  |  |  |  |  |
| Activity type: | MGT |  |  |  |  |  |  |  |  |
| Participants number: | Inst 1 |  | Inst 2 | Inst 3 |  |  |  |  |  |
| Person months per participant: | ?? |  | 12 ? | 12 ? |  |  |  |  |  |
| Objectives: Coordinate the contractual, financial and administrative aspects of the Design Study and oversee the technical and scientific work of the other work packages. Ensure tat the project milestones are achieved and the deliverables produced on time. Take care of the knowledge management for the Design Study, coordinating the protection, use and dissemination of the knowledge generated during the project. Use the information generated by the others to make the cost and performance comparison between the facilities. |  |  |  |  |  |  |  |  |  |
| Description of work (possibly broken down in tasks), and role of participants: - Coordination task: coordination of the contractual, financial and administrative aspects of the Design Study, including delivery of annual reports and control of the funds (Inst 1). - Oversight task: oversight of the technical and scientific aspects of the Design Study, including the monitoring of milestones and ensuring that deliverables are produced on time (Inst 1, Inst 2, Inst 3). - Knowledge task: management of the knowledge generated by the Design Study, including its protection, use and dissemination (Inst 1). Promote international contacts with North America and Asia. Develop outreach activities in Europe. - Comparison task: comparison between the facilities, based on their technical feasibility, physics reach and cost, taking into account the knowledge of the neutrino oscillation parameters available at that time. Determination of the criteria to be used. |  |  |  |  |  |  |  |  |  |
| Deliverables (brief description and month of delivery): - Report of 1st year activities, summarizing the work done by all the WPs and comparing progress against milestones and deliverables, 12 months - List of the criteria to be used in the facility cost and performance comparison - Interim report, including an initial comparison between the facilities to check the mechanism for making the comparison and identify additional information required for the final comparison, 24 months - Report of 3rd year activities, summarizing the work done by all the WPs in this year and comparing progress against milestones and deliverables, 36 months - Comparison between facilities, the final cost and physics reach comparison of the three facilities and the production of a priority list for progressing to the construction phase, 40 months - Final report, describing the achievements of the Design Study, including CDRs for the facilities, checking that all deliverables have been delivered, describing the comparison made between them and giving the final financial report of the project. |  |  |  |  |  |  |  |  |  |

WP2: Underground infrastructures

Objectives:

The purpose of this WP is to study the feasibility of the excavation of large-scale cavities for the considered experiments. The studies done within this WP will include general geological studies, analyses of local rocks, simulations of rock mechanics and planning of the cavity construction, to be done by professional rock engineering consults. A report with conceptual designs of the underground cavities will be delivered, recommending the sites that are technically suitable for each experiment. A comparison of predicted costs will be included to this report.

Prior to this work a pre-evaluation of possibilities to locate the experiments will be done. The scientific preferences and requirements are studied parallel to technical studies by scientists in the community.

The detail design is out of scope of this Design Study, since it is a normal practice to include it in the construction budget.

This WP scopes the cavity for the experiment and its infrastructures. The design study includes special requirements of the experiment, as well as plans for normal insulation, ventilation, power and other building technical tasks. The interface to the local host infrastructure (mine, tunnel) and the access from the surface will be studied separately.

WP1 connects with WP2 (tanks), as the tank may be an integral part of the cavity, and WP5 (safety), as safety requirements must be taken into account. WP6 is expected to deliver physics optimisation and respective preferences, requirements or boundary conditions for the design of the cavity. Outside this DS this WP will work in close collaboration with ILIAS-N2-WG1 and respective object in ILIAS-next, which will occur naturally because of a large overlap of people.

The main part of this WP will be performed by engineering companies. The companies named as partners commit to work at a true-cost/non-profit basis, according to the regulations. There will be a separate local company for each laboratory, as specific knowledge of the local conditions is mandatory. All partners will commit to work together and share data, experience and expertise.

The following underground sites are included in this study:

| Name | Country | Location | Host institute | Site type | Extension of new infrastructure | Approx. depth of new site (m) |
| --- | --- | --- | --- | --- | --- | --- |
| CUPP | Finland | Pyhäjärvi | University of Oulu | Mine / hard rock | Extend | 300 & 1400 |
| Fréjus | France | Fréjus | IN2P3 + CEA | Road tunnel / hard rock | New | 1700 |
| SUNLAB | Poland | Polkowice - Sieroszowice | IFJ | Mine / salt & rock | New | 950 |
| IUS, Boulby | United Kingdom |  | University of Sheffield | Mine / salt (potash) or rock | Extension at new depth | 1000 |
| LNGS | Italy | Assergi | INFN | Road tunnel / soft rock | Extension in the vicinity of current lab | ?? |
| Green field | ?? |  | Add as a sentence outside table | Own shaft / hard rock | New | ?? 200 m?? |
| LSC | Spain | Canfranc | University of Zaragoza or consortium? Bueno will ask | Tunnel | ??? need to ask?? | ?? |

We may add other underground sites in other countries to the list if they turn out to be relevant. Alternative sites in the named countries may be included implicitly under the scope of the respective national participant (like a subsidiary of the named laboratory).

Some sites have already done preparatory studies on the feasibility.

- For CUPP a pre-feasibility study for a deep laboratory was done 2002, with two drill holes. The rock was found to be very good, though the rock pressure was high. The study did not consider cavities large enough to host the detectors in LAGUNA, but neither did it show any evident obstacle for larger cavities.

- In Frejus a pre-feasibility study for excavation of a cavity for MEMPHYS was done 2005. It included rock mechanical analysis using the existing data of the rock in the road tunnel. No technical obstacles for MEMPHYS were discovered so far. Using the general rock properties the optimal shape of the cavity for MEMPHYS was found to be an individual cylinder of ca 250 000 m3 with a preliminary cost prediction of ca 80 M€ each. The cavity for GLACIER in its preferred form was found to be infeasible, but another form was suggested.

- In Sieroszowice an initial study was done in 2006, showing prospects to host a large detector for GLACIER.

Description of Work package:

| Work package number | 2 | Starting date or starting event: |  |  |  |  |  | 1 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title: | Underground infrastructures (site engineering) |  |  |  |  |  |  |  |  |
| Activity type: | RTD |  |  |  |  |  |  |  |  |
| Participant number: | Inst 1 |  | Inst 2 | Inst 3 | Inst 4 |  |  |  |  |
| Person months per participant: | 78 |  | 66 | 84 | 72 |  |  |  |  |
| Objectives: The purpose of this WP is to study the feasibility of the excavation of large-scale cavities for the new underground laboratory and experiments considered. |  |  |  |  |  |  |  |  |  |
| Description of work (possibly broken down in tasks), and role pf participants: - This Work Package focuses on the technical issues of underground construction. The studies include general geological studies for the site, preliminary designs for the cavities, simulations of rock mechanics, analyses of local rocks, planning of the cavity construction and cost optimisation. Also other technical issues are studied, including ventilation and building technology. The detail design is out of scope of this Design Study, as it belongs to the construction phase. - The studies will be done separately but coherently for each cavity and site. The project will be started with several alternatives, but during the project the scope will be narrowed to as few cases as reasonable as soon as we gain sufficient information to select the most promising candidates. The selection processes form the major milestones of the work. The cases passing the selections will be subject to more thorough studies, including rock sampling (drilling by subcontractors) to prefix the location of the cavity within the site. - In each involved country there are two participants: a scientific institute and a technical (engineering) partner. The role of the technical partner is to prepare the technical part of the design and to study the feasibility of the rock construction. The role of the scientific partner is to provide scientific expertise for the design, particularly settle the requirements and preferences of the experiments and act as a link between the technical partner and the scientific community. - All countries need their own local participants for the site studies, because the local conditions are very specific and different in each participating country, considering both geology and default host and access. All participants commit to work together and share expertise and all foreground. (Also background will be shared as much as possible without violating the business interests of commercial participants.) |  |  |  |  |  |  |  |  |  |
| Deliverables (brief description and month of delivery): - There will be interim reports delivered for each milestone date for each site, to be used by the consortium to decide on which alternatives to concentrate the further efforts. - The main deliverable is a final report on the feasibility of constructing large scale underground cavities for the proposed experiments in the considered locations (CDR). The report includes: (a) comparison chart of all sites and experiments considered (b) recommendation of the feasibility of each experiment on the sites (c) cost predictions (at 20-25 % accuracy) for underground construction (d) preliminary plans for the cavities and supporting underground infrastructures (e) visual outline drawings - The report will contain sufficient technical information on the scope of this WP that is required, together with other technical and scientific information, for: 1. the scientific community to select the preferred site for each experiment 2. the scientific community to select the priority order for experiments to be proposed 3. the funding agencies to make decisions to realise the experiment. |  |  |  |  |  |  |  |  |  |

WP3: Underground tanks / storage

Objectives:

Description of Work package:

| Work package number | 3 | Starting date or starting event: |  |  |  |  |  | 1 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title: |  |  |  |  |  |  |  |  |  |
| Activity type: | RTD |  |  |  |  |  |  |  |  |
| Participant number: | Inst 1 |  | Inst 2 | Inst 3 | Inst 4 |  |  |  |  |
| Person months per participant: | Fill out |  | 66 | 84 | 72 |  |  |  |  |
| Objectives: - To establish design of the underground tanks, optimization of tank shapes (cylindrical vertical, horizontal tube) and modularity (including construction time) - Design, geometry, support structure, materials, insulation - To demonstrate the feasibility of underground assembly - Preliminary costing of underground construction - Assess compatibility of tank with liquid (scintillator) in connection with WP4 - Preliminary design of tank (including the possibility of lining) - Definition of construction strategy as a function of underground access method |  |  |  |  |  |  |  |  |  |
| Description of work (possibly broken down in tasks), and role pf participants: - Partnership and/or subcontracting to specialized industries (Technodyne, Rockplan, …) - Partnership with specialized civil and cryogenic engineering departments - Contact and/or partnership with company exploiting mine or road tunnel - Meetings among senior physicists, industry and specialized engineers |  |  |  |  |  |  |  |  |  |
| Deliverables (brief description and month of delivery): (fill out) |  |  |  |  |  |  |  |  |  |

WP4: Tank instrumentation

Objectives:

Methods (must merge with description of work)

Laboratory tests of sensor prototypes

Cost reduction

Methods for mass production

New design of HV supply, signal decoupling, HV feed-through, …

New design of VHV for drift fields

Accelerated aging tests

Postdoc driven subtasks

Description of Work package:

| Work package number | 4 | Starting date or starting event: |  |  |  |  |  | 1 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title: | Tank instrumentation |  |  |  |  |  |  |  |  |
| Activity type: | RTD |  |  |  |  |  |  |  |  |
| Participant number: | Inst 1 |  | Inst 2 | Inst 3 | Inst 4 |  |  |  |  |
| Person months per participant: | Fill out |  | 66 | 84 | 72 |  |  |  |  |
| Objectives: To establish design of large scale and low cost solutions for tank instrumentation, in particular: - Design of light readout schemes for optimum light collection and cost in large volume liquid detectors for both room and cryogenic temperature - Design of charge readout schemes for optimum charge collection and cost in large volume liquid detectors for liquid noble gas - Large scale high voltage creation and distribution - Large number of channels readout electronics and interface to data acquisition and storage - Methods of calibration (amplitude and time), distribution of time synchronization for systems with large number of components - Systems for distributed slow control - Mechanical supporting structures - Methods of accessing and if necessary replacing (part of) instrumentation |  |  |  |  |  |  |  |  |  |
| Description of work (possibly broken down in tasks), and role of participants: - Evaluation and optimization of best elements (best photo-detectors, best charge readout, …) - Solutions for large area devices - Assess necessity and if applicable mass production of light concentrators - Reach of industrial solutions for mass production - Proposals for distributed data acquisition, slow control, calibration and time distribution - Assessment of failure rates and aging effects |  |  |  |  |  |  |  |  |  |
| Deliverables (brief description and month of delivery): Fill out |  |  |  |  |  |  |  |  |  |

WP5: Liquid procurement and handling system

Objectives:

Milestones

Evaluation of procurements for large quantities of liquid argon, liquid scintillators, ultrapure water and ultrapure gases (like N2): Availability, costs, transport, and quality (transparency, light yield, radiopurity etc.).

Evaluation of the filling techniques of the detectors: Filling strategy and logistics (tanks, tubing etc.). Methods to avoid recontamination.

Evaluation of purification systems for argon, liquid scintillators, and ultrapure water:

Purification in order to achieve the goals for radioactive levels, optical properties.

Continuous purification (recirculation)

Evaluation of the compatibility with detector components, which are in contact with the liquids: Corrosion, radon emanation, long term stability of the optical and low radioactivity levels of the liquids (in connection with WP2).

Evaluation of the gas systems needed for maintenance and purification: Radon depleted N2 – supply for gas blanket and purification systems.

Evaluation of quality control methods: Development of in-situ measuring techniques for optical properties (link to calibration), light yield, and radiopurity.

Description of Work package:

| Work package number | 5 | Starting date or starting event: |  |  |  |  |  | 1 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title: | Liquid procurement and handling system |  |  |  |  |  |  |  |  |
| Activity type: | RTD |  |  |  |  |  |  |  |  |
| Participant number: | Inst 1 |  | Inst 2 | Inst 3 | Inst 4 |  |  |  |  |
| Person months per participant: | Fill out |  | 66 | 84 | 72 |  |  |  |  |
| Objectives: |  |  |  |  |  |  |  |  |  |
| Description of work (possibly broken down in tasks), and role of participants: - Investigation of availability, costs, transport methods. Development and performance of test measurements for optical properties and radiopurity. Development and performance of accelerated aging tests for compatibility measurements. Development of in-situ calibration tools for optical properties. Development of in-situ measurement techniques for determent of the radiopurity levels. - Scintillators: Test measurements of the light yield, absorption and scattering lengths and the timing of various liquid scintillator samples. Test measurements of purification methods with solid columns (e.g. Si-gel, Al2O3), gases, liquids (e.g. water extraction). Development of systems for scintillator mixing with wavelength shifters. Development and tests of purification methods for wavelength shifters. - Water: Test measurements of water purification systems (e.g. reverse osmosis, deionization, distillation etc.). Determination of Ra, Rn, U, and Th – levels by different experimental methods. Tests of solubility and stability of Gd-compounds in water and the compatibility with detector components. - Liquid Argon: Development and testing of cryogenic systems for LAr handling and purification. |  |  |  |  |  |  |  |  |  |
| Deliverables (brief description and month of delivery): Definition of the way how to fill the detectors with large quantities of liquid argon, scintillator, and water and to reach and maintain the specifications (optical properties, purity and radiopurity) in large volumes |  |  |  |  |  |  |  |  |  |

WP6: Safety and environmental issues

Objectives:

Milestones

Definition of the internal (liquid leaks) and external risks (stability of cavern, earthquakes, fire risks

Definition of risks of personel

Description of Work package:

| Work package number | 6 | Starting date or starting event: |  |  |  |  |  | 1 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title: | Safety and environmental issues |  |  |  |  |  |  |  |  |
| Activity type: | RTD |  |  |  |  |  |  |  |  |
| Participant number: | Inst 1 |  | Inst 2 | Inst 3 | Inst 4 |  |  |  |  |
| Person months per participant: | Fill out |  | 66 | 84 | 72 |  |  |  |  |
| Objectives: |  |  |  |  |  |  |  |  |  |
| Description of work (possibly broken down in tasks), and role pf participants: - Subcontracting studies (risk analysis, etc.) with safety experts - Coordination with host’s safety experts - Subcontracting to specialized engineers |  |  |  |  |  |  |  |  |  |
| Deliverables (brief description and month of delivery): - Definition of the additional infrastructure required for safe operation - Definition of the interface between the installation safety and the overall safety strategy of the host (tunnel or mine) |  |  |  |  |  |  |  |  |  |

WP7: Underground scientific programme assessment and optimization

Objectives:

Description of Work package:

| Work package number | 7 | Starting date or starting event: |  |  |  |  |  | 1 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title: | Underground scientific programme assessment and optimization |  |  |  |  |  |  |  |  |
| Activity type: | RTD |  |  |  |  |  |  |  |  |
| Participant number: | Inst 1 |  | Inst 2 | Inst 3 | Inst 4 |  |  |  |  |
| Person months per participant: | Fill out |  | 66 | 84 | 72 |  |  |  |  |
| Objectives: - Physics potential of the infrastructure including a mix of three technologies - Design optimization (modularity, coverage) - More detailed simulations - Multi-disciplinarity and assessment of “other” sciences (biophysics, geophysics, geo-engineering) - Background studies |  |  |  |  |  |  |  |  |  |
| Description of work (possibly broken down in tasks), and role pf participants: - Prepare the tools in order to have a common approach - Detailed detector response simulations (e.g. MC simulations of light propagation and detection) - Physics reach simulations and parameters fitting |  |  |  |  |  |  |  |  |  |
| Deliverables (brief description and month of delivery): - The “GLOBES” for non-accelerator physics |  |  |  |  |  |  |  |  |  |

### Summary effort table

(this is a summary table that should include all deliverables defined in the WP’s above)

Summary of staff effort:

| Participant no./shortname | WP1 | WP2 | WP3 | WP4 | WP5 | WP6 | WP7 | Total person months |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

### List of milestones

(this is a summary table that should include all deliverables defined in the WP’s above)

List of Milestones:

| Milestone Number | Milestone Name | Work packages(s) involved | Expected date | Means of verification |
| --- | --- | --- | --- | --- |
| 1 |  | 4 | 11 |  |

# Implementation

## Management structure and procedures

Describe the organisational structure and decision-making mechanisms of the project.

Show how they are matched to the complexity and scale of the project.

(Maximum length for 2.1: 5 pages)

Take the structure from that of ASPERA

Check prescription from Brussels; should already be OK from ASPERA management structure

## Individual participants

For each participant in the proposed project, provide a brief description of the organisation,

the main tasks they have been attributed, and the previous experience relevant to those

tasks. Provide also a short profile of the staff members who will be undertaking the work.

(Maximum length for 2.2: one page per participant)

(must include max 1 page from each participant)

Scientific participants

[CUPP] University of Oulu/Jyväskylä [CUPP itself is not a formal entity. The underground lab is now under University of Oulu, but may be transferred to University of Jyväskylä along with a major rearrangement. In any case the other university remains as a partner. We will clarify the organisational issues before the submission date.] The University of Oulu is an international scientific community known for high-quality research and education that provides experts for demanding tasks on both national and international level. The University promotes well-being and education in Northern Finland and is a significant player in the Finnish and European research based system of innovation and education. Centre for Underground Physics in Pyhäsalmi (CUPP) refers to an non-legal entity around a European Regional Development Fund project administered by Oulu Southern Institute which is a regional organisation of the University of Oulu. CUPP runs the underground laboratory located in Pyhäsalmi Mine in Finland. The main task of CUPP is to work on WP1, the design of the underground infrastructure for the new underground laboratory that is the subject of this project. In more detail, CUPP is responsible for the scientific aspects for the Finnish candidate site, and links with the participant # Rockplan. Members of CUPP also participate in WP5 (safety) and WP8 (science). CUPP has been planning or running an underground laboratory since 1997. CUPP has hosted or realised some small-scale experiments in the lab and participates in international networks and collaboratrions, like the I3 project ILIAS. CUPP had made a preliminary plan for a new underground laboratory in 2002 with Rockplan. The university have experience on participation on planning and developing of several major construction projects for its recent new premises. Profile of the staff members who will be undertaking the work: - Dr Juha Peltoniemi, project director: leads the local group of this project. Scientific background in neutrino physics, with recent contributions to cosmic ray experiments. - Dr Timo Enqvist, senior researcher: manager of the Pyhäsalmi laboratory. Scientific background: experimental nuclear physics and astroparticle physics - Dr Pasi Kuusiniemi, postdoc: experimental nuclear physics and astroparticle physics - M.A. (economy) Sari Tervo, project secretary: project administration, economy

Technical partners

[Rockplan] KALLIOSUUNNITTELU OY ROCKPLAN LTD is a consulting company founded in 1986 and has over 20 years experience in every kind of underground facilities. For the most part acting as main designer, the company has gained experience through various projects in the field of rock engineering. The staff is mainly made up of architects, civil and rock engineers and geologists. (number of staff, SME status?) The company has specialized in managing the design, general design, rock engineering design and structural design. Additional plans and designs are produced in co-operation with experienced subcontractors. - Kalliosuunnittelu Oy Rockplan Ltd, KSOY, is able to act as Design Manager, coordinating and controlling the work or as a main designer. - General design by KSOY embraces both layout design and architectural design. In carrying out general design the company aims to create a suitable, safe, technically high quality underground facility meeting the client’s requirements. - The aim of KSOY in rock engineering design is to use properties of the rock to the best advantage, and to prepare high quality plans excavation, reinforcing the rock surface, sealing and waterproofing. A fundamental consideration of the design is safety during construction. - KSOY aims to produce structural designs that take account of the special requirements of underground construction in cost effective manner. Structural design is required for among other things: entrance ramps and shafts, internal floors and structures and blast-resistant barriers. The main task of KSOY in this Design Study is to make the preliminary design and technical feasibility study of the underground construction in the Finnish site, within WG1, working in close collaboration with CUPP. KSOY interferes also in WG2 (underground tanks) and WG5 (safety). REFERENCES Kamppi Centre (Kampin keskus), the largest single construction project that has been carried out in Finland, was the best construction site of the year 2003. The jury grounded the election on Kamppi’s visionary rock engineering in difficult circumstances and innovative technical solutions. The blasting work has been remote sensored in realtime and the effects has been analysed for security purpose before the next coming blast. Salmisaari, underground coal storage. The overall project involves 3,5 km of tunnel with 40 different cross sections. Total excavation of 550.000 m3 of granite/gneiss has being undertaken, all of which was crushed and screened for reuse by the local con-struction industry. The underground silos are each 65 m-high x 40 m-diameter with circular plan cross-section. The volumetric capacity of each silo is 81.000 m3. The Salmisaari coal transport tunnel will be re-equipped to charge the silos and a newly-mined conveyor retrieval tunnel will be used to discharge the coal. The staff members undertaking the work include: - Jarmo Roinisto, Chairman of the Board, Development Director, M.Sc. (Civ.Eng.): profile - Juha Salmelainen, Development Director, M.Sc. (Eng.Geol.): profile - Raimo Matikainen, emeritus professor of rock engineering, former Director General of the Finnish Geological Survey. - Maija Malmari, Marketing Planner: profile (previously working for submarine technology) - Ulla Valtonen, Managing Director: profile

## Consortium as a whole

(find ways to fill this out)

Describe how the participants collectively constitute a consortium capable of achieving the

project objectives, and how they are suited and are committed to the tasks assigned to

them. Show the complementarity between participants. Explain how the composition of the

consortium is well-balanced in relation to the objectives of the project.

If appropriate describe the industrial/commercial involvement to ensure exploitation of the

results, and how the opportunity of involving SMEs has been addressed.

i) Sub-contracting: If any part of the work is to be sub-contracted by the participant

responsible for it, describe the work involved and explain why a sub-contract approach has

been chosen for it.

ii) Other countries: If one or more of the participants requesting EU funding is based in a

country that is outside the EU, and is not an Associated country, and is not on the list of

International Cooperation Partner Countries22, explain in terms of the project’s objectives

why such funding would be essential.

iii) Additional partners: If there are as-yet-unidentified participants in the project, the

expected competences, the role of the potential participants and their integration into the

running project should be described.

Complementary expertise among scientific partners, common physics goals, exchange of information, common scientific publication(s), etc… Add list of publications.

Different companies in different countries working together, exchanging local expertise, to study multiple sites, with open access to information; therefore we propose them as technical partners and not subcontractors.

## Resources to be committed

(find ways to fill this out)

In addition to the costs indicated in part A3 of the proposal, and the staff effort shown in

section 1.3 above, please indicate any other major costs (eg. equipment).

Describe how the totality of the necessary resources will be mobilised, including any

resources that will complement the EC contribution. Show how the resources will be

integrated in a coherent way, and show how the overall financial plan for the project is

adequate.

(Maximum length for Section 2.4 – two pages)

All the test setups…

# Impact

(Maximum length for the whole of Section 3 – ten pages)

Agnieszka will draft, Marcello will collaborate

## Expected impacts listed in the work programme

(good luck to fill this out!)

Describe how your project will contribute towards the expected impacts listed in the work

programme in relation to the topic or topics in question. Mention the steps that will be

needed to bring about these impacts. Explain why this contribution requires a European

(rather than a national or local) approach. Indicate how account is taken of other national or

international research activities. Mention any assumptions and external factors that may

determine whether the impacts will be achieved.

Fundamental science

Impact on society

Impact on rock engineering, biological science, use case for rock engineers

Underground storage, homeland security, extrapolation to hydrogen storage

Include text from Marcello (cut & paste)

Worldwide impact!

Each work package has its own impact.

## Dissemination and/or exploitation of project results, and management of intellectual property

(it’s getting harder and harder!)

Describe the measures you propose for the dissemination and/or exploitation of project

results, and the management of knowledge, of intellectual property.

# Ethical Issues

(by now we are about to die!)

Describe any ethical issues that may arise in their proposal. In particular, you should explain the

benefit and burden of their experiments and the effects it may have on the research subject.

No ethical issues

# Consideration of gender aspects

(and here we are dead!)

You may give an indication of the sort of actions that would be undertaken during the course of the

project to promote gender equality in your project, or in your field of research. (These will not be

evaluated, but will be discussed during negotiations should your proposal be successful).

These could include actions related to the project consortium (e.g. improving the gender balance in

the project consortium, measures to help reconcile work and private life, awareness raising within

the consortium) or, where appropriate, actions aimed at a wider public (e.g. events organised in

schools or universities)

(Maximum length for section 5 – one page)

Action list

- S.K is making an indico site

- WP text (and industrial offers) should be available by the next meeting

  - WP1 (Juha, Luigi, Agnieszka, Neil). Offers should be provided. 7 sites and between 300 and 600 k€ available.

  - WP2 (André,Franz) very important to have industrial offers

  - WP3 (Jean-Eric, Antonio, Marianne)

  - WP4 (Lothar, André, Jean Eric)

  - WP5 (Luigi, Neil)

  - WP6 (Stavros, Neil, AntonioB, Marcello, Theresa)

  - WP7 (AntonioE, Neil)

- Next meeting is 1zt or 2nd of march in chambery to be negiciated with ILIAS (gerbier) and the aspera group

- Discussions with the sampling proposal (AntonioE, Alain)

- Participation of Gran Sasso (Stavros)

- Scientific paper 1st of February deadline, Astroparticle physics? Put it on the indico site…

New Action list

March 15th :

- Provide Section A2 for each participant

- Section 2.2 individual participants

- Get feed back from companies whether they are partners or not.