Part B – cover page

| Proposal title (max 200 characters) | Design of a pan-European Infrastructure for Large Apparatus studying Grand Unification and Neutrino Astrophysics |
| --- | --- |
| Proposal acronym | LAGUNA |
| Type of funding scheme | Collaborative Project |
| Work programme topics addressed | (to be filled out) |
| Name of the coordinating person |  |

List of participants:

| Participant no. | Participant organisation name | Country |
| --- | --- | --- |
| 1. ETHZ | ETH Zürich Schafmattstr. 20 ETHZ Hönggerberg, Swiss Federal Institute of Technology CH-8093 Zürich (Switzerland) | Switzerland |
| 2. U-Bern | Laboratory High Energy Physics, University of Bern | Switzerland |
| 3. U-Helsinki | (fill out) | Finland |
| 4. U-Oulu | Fill out address | Finland |
| 5. Rockplan | Kalliosuunnittelu Oy Rockplan Ltd | Finland |
| 6. CEA/ DSM/ DAPNIA | Commissariat à l’Energie Atomique /Direction des Sciences de la Matière | France |
| 7. IN2P3 | Institut National de Physique Nucléaire et de Physique des Particules (CNRS/IN2P3) | France |
| 8. MPG | Max-Planck-Gesellschaft zur Förderung der Wissenschaften e.V. | Germany |
| 9. TUM | Technische Universität München | Germany |
| 10. INFN/LNGS | Istituto Nazionale Fisica Nucleare – Laboratorio Nazionale Gran Sasso | Italy |
| 11. IFJ PAN | H.Niewodniczanski Institute of Nuclear Physics, Krakow | Poland |
| 12. KGHM CUPRUM | KGHM CUPRUM Ltd Research and Development Centre | Poland |
| 13. IGSMiE | Mineral and Energy Economy Research Institute of the Polish Academy of Sciences | Poland |
| 14. IPJ | A.Sołtan Institute for Nuclear Studies | Poland |
| 15. US | University of Silesia | Poland |
| 16. UWr | Wroclaw University | Poland |
| 17. UGR | University of Granada Cuesta del Hospicio s/n, 18071 Granada, Spain | Spain |
| 18. U-Durham | University of Durham | UK |
| 19. U-Sheffield | Fill out | UK |
| 20. U-Warwick | Fill out | UK |
| 21. U-Aarhus ?? | Department of Physics and Astronomy, University of Aarhus, DK-8000 Aarhus | Denmark |

Are these participants??

| 3. LSC (Bueno: provides information) | Laboratorio Subterraneo de Canfranc | Spain |
| --- | --- | --- |
| 28. PHOTONIS Technical partner or subcontractor ? (Stavros will ask) | PHOTONIS Av. Roger Roncier 19100 Brive la Gaillarde | France |
| Electron Tubes ? Technical partner or subcontractor ? (Stavros will ask) |  | United Kingdom |

Table of contents:

1.	Scientific and/or technical quality, relevant to the topics addressed by the call	3

1.1.	Concept and objectives	3

1.2.	Progress beyond the state-of-the-art	5

1.3.	S/T methodology and associated work plan	6

1.3.1.	Work package list	6

1.3.2.	Deliverables list	7

1.3.3.	Description of each work package and summary	8

1.3.4.	Summary effort table	24

1.3.5.	List of milestones	24

2.	Implementation	25

2.1.	Management structure and procedures	25

2.2.	Individual participants	25

2.3.	Consortium as a whole	37

2.4.	Resources to be committed	37

3.	Impact	38

3.1.	Expected impacts listed in the work programme	38

3.2.	Dissemination and/or exploitation of project results, and management of intellectual property	42

4.	Ethical Issues	44

5.	Consideration of gender aspects	44

Proposal

# Scientific and/or technical quality, relevant to the topics addressed by the call

(all sections must be transformed from bullet style to readable English)

## Concept and objectives

Advances in low energy neutrino astronomy and direct investigation of Grand Unification require the construction of very large volume underground observatories. There is currently no infrastructure in Europe able to host instruments of this size, although many national underground laboratories with high technical expertise are currently operated with forefront smaller-scale underground experiments. A pan-European infrastructure able to host underground new instruments with volumes up to 1’000’000 m3 will provide new and unique scientific opportunities in low energy neutrino astronomy and Grand Unification physics.

Rare event detection in very massive detectors will allow the search for proton decays with an unprecedented sensitivity. Proton decay is the most generic and directly verifiable consequence of Grand Unification (GU)

- Detecting proton decay implies de facto discovering GU

- GU implies a new fundamental symmetry between quarks & leptons (hence explains their identical number)

- GU explains electric charges of elementary fermions

- GU guides models of fermion masses and mixing

- GU is one of the motivation for SUSY and SUSY predicts LSP as dark matter

- GU motivates see-saw (NR) and consequently tiny neutrino masses

Very large underground instruments will also provide the tools for an extensive next generation neutrino physics programme

- They will detect neutrinos from a galactic Supernova, greatly advancing our understanding of stellar explosions and neutrino properties, and provide early alert for astronomers. The detection of the diffuse supernova neutrino background will shed light on star formation in the early universe.

- They could also further study the thermonuclear fusion processes in the Sun’s interior with real-time solar neutrino detection and detect geo-neutrinos, as well study of neutrinos produced in the Earth’s upper atmosphere with high statistics to map the Earth density profile and provide input to geophysical models of the Earth.

- Coupled to artificial neutrino beams, they will measure neutrino flavour oscillations with an unprecedented precision and offer new opportunities like the discovery of CP-violation in the leptonic sector.

- Indirectly detect signals from the annihilation of Dark Matter in space

Historically a very rich field (SN1987, solar & atmospheric neutrinos). Physics programme The physics programme addressed by this DS will span over 30 years.

High-energy accelerators like the LHC or the planned ILC cannot answer these fundamental questions about Nature. This was also recognized in the CERN European roadmap for particle physics: “A range of very important non-accelerator experiments take place at the overlap between particle and astroparticle physics exploring otherwise inaccessible phenomena; Council will seek to work with ApPEC to develop a coordinated strategy in these areas of mutual interest.”

Three adopted technologies for common physics goals

- Water Cerenkov imaging: …

- Liquid Argon imaging: The liquid Argon Time Projection Chamber (LAr TPC) is a powerful detector for uniform and high accuracy imaging of massive active volumes. It is based on the fact that in highly pure Argon, ionization tracks can be drifted over distances of the order of meters. Imaging is provided by position-segmented electrodes at the end of the drift path, continuously recording the signals induced. T0 is provided by the prompt scintillation light.

- Scintillator light imaging: …

Multidisciplinary research

“l’union fait la force”

At the ApPEC “Munich meeting” held on November 2005, a coordinated effort among the 3 “liquids” has been proposed and accepted. Large detectors like Water Cherenkov,  Liquid Scintillator and Liquid Argon present important physics complementarities and also a lot of common R&D needs. They have to work in synergy.

The purpose is to develop conceptual design reports for a pan-European infrastructure capable of hosting large-scale liquid detector(s). This study will allow a coherent and well-coordinated EU wide design effort towards a large infrastructure, solving common problems together, taking into account the unique technological expertise in rare event detection technologies, underground excavation and construction, such that mature designs and credible scenarios can be proposed around 2010.

This field of research is at the forefront of particle and astro-particle physics and is the subject of intense investigation also in North America and Asia. Such an infrastructure in Europe would attract scientists from all over the world and ensure that Europe will continue to play one of the leading roles in the field.

Physics potential of the new infrastructure must be maximized

Interest by EU organizations

ApPEC support:

We recommend that a new large European infrastructure is put forward, as a future international multi-purpose facility on the 100’000-1’000’000 tons scale for improved studies of proton decay and of low-energy neutrinos from astrophysical origin.  The three detection techniques being studied for such large detectors in Europe, Water-Cherenkov, Liquid Scintillator and Liquid Argon, should be evaluated in the context of a common design study, which should also address the underground infrastructure, and the possibility of an eventual detection of future accelerator neutrino beams. This design study should take into account worldwide efforts and converge, on a time scale of 2010, to a common proposal.

ASPERA : WP3 linkage of infrastructure, legal & formal aspects

The proposed neutrino factory DS:

Explain relationship of this DS with the one of the new beams (superbeams, beta-beams, neutrino factory).

CERN support (provide letter?)

Interest by non-EU organizations

Japan (provide letter?)

Russia (provide letter from academy?)

USA (provide letter?) describe the process of DUSEL

International framework to discuss these scientific topics: NNN workshop: NNN stands for “Next generation Nucleon decay and Neutrino detectors”. This series of workshops has been devoted to discussion of experiments that go beyond the reach of current projects, as well as the related theoretical work. The topics include nucleon decay, astrophysical and supernova neutrinos, next-generation neutrino oscillation experiments, future of solar and atmospheric neutrino experiments, and large detector R&D and associated engineering studies. The first NNN Workshop was held in 1999 at Stony Brook, USA. Recently, NNN 05 was held in Aussois, France, and NNN06 in Seattle, USA. The next meetings will be held in Hamamatsu, Japan in 2007 and in Paris in 2008.

## Progress beyond the state-of-the-art

Start with discussing the state of the art worldwide (DUSEL is competition…)

Mention connected with Integrated Large Infrastructure for Astroparticle Science ILIAS-N2-WG1. Common effort existing on current infrastructure.

A unique opportunity for Europe to take the lead in these fundamental fields of particle and astro-particle physics.

The DS will provide the scientific and objective information to make an optimized choice for site(s) for an European Underground Infrastructure capable of hosting megaton-class detector(s).

The deliverables contain the elaboration of “decision factors” like

- technical feasibility (cavern, access, safety, liquid procurement, ...)

- cost optimization of infrastructure (digging, safety, ...)

- physics performance (e.g. depth, baseline, ...)

...

A coherent and coordinated study group aimed towards common physics goals

Proposed and accepted at the ApPEC “Munich meeting” on November 2005

Develop conceptual designs for European large underground detectors

- Investigate physics complementarities and common R&D needs.

- Provide coherent and well-coordinated EU wide efforts. Work in synergy.

- Solve common problems together.

- Take into account the unique technological expertise in Europe and other existing or planned programs in the world.

Mature designs and credible proposals should emerge around 2010.

This effort, although oriented towards a potential infrastructure in Europe, also allows Europeans to contribute in a coherent way and possibly with better impact, to the on-going discussions worldwide.

The DS should provide the means to create an International infrastructure managed by international funding agencies (e.g. like CERN but for underground science)

Not only used by international scientists

The new underground science infrastructure will

- Provide access to the underground site(s) for the experiments

- Support the measures for safety and environmental issues

- Developing partnership with local communities

- Organize Public lectures, visits, films, interviews, « science bar »

- Preparing future

## S/T methodology and associated work plan

This proposal represents a coherent design study to assess the feasibility of a new pan-European infrastructure to host next-generation very large underground observatories, mainly devoted to the direct search for the Grand Unification of the elementary electromagnetic, weak and strong forces, to the study of low energy neutrino astronomy, and to potentially perform precision neutrino physics at present or future artificial neutrino beams. The main goal of the DS is to bring on one hand the community interested in this kind of infrastructure and on the other the industrial and technical experts. Together and in a European context, the DS will assess the feasibility of a new pan-European infrastructure for very large underground instruments. The DS will lead to a “conceptual design report” for a new infrastructure, to allow policy makers and their advisors to prepare the relevant strategic decisions for the development of a new research infrastructure in Europe.

The DS is subdivided into 6 work packages (WP):

- WP1 = Management, coordination and assessment

- WP2 = Underground infrastructures and engineering

- WP3 = Tank infrastructure and liquid handling

- WP4 = Tank instrumentation and data handling

- WP5 = Safety and environmental issues

- WP6 = Science impact and outreach

WP1 connects with WP2 (tanks), as the tank may be an integral part of the cavity, and WP5 (safety), as safety requirements must be taken into account. WP6 is expected to deliver physics optimisation and respective preferences, requirements or boundary conditions for the design of the cavity. Outside this DS this WP will work in close collaboration with ILIAS-N2-WG1 and respective object in ILIAS-next, which will occur naturally because of a large overlap of people.

### Work package list

| Work package no. | Work package title | Type of activity | Lead participant no. | Person-months | Start month | End month |
| --- | --- | --- | --- | --- | --- | --- |
| WP1 | Management, coordination and assessment | MGT | ETHZ |  | 1 | 36 |
| WP2 | Underground Infrastructures and Engineering | RTD | U-Oulu |  |  |  |
| WP3 | Tank Infrastructure and Liquid Handling | RTD | TUM |  |  |  |
| WP4 | Tank Instrumentation and Data Handling | RTD | IN2P3 |  | 1 |  |
| WP5 | Safety and environmental issues | RTD | INFN |  |  |  |
| WP6 | Science Impact and Outreach | RTD | IFJ-Krakow |  |  |  |
|  | TOTAL |  |  | ?? |  |  |

### Deliverables list

(this is a summary table that should include all deliverables defined in the WP’s below)

List of Deliverables:

| Del. No. | Deliverable Name | WP No | Nature | Dissemination Level | Delivery date |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Report on 1st year activities | 1 | Report | Public | 12 months |
| 1.2 |  |  |  |  |  |
| 2.1 | … |  |  |  |  |
| … |  |  |  |  |  |

### Description of each work package and summary

WP1: Management, coordination and assessment

Description of Work package:

| Work package number | 1 | Starting date or starting event: |  |  |  |  |  | Contract start date |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title: | Management |  |  |  |  |  |  |  |  |
| Activity type: | MGT |  |  |  |  |  |  |  |  |
| Participants number: | ETHZ |  | DAPNIA/IN2P3 | TUM |  |  |  |  |  |
| Person months per participant: | 18 |  | 12 ? | 12 ? |  |  |  |  |  |
| Objectives: Coordinate the contractual, financial and administrative aspects of the Design Study and oversee the technical and scientific work of the other work packages. Ensure that the project milestones are achieved and the deliverables produced on time. Take care of the knowledge management for the Design Study, coordinating the protection, use and dissemination of the knowledge generated during the project. Use the information generated by the others to make the cost and performance comparison between the facilities. |  |  |  |  |  |  |  |  |  |
| Description of work (possibly broken down in tasks), and role of participants: - Coordination task: coordination of the contractual, financial and administrative aspects of the Design Study, including delivery of annual reports and control of the funds (Inst 1). - Oversight task: oversight of the technical and scientific aspects of the Design Study, including the monitoring of milestones and ensuring that deliverables are produced on time (Inst 1, Inst 2, Inst 3). - Knowledge task: management of the knowledge generated by the Design Study, including its protection, use and dissemination (Inst 1). Promote international contacts with North America and Asia. Develop outreach activities in Europe. - Comparison task: comparison between the facilities, based on their technical feasibility, physics reach and cost, taking into account the knowledge of the neutrino oscillation parameters available at that time. Determination of the criteria to be used. |  |  |  |  |  |  |  |  |  |
| Deliverables (brief description and month of delivery): - Report of 1st year activities, summarizing the work done by all the WPs and comparing progress against milestones and deliverables, 12 months - List of the criteria to be used in the facility cost and performance comparison - Interim report, including an initial comparison between the facilities to check the mechanism for making the comparison and identify additional information required for the final comparison, 24 months - Final report, describing the achievements of the Design Study, including CDR for the facility, checking that all deliverables have been delivered. The report includes: (a) comparison chart of all sites and experiments considered (b) recommendation of the feasibility of each experiment on the sites (c) cost predictions (at 20-25 % accuracy) (d) preliminary plans for the cavities and supporting underground infrastructures (e) drawings, 36 months |  |  |  |  |  |  |  |  |  |

Detailed description:

The management work package will coordinate the contractual, financial and administrative aspects of the Design Study and will oversee the technical and scientific work of the other work packages. It will be responsible for ensuring the project milestones are achieved and the deliverables produced on time. Further, this work package will be responsible for knowledge management for the Design Study, coordinating the protection, use and dissemination of the knowledge generated during the project. Finally, this work package will use the information generated by the others to make the cost and performance comparison between the facilities. To do this, it will investigate, assess and select the criteria upon which the comparison will be made, in partnership with participants in the DS and international collaborators.

Request:

0.5 FTE for management (50k€/a *3 yrs = 150 k€)

| Del. No. | Deliverable Name | WP No | Nature | Dissemination Level | Delivery date |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Report on 1st year activities | 1 | Report | Public | 12 months |
| 1.2 | Report on 2nd year activities | 1 | Report | Public | 24 months |
| 1.3 | Final report including all deliverables from all WPs | 1 | Report | Public | 36 months |

WP1 milestones

| Milestone Number | Milestone Name | Work packages(s) involved | Expected date | Means of verification |
| --- | --- | --- | --- | --- |
| 1 | Kickoff meeting | 1 | 1 |  |
| 2 | General meeting #1 | 1 | 4 |  |
| 3 | General meeting #2 | 1 | 7 |  |
| 4 | General meeting #3 | 1 | 10 |  |
| 5 | General meeting #4 | 1 | 13 |  |

WP1: Proposed sharing of funding and other contributions in k€

| Participant | EU |  | Other |  |
| --- | --- | --- | --- | --- |
|  | Investment | Personnel | Investment | Personnel |
| 1. ETHZ |  | 150 |  |  |
| Total | 150 |  | 150 |  |

WP2: Underground Infrastructures and Engineering

Description of Work package:

| Work package number | 2 | Starting date or starting event: |  |  |  |  |  | 1 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title: | Underground infrastructures and engineering |  |  |  |  |  |  |  |  |
| Activity type: | RTD |  |  |  |  |  |  |  |  |
| Participant number: | U-Oulu |  | DAPNIA/IN2P3 | IFJ Krakow | INFN | U-Sheffield |  |  |  |
| Person months per participant: | ? |  | ? | ? | ? | ? |  |  |  |
| Objectives: The purpose of this WP is to study the feasibility of the excavation of large-scale cavities in given European site in order to provide the scientific information needed for potential sites selection. |  |  |  |  |  |  |  |  |  |
| Description of work: - Focuses on the technical issues of underground large-scale civil engineering needed to host large volume instruments considered in the DS, including general geological studies for the site, preliminary designs for the cavities, simulations of rock mechanics, analyses of local rocks, planning of the cavity construction and cost optimisation. - The studies will be performed coherently for each cavity and site. The project will be started with several alternatives, but during the project the scope will be narrowed down to fewer cases as we gain sufficient information to select the most promising candidates. The selection processes form the major milestones of the work. The cases passing the selections will be subject to more thorough studies, including rock sampling (drilling by subcontractors) to prefix the location of the cavity within the site. |  |  |  |  |  |  |  |  |  |
| Deliverables (brief description and month of delivery): - There will be interim reports delivered for each milestone date for each site, to be used by the consortium to decide on which alternatives to concentrate the further efforts. - The main deliverable is a final report on the feasibility of constructing large scale underground cavities for the proposed experiments in the considered locations (CDR). The report includes: (a) comparison chart of all sites and experiments considered (b) recommendation of the feasibility of each experiment on the sites (c) cost predictions (at 20-25 % accuracy) for underground construction (d) preliminary plans for the cavities and supporting underground infrastructures (e) visual outline drawings - The report will contain sufficient technical information on the scope of this WP that is required, together with other technical and scientific information to select (a) the preferred site for each experiment, (b) to select the priority order for experiments to be proposed (c) the funding agencies to make decisions to realise the experiment. |  |  |  |  |  |  |  |  |  |

List of milestones

| Number | Name | WP | Date | Means of verification |
| --- | --- | --- | --- | --- |
| 1 | Selection of cavities@sites for general studies | 1 | 2 | An interim study on scientific requirements is released. |
| 2 | Selection of cavities@sites for site specific studies | 1 | 8 | An interim report on the feasibility of selected cavities with general grounds is released. |
| 3 | Selection of cavities@sites for final design studies | 1 | 16 | First results of site studies are released. |

Detailed description:

The purpose of this WP is to study the feasibility of the excavation of large-scale cavities for the instruments considered in WP2 & WP3. The studies done within this WP will include general geological studies, analyses of local rocks, simulations of rock mechanics and planning of the cavity construction, to be done by professional rock engineering consultants. A report with conceptual designs of the underground cavities will be delivered, recommending the sites that are technically suitable for each experiment. A comparison of predicted costs will be included to this report.

Prior to this work a pre-evaluation of possibilities to locate the experiments will be done. The scientific preferences and requirements are studied parallel to technical studies by scientists in the community. Some sites have already done preparatory studies on the feasibility.

- For CUPP a pre-feasibility study for a deep laboratory was done 2002, with two drill holes. The rock was found to be very good, though the rock pressure was high. The study did not consider cavities large enough to host the detectors in LAGUNA, but neither did it show any evident obstacle for larger cavities.

- In Frejus a pre-feasibility study for excavation of a cavity for MEMPHYS was done 2005. It included rock mechanical analysis using the existing data of the rock in the road tunnel. No technical obstacles for MEMPHYS were discovered so far. Using the general rock properties the optimal shape of the cavity for MEMPHYS was found to be an individual cylinder of ca 250 000 m3 with a preliminary cost prediction of ca 80 M€ each. The cavity for GLACIER in its preferred form was found to be infeasible, but another form was suggested.

- In Sieroszowice an initial study was done in 2006, showing prospects to host a large detector for GLACIER.

The detailed design is out of scope of this Design Study, since it is a normal practice to include it in the construction budget.

This WP scopes the cavity for the experiment and its infrastructures. The design study includes special requirements of the experiment, as well as plans for normal insulation, ventilation, power and other building technical tasks. The interface to the local host infrastructure (mine, tunnel) and the access from the surface will be studied separately (WHY??).

Engineering companies will perform the main part of this WP. The companies named as partners commit to work at a true-cost/non-profit basis, according to the regulations. There will be a separate local company for each laboratory, as specific knowledge of the local conditions is mandatory. All partners will commit to work together and share data, experience and expertise.

The underground sites are included in this study are listed in the table below. We may add other underground sites in other countries to the list if they turn out to be relevant. Alternative sites in the named countries may be included implicitly under the scope of the respective national participant (like a subsidiary of the named laboratory).

Table of sites to be explored during the DS (in alphabetical order)

| Name | Country | Region | Host institute | Site type |
| --- | --- | --- | --- | --- |
| 1) Boulby mine | United Kingdom | Boulby | University of Sheffield | Mine / salt (potash) or rock |
| 2) Fréjus | France | Fréjus | CEA / IN2P3 | Road tunnel / hard rock |
| 3) Gran Sasso II | Italy | Gran Sasso area | INFN/LNGS | Soft rock / shallow depth |
| 4) Pyhäsalmi | Finland | Pyhäjärvi | University of Oulu | Mine / hard rock |
| 5) SUNLAB | Poland | Polkowice - Sieroszowice | IFJ | Mine / salt & rock |

In each involved country there are two participants: a scientific institute and a technical (engineering) partner. The role of the technical partner is to prepare the technical part of the design and to study the feasibility of the rock construction. The role of the scientific partner is to provide scientific expertise for the design, particularly settle the requirements and preferences of the experiments and act as a link between the technical partner and the scientific community. We list below the planned tasks for the various sites:

- For CUPP:

- For Fréjus: In WP2 the programme will consist in a more advanced and precise study including the basic equipments of the laboratory, as needed by the different LAGUNA detectors.  The main lines of such a programme will be as follows : 1) fine-tuning of the shape of the cavities, 2) optimisation of the strategy for the near access to each cavity, 3) definition of the best scenario for the containment of each type of liquid (in connection with WP3), 4) definition of the needed equipments : ventilation, air conditioning, power supply, liquid production transportation and factory for their continuous purification (in connection with WP5), etc. , 5) technical halls definition for all these equipments, 6) incorporation of the relevant safety conditions and equipments (for fire,  liquid leaks and evaporation, etc.) This study could be committed to the SETEC and LOMBARDI companies (see the relevant Table), in close cooperation with us (including an engineer as “project leader”)

- For IUS Boulby: …

- For LNGS: …

- For SUNLAB: ?...

All countries need their own local participants for the site studies, because the local conditions are very specific and different in each participating country, considering both geology and default host and access. These are listed in the table below. Some participants have committed themselves to work together and share expertise and all foreground. Also background will be shared as much as possible without violating the business interests of commercial participants.

List of European experts in the field of underground civil engineering

| Name | Address | Country |
| --- | --- | --- |
| STONE Subcontractor | STONE S.P.A. Via Chiossetto 15 20122 Milano | Italy |
| Rockplan Participant | Kalliosuunnittelu Oy Rockplan Ltd | Finland |
| SETEC Subcontractor | SETEC-TPI Tour Gamma D 58 Quai de la Rapée 75583 Paris | France |
| KGHM CUPRUM Participant | KGHM CUPRUM Ltd Research and Development Centre | Poland |
| IGSMiE Participant | Mineral and Energy Economy Research Institute of the Polish Academy of Sciences | Poland |
| LOMBARDI Subcontractor | LOMBARDI SA Ingegneri Consulenti Via R. Simen 19 CH-6648 Minusio (Locarno) | Switzerland |

Funding issues:

This table is not a proposal, numbers are random, except the upper right corner was agreed to be 2.3 MEUR, and the local contributions must be at least 800 000 EUR. We have first to agree on principles to divide the money. Particularly:

- Should we fix how we divide the total sum for participants in the application, or can we change the shares during the process, to reserve more money for those in the last round? It might be better to do in the latter way, but does EC require otherwise (or we gain sufficient pre-information to make decisions before the start.)

- Apparently sites that study several cavities take more funding.

- Local contribution (manpower) must be estimated to the application!

WP2: Proposed sharing of funding and other contributions in k€

| Participant | EU |  | Other |  |
| --- | --- | --- | --- | --- |
|  | Investment | Personnel | Investment | Personnel |
| Fill out |  |  |  |  |
| Total | 2300 |  | 150 |  |

WP3: Tank infrastructure and Liquid Handling

Description of Work package:

| Work package number | 3 | Starting date or starting event: |  |  |  |  |  | 1 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title: |  |  |  |  |  |  |  |  |  |
| Activity type: | RTD |  |  |  |  |  |  |  |  |
| Participant number: | TUM |  | DAPNIA/IN2P3 | ETHZ | INFN | U-Sheffield |  |  |  |
| Person months per participant: | ? |  | 48 | ? | ? |  |  |  |  |
| Objectives: - To establish design of the underground tanks, optimization of tank shapes (cylindrical vertical, horizontal tube) and modularity (including construction time) - Design, geometry, support structure, materials, insulation - To demonstrate the feasibility of underground assembly - Preliminary costing of underground construction - Assess compatibility of tank with liquid (scintillator) in connection with WP4 - Preliminary design of tank (including the possibility of lining) - Definition of construction strategy as a function of underground access method |  |  |  |  |  |  |  |  |  |
| Description of work (possibly broken down in tasks), and role pf participants: - Partnership and/or subcontracting to specialized industries (Technodyne, Rockplan, …) - Partnership with specialized civil and cryogenic engineering departments - Contact and/or partnership with company exploiting mine or road tunnel - Meetings among senior physicists, industry and specialized engineers - Description of work (possibly broken down in tasks), and role of participants: - • Investigation of availability, costs, transport methods. Development and performance of test measurements for optical properties and radiopurity. Development and performance of accelerated aging tests for compatibility measurements. Development of in-situ calibration tools for optical properties. Development of in-situ measurement techniques for determent of the radiopurity levels. - Scintillators: Test measurements of the light yield, absorption and scattering lengths and the timing of various liquid scintillator samples. Test measurements of purification methods with solid columns (e.g. Si-gel, Al2O3), gases, liquids (e.g. water extraction). Development of systems for scintillator mixing with wavelength shifters. Development and tests of purification methods for wavelength shifters. - Water: Test measurements of water purification systems (e.g. reverse osmosis, deionization, distillation etc.). Determination of Ra, Rn, U, and Th – levels by different experimental methods. Tests of solubility and stability of Gd-compounds in water and the compatibility with detector components. - Liquid Argon: Development and testing of cryogenic systems for LAr handling and purification. |  |  |  |  |  |  |  |  |  |
| Deliverables (brief description and month of delivery): Definition of the way how to fill the detectors with large quantities of liquid argon, scintillator, and water and to reach and maintain the specifications (optical properties, purity and radiopurity) in large volumes |  |  |  |  |  |  |  |  |  |

Evaluation of procurements for large quantities of liquid argon, liquid scintillators, ultrapure water and ultrapure gases (like N2): Availability, costs, transport, and quality (transparency, light yield, radiopurity etc.).

Evaluation of the filling techniques of the detectors: Filling strategy and logistics (tanks, tubing etc.). Methods to avoid recontamination.

Evaluation of purification systems for argon, liquid scintillators, and ultrapure water:

Purification in order to achieve the goals for radioactive levels, optical properties.

Continuous purification (recirculation)

Evaluation of the compatibility with detector components, which are in contact with the liquids: Corrosion, radon emanation, long term stability of the optical and low radioactivity levels of the liquids (in connection with WP2).

Evaluation of the gas systems needed for maintenance and purification: Radon depleted N2 – supply for gas blanket and purification systems.

Evaluation of quality control methods: Development of in-situ measuring techniques for optical properties (link to calibration), light yield, and radiopurity.

Detailed description:

ETHZ

Requests: 300K€ for detailed project of underground LNG tanker, including underground assembly

Fluid dynamics study : subcontract 70K€

Development new high flow pumping unit and purification system 100K€

CEA & IN2P3

Requests: Design Engineer for 2 years:

The candidate will realize a design study for a water purification system for a megaton water Cherenkov detector. The system includes chemical and radioactive purity of the water as determined from MC simulation studies of the physics output of the detector as well as from the measurements performed with the 10t prototype. The stability and control of an admixture of Gd is part of the project.

The main deliveries of the project are: The conceptual design of the purification system, a recommendation for the materials to use and a realistic cost estimate.

List of European experts in the field of large volume storage facilities

| Name | Address | Country |
| --- | --- | --- |
| GEOSTOCK underground storage facilities for liquid, liquefied and gaseous hydrocarbons : Geostock is an international engineering group specialized in the design, construction and operation of underground storage facilities for liquid, liquefied and gaseous hydrocarbons | GEOSTOCK SAS 7, rue E. et A. Peugeot 92563 RUEIL-MALMAISON Cedex FRANCE Tel.: 33 (0) 1 47 08 73 00 Fax: 33 (0) 1 47 08 73 73 | France |
| UGS | UGS (Untergrundspeicher und Geotechnologie - Systeme GmbH) Berliner Chaussee 2 15749 Mittenwalde GERMANY Tel.: 49 (0) 337 64820 | Germany |
| Technodyne Subcontractor | Unit 16 Shakespeare Business Centre Hathaway Close Eastleigh Hampshire United Kingdom SO50 4SR | UK |
| LUSAS engineering software Subcontractor | LUSAS Forge House 66 High Street Kingston upon Thames Surrey KT1 1HN United Kingdom | UK |
| WALTER TOSTO | 66100 Chieti Scalo (CH) Via Erasmo Piaggio, 72 E -mail: info@waltertosto.it Phone: +39 -871-5801 Fax: +39-871-564101 | Italy |

Other relevant industrial experts:

| ILK | Institut Luft- und Kältetechnik, Dresden | Germany |
| --- | --- | --- |

WP3: Proposed sharing of funding and other contributions in k€

| Participant | EU |  | Other |  |
| --- | --- | --- | --- | --- |
|  | Investment | Personnel | Investment | Personnel |
| Fill out |  |  |  |  |
| Total | 1050 |  | 750 |  |

WP4: Tank instrumentation and Data Handling

Objectives:

Methods (must merge with description of work)

Laboratory tests of sensor prototypes

Cost reduction

Methods for mass production

New design of HV supply, signal decoupling, HV feed-through, …

New design of VHV for drift fields

Accelerated aging tests

Postdoc driven subtasks

Description of Work package:

| Work package number | 4 | Starting date or starting event: |  |  |  |  |  | 1 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title: | Tank instrumentation |  |  |  |  |  |  |  |  |
| Activity type: | RTD |  |  |  |  |  |  |  |  |
| Participant number: | DAPNIA/IN2P3 |  | ETHZ | U-Bern |  |  |  |  |  |
| Person months per participant: | 48 |  | ? | ? |  |  |  |  |  |
| Objectives: To establish design of large scale and low cost solutions for tank instrumentation, in particular: - Design of light readout schemes for optimum light collection and cost in large volume liquid detectors for both room and cryogenic temperature - Design of charge readout schemes for optimum charge collection and cost in large volume liquid detectors for liquid noble gas - Large scale high voltage creation and distribution - Large number of channels readout electronics and interface to data acquisition and storage - Methods of calibration (amplitude and time), distribution of time synchronization for systems with large number of components - Systems for distributed slow control - Mechanical supporting structures - Methods of accessing and if necessary replacing (part of) instrumentation |  |  |  |  |  |  |  |  |  |
| Description of work (possibly broken down in tasks), and role of participants: - Evaluation and optimization of best elements (best photo-detectors, best charge readout, …) - Solutions for large area devices - Assess necessity and if applicable mass production of light concentrators - Reach of industrial solutions for mass production - Proposals for distributed data acquisition, slow control, calibration and time distribution - Assessment of failure rates and aging effects |  |  |  |  |  |  |  |  |  |
| Deliverables (brief description and month of delivery): Fill out |  |  |  |  |  |  |  |  |  |

This work package will rely heavily on existing particle and astro-particle projects sponsored by national funding agencies, namely:

- BOREXINO

- DOUBLE-CHOOZ

- ICARUS T600

- MEMPHYS R&D

- GLACIER R&D

- LENA R&D

The existing projects can be considered as prototypes for the new observatories contemplated in this design study, however of much smaller scale. The main focus of this work package is hence geared towards understanding the possible extrapolation of these technologies to very large volume detectors. In particular, one important objective is driven by the wish to establish the cost effectiveness of modern electronic full custom integration to reduce the total cost of the facilities.

CEA & IN2P3

The objective of the water Čerenkov prototype is to use an “upstream research” for the realisation of large detectors using thousands of photomultipliers.  The partners of this development propose to segment very large surfaces in macro pixels connected to an innovative electronics autonomous then allowing to reduce considerably the surface cost of these detectors and facilitating their industrialization. This advanced electronic development is made possible by the progress of microelectronics which allows integrating all the components for amplification and signal processing for dozens of channels in a chip (ASIC). This electronic development is currently undertaken for 3 years by a French National Research Agency project, nicknamed PMm2.  In the proposed European project, the whole chain from the signal induced by the Čerenkov photons, the PMm2 front-end electronics, the DAQ and triggering system will be tested with cosmic muons and electrons from a radioactive source. Muons are selected with to scintillator hodoscopes one above and one below the tank. With this prototype we will also test the water purification system and the stability of an admixture of Gd salt. The prototype will be located first at surface level in the APC laboratory to allow easy access for debugging the electronics and the DAQ system. Later it will be transferred to the Frejus Underground  laboratory (LSM) to observe the radioactivity level in the detector in its final location.

It is also foreseen to establish the design for a low cost and large scale readout solution for a LAr TPC characterized by low noise analog front-end and treatment of large data volumes (each readout channel is continuously sampled at 2.5 MHz and with at least 10 bit resolution). Design of the analog readout based on a low noise ASIC chip allowing for the low cost integration of a large number of channels and compatible with application at cryogenic temperatures, optimization and integration with the charge readout scheme. Design of the digital data acquisition system based on a distributed system of asynchronous smart sensors, reading large groups of channels, with local processors dealing with zero suppression and transmitting data through a Gigabit Ethernet network up to a cluster of PC used for the event building, reconstruction and storage. Design of a precise clock distribution system used for the time-stamping of the collected charges, integrated in the data network by exploiting the IEEE1588 standard. Many of these techniques for the data acquisition system and clock distribution are also applicable to the other detector options considered in the design study.

Deliverables:

- A 10t water Čerenkov test facility will be instrumented with a 16 photomultiplers units with integrated electronics;

- Optimization and design of a large scale, low cost readout solution for the LAr detector including: analog front-end,  digital building blocks for data acquisition, transmission, zero suppression and events reconstruction and storage, clock distribution system. Some parts of these developments may be shared by the three techniques envisaged.

Requests: FRANCE provides to this project manpower and technical resources already employed in the R&D  n the readout for water Čerenkov  and the LAr detectors as well as the Underground Facility access at Modane. For the work specific to this design study requests the following additional resources:

Requests for water Čerenkov prototype:

- Tank: 100 keuros

- Scintillator hodoscope: 30 keuros

- DAQ system: 70 keuros

- 1 postdoc (2 an)  120 k€

Requests for Liquid Argon TPC equipment:

- 100 Keur for hardware including the costs for  setting up prototypes circuits, tests and multi-project production runs for the analog ASIC

- 80 Keur (2 years CDD) for an additional engineer to contribute to the design of the digital part of the readout system

WP4: Proposed sharing of funding and other contributions in k€

| Participant | EU |  | Other |  |
| --- | --- | --- | --- | --- |
|  | Investment | Personnel | Investment | Personnel |
| Fill out |  |  |  |  |
| Total | 500 |  | 2000 |  |

WP5: Safety and environmental issues

Objectives:

Milestones

Definition of the internal (liquid leaks) and external risks (stability of cavern, earthquakes, fire risks

Definition of risks of personel

Description of Work package:

| Work package number | 6 | Starting date or starting event: |  |  |  |  |  | 1 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title: | Safety and environmental issues |  |  |  |  |  |  |  |  |
| Activity type: | RTD |  |  |  |  |  |  |  |  |
| Participant number: | INFN |  | DAPNIA/IN2P3 | TUM | Inst 4 |  |  |  |  |
| Person months per participant: | Fill out |  | 66 | 84 | 72 |  |  |  |  |
| Objectives: |  |  |  |  |  |  |  |  |  |
| Description of work (possibly broken down in tasks), and role pf participants: - Subcontracting studies (risk analysis, etc.) with safety experts - Coordination with host’s safety experts - Subcontracting to specialized engineers |  |  |  |  |  |  |  |  |  |
| Deliverables (brief description and month of delivery): - Definition of the additional infrastructure required for safe operation - Definition of the interface between the installation safety and the overall safety strategy of the host (tunnel or mine) |  |  |  |  |  |  |  |  |  |

WP5: Proposed sharing of funding and other contributions in k€

| Participant | EU |  | Other |  |
| --- | --- | --- | --- | --- |
|  | Investment | Personnel | Investment | Personnel |
| Fill out |  |  |  |  |
| Total | 250 |  | 250 |  |

WP6: Science Impact and Outreach

Description of Work package:

| Work package number | 7 | Starting date or starting event: |  |  |  |  |  | 1 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work package title: | Underground scientific programme assessment and optimization |  |  |  |  |  |  |  |  |
| Activity type: | RTD |  |  |  |  |  |  |  |  |
| Participant number: | IFJ Krakow |  | MPG | Durham | IN2P3 |  |  |  |  |
| Person months per participant: | Fill out |  |  |  |  |  |  |  |  |
| Objectives: - External and subjective input for site selection - Physics potential of the infrastructure including a mix of three technologies - Design optimization (modularity, coverage) - More detailed simulations - Multi-disciplinarity and assessment of “other” sciences (biophysics, geophysics, geo-engineering) - Background studies |  |  |  |  |  |  |  |  |  |
| Description of work (possibly broken down in tasks), and role pf participants: - Prepare the tools in order to have a common approach - Detailed detector response simulations (e.g. MC simulations of light propagation and detection) - Physics reach simulations and parameters fitting |  |  |  |  |  |  |  |  |  |
| Deliverables (brief description and month of delivery): - The “GLOBES” for non-accelerator physics |  |  |  |  |  |  |  |  |  |

Detailed description:

This WP will define the external and physical requirements for the underground facilities. For example, the fundamental requirements of the underground observatories are as far as the rock overburden is concerned:

- MEMPHYS: depth >4000 m.w.e.

- GLACIER: depth > 700 m.w.e.?, (tolerance to cold?)

- LENA: depth >4000 m.w.e.

For all the constructability of large cavity is the most important matter. This information will be given to WP1.

Related to the geographic location:

- MEMPHYS: ?

- GLACIER: ?

- LENA: low nuclear reactor flux

For all:

- a suitable distance if combined with a neutrino beam (secondary issue),

- reachability, services,...

CEA & IN2P3

Requests: 1 postdoc.

The postdoctoral student will develop a detailed simulation of the response of the three types of detectors, including accurate description of geometry and materials, details on light propagation and detection. This simulation will be the basis for evaluating the impact of backgrounds, for optimising the detector design and for evaluating the reach of the project in the different physics channels. He/she will also contribute to developing the analysis tools for the extraction of (or the determination of the limit on) the measured parameters.

WP6: Proposed sharing of funding and other contributions in k€

| Participant | EU |  | Other |  |
| --- | --- | --- | --- | --- |
|  | Investment | Personnel | Investment | Personnel |
| Fill out |  |  |  |  |
| Total | 500 |  | 1000 |  |

### Summary effort table

(this is a summary table that should include all deliverables defined in the WP’s above)

Summary of staff effort:

| Participant no./shortname | WP1 | WP2 | WP3 | WP4 | WP5 | WP6 | WP7 | Total person months |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

### List of milestones

(this is a summary table that should include all deliverables defined in the WP’s above)

List of Milestones:

| Milestone Number | Milestone Name | Work packages(s) involved | Expected date | Means of verification |
| --- | --- | --- | --- | --- |
| 1 |  | 4 | 11 |  |

# Implementation

## Management structure and procedures

Describe the organisational structure and decision-making mechanisms of the project.

Show how they are matched to the complexity and scale of the project.

(Maximum length for 2.1: 5 pages)

Take the structure from that of ASPERA

Check prescription from Brussels; should already be OK from ASPERA management structure

## Individual participants

For each participant in the proposed project, provide a brief description of the organisation,

the main tasks they have been attributed, and the previous experience relevant to those

tasks. Provide also a short profile of the staff members who will be undertaking the work.

(Maximum length for 2.2: one page per participant)

(must include max 1 page from each participant)

Scientific participants

ETH Zürich – Institute for particle physics (IPP) The ETH Zurich, often called Swiss Federal Institute of Technology, is a science and technology university in the city of Zurich, Switzerland. Its full name is Eidgenössische Technische Hochschule Zürich, with ETHZ also being a common unofficial abbreviation. The ETH is an internationally oriented university. It is a member of the IDEA League and the International Alliance of Research Universities IARU. The Institute for Particle Physics (IPP) belongs to the Physics Department. The Institute's main research projects address fundamental questions in the following three research fields: (1) experiments at the frontier of high-energy interactions between fundamental particles, (2) experiments in neutrino physics and 3) experiments in Astroparticle Physics. Profile of staff members who will be undertaking the work: - Prof. Dr. A. Rubbia, head of the institute - Tit. Prof. Dr. W. Fetscher, faculty member - Tit. Prof. Dr. J. Ulbricht, faculty member - Dr. A. Badertscher, senior researcher - Dr. M. Laffranchi, postdoc researcher - Dr. A. Marchionni, postdoc researcher - Dr. A. Meregaglia, postdoc researcher - L. Knecht, mechanical technician - G. Natterer, electrical engineer - W. Bachmann, mechanical engineer - T. Viant, software engineer

University of Bern - Laboratory for High Energy Physics (LHEP) The University of Bern is one of the most important Swiss Universities. Already in 1528 it was structures as a " Hohe Schule". Today therre are about 20000 students subdivided in 8 faculties: Theology, Law, Economics and Social Sciences, Medicine, Veterinary Medicine, Human Sciences and Science. The faculty of Science provides teaching and researches in the fields of Mathematics, Physics astronomy and phylosophy, Chemistry and Biochemistry, Biology, Geology and Geography. Physics is subdivided into three institutes (Physics, Applied Physics and Theoretical Physics). The laboratory for High Energy Physics (LHEP) is one of the three departments of the Physics Institute. More information can be found in: http://www.unibe.ch/and http://www.philnat.unibe.ch/ LHEP has also a long tradition in research and teaching. Elementary particle physics is one of the key specializations of the Institute of Physics at the University of Bern. It was introduced by H. Greinacher (lecturer 1924-1950) and F. Houtermans (lecturer 1952-1966), who was appointed to succeed H. Greinacher in 1952. F. Houtermans founded a working group in Bern which pursued experimental, fundamental research in the area of particle physics with a view to researching the fundamental building blocks of matter and their interactions. After the death of F. Houtermans (1966), J. Geiss was appointed as Head of the Institute of Physics. At the request of J. Geiss, the faculty and the government decided to set up an independent department of elementary particle physics at the Institute of Physics and to create a full professorship in this specialization. B. Hahn was appointed to this chair in 1968. K. Pretzl succeeded B. Hahn in 1988. He started a series of new projects in the field of particle physics. In particular he contributed to the search of strange-quark matter with the NA52 experiment in the heavy ion beam at the CERN Super Proton Synchrotron (SPS). Under his leadership the LHEP participated in the conceptual design of the ATLAS experiment for LHC. He also started a line of research on neutrino physics, joining the OPERA experiment for the search for neutrino oscillations. After retirement of K. Pretzl in 2006, A. Ereditato was appointed as his successor and is presently leading LHEP. The current activities of LHEP include the ATLAS, OPERA and T2K experiments in addition to an R&D study on novel particle detectors (as in particular LAr TPCs). As far as the latter subject is concerned we are realizing at LHEP,in collaboration with ETHZ and the University of Granada, a 5 m long LAr TPC detector (ARGONTUBE), in the framework of the GLACIER R&D program. Profile of the staff members who will be undertaking the work: - Prof. Dr. A. Ereditato, group leader, LAr detectors, management, physics. Experience in neutrino and astroparticle physics. Experience with large neutrino physics experiments at CERN and LNGS (CHARM II, CHORUS, OPERA, ICARUS) Experience with particle detectors: calorimeters, LAr TPC, emulsion detectors, imaging. - Tit. Prof. Dr. U. Moser, Particle detectors, infrastructure, underground sites Experience with particle detectors and HEP experiments, also in neutrino physics (OPERA).Experience with organization of scientific activities. - Dr. M. Messina, senior researcher, Physics, LAr detectors, underground sites, outreach. Experience in particle physics and neutrino physics. Experience in LAr TPC detectors. - Dr. I Kreslo, researcher, Particle detectors, DAQ, experience with liquiid scintillators, imaging. Experience in high space-resolution detectors (emulsions, capillaries, scintillator trackers, liquid scintillators, imaging). - Dr. N. Savvinov, researcher, Computing, data bases, Experience in particle physics, computing and advance software tools. - Dr. C. Pistillo, researcher, Computing, imaging, Experience in emulsion detectors, imaging, computing.

[CUPP] University of Oulu/Jyväskylä [CUPP itself is not a formal entity. The underground lab is now under University of Oulu, but may be transferred to University of Jyväskylä along with a major rearrangement. In any case the other university remains as a partner. We will clarify the organisational issues before the submission date.] The University of Oulu is an international scientific community known for high-quality research and education that provides experts for demanding tasks on both national and international level. The University promotes well-being and education in Northern Finland and is a significant player in the Finnish and European research based system of innovation and education. Centre for Underground Physics in Pyhäsalmi (CUPP) refers to an non-legal entity around a European Regional Development Fund project administered by Oulu Southern Institute which is a regional organisation of the University of Oulu. CUPP runs the underground laboratory located in Pyhäsalmi Mine in Finland. The main task of CUPP is to work on WP1, the design of the underground infrastructure for the new underground laboratory that is the subject of this project. In more detail, CUPP is responsible for the scientific aspects for the Finnish candidate site, and links with the participant # Rockplan. Members of CUPP also participate in WP5 (safety) and WP8 (science). CUPP has been planning or running an underground laboratory since 1997. CUPP has hosted or realised some small-scale experiments in the lab and participates in international networks and collaboratrions, like the I3 project ILIAS. CUPP had made a preliminary plan for a new underground laboratory in 2002 with Rockplan. The university have experience on participation on planning and developing of several major construction projects for its recent new premises. Profile of the staff members who will be undertaking the work: - Dr Juha Peltoniemi, project director: leads the local group of this project. Scientific background in neutrino physics, with recent contributions to cosmic ray experiments. - Dr Timo Enqvist, senior researcher: manager of the Pyhäsalmi laboratory. Scientific background: experimental nuclear physics and astroparticle physics - Dr Pasi Kuusiniemi, postdoc: experimental nuclear physics and astroparticle physics - M.A. (economy) Sari Tervo, project secretary: project administration, economy

DAPNIA (CEA) & IN2P3 (CNRS) Dapnia (CEA) and IN2P3 (CNRS) are the two national French institutes concerned with particle, nuclear physics. They also fund major programs in astroparticle physics in collaboration with the Institute of the Sciences of the Universe INSU/CNRS, other departments of CNRS and other national organisms (CNES for space, IFREMER for the sea, etc.) IN2P3 has been created in 1971 as an institute of CNRS devoted to particle and nuclear physics, and more recently to astroparticle physics. It is tied by decree ties with the University research and has also strong connections with DAPNIA (CEA)(Dapnia) and CNES (Spatial program). At CEA, the particle physics groups have merged, since 1991, with nuclear physics and astrophysics groups in the department called DAPNIA, Laboratory of research into the fundamental laws of the Universe. Dapnia works in coordination with IN2P3, in particle astroparticle and nuclear physics. IN2P3 is composed of 23 Laboratories most of which are contracting with universities and CNRS (so called UMR). One of these laboratories, the CCIN2P3, is a Computing Center supported and used by both DAPNIA (20%) and IN2P3 (80%).). DAPNIA is composed of 7 services. In 2005 the total IN2P3 permanent staff was 2488 persons (491 CNRS researchers, 304 University professors, 1460 CNRS staff, 233 University staff) and DAPNIA employed a total of 820 persons (420 engineers (including 200 researchers), 246 technicians and administrative staff, 19 CNRS or University staff and 135 non permanent staff (PHD, postdocs). For both DAPNIA and IN2P3 there are about 180 graduate students The IN2P3 & CEA, call hereafter FRANCE, run the Fréjus-Modane Underground Laboratory (LSM) since 25 years and are involved in a wide spectrum of neutrino and astroparticle experiments. French laboratories have strong activities at CERN and all the other major particle physics facilities around the world (Fermilab, Stanford, Desy, Tsukuba, Jefferson laboratory, RHIC etc.). IN2P3 and DAPNIA have developed high competences in all technical fields related to particle physics: detectors, electronics, computing, accelerators conception and realization, superconducting magnets. Institut de Physique Nucleaire de Lyon (IPNL). It is a mixed research unit of CNRS/IN2P3 and the University Claude Bernard Lyon 1 (UCBL). With its neutrino group, IPNL is currently involved in the neutrino experiments OPERA and T2K. The group has ensured in OPERA the design and implementation of an innovative and low cost data acquisition system based on a Ethernet network of data acquisition sensors for the readout of various kinds of detectors: fine grained scintillator detectors, RPC, drift tubes. The neutrino group is also involved in the development of LAr detectors, looking more in particular to the readout aspects, and participates to the Glacier project. It is interested, in collaboration with the electronics service of IPNL, to provide an optimized design study of a complete low cost readout solution for a large scale LAr detector including the analog and digital parts. Main Tasks and Previous Experience: The work in the WP2 would consist in making specification documents with the companies involved in the realisation of the new Fréjus safety tunnel to study the environment infrastructures needed for the building and the running of the large detectors proposed. This work would be concluded by a Technical Design Report. For WP3, FRANCE will work in the MEMPHYS tank technical design. It will consist of mechanical drawing documents those specifications are driven by the already existing state of the art Superkamiokande detector in Japan, and the new requirements given by the enlargement by a factor 4 the size of each tank module. FRANCE will lead the WP4 and will specifically setup a small prototype (“MEMPHYNO”) in the LSM. FRANCE will study for WP5 the whole water cycle from procurement to recycling passing through the purification, cooling and radio-decontamination phases. Also the case of adding and removing of gadolinium salt in pure water and the consequences on the material compatibility with the resulting acid solution will be studied. For WP7, FRANCE will setup a physicists task force to be able to optimize the detector performances with respect to the physics subjects wished to be covered, the external infrastructure and the total cost limitation constraints. Profile of staff members who will be undertaking the work: - Pr. Thomas Patzak, project director at APC/IN2P3: leads the IN2P3 group of this project. Scientific activity in neutrino physics and particle physics detector development. - Dr Alain de Bellefon, senior researcher at APC/IN2P3, Scientific in charge with outreach at CNRS, scientific interest in dark matter and neutrino physics, and Borexino member. - Dr Jean-Eric Campagne, mid-age researcher at LAL/IN2P3. Scientific interest in neutrino physics and nucleon decay search, co-coordinator of the MEMPHYS project, chairman of the Modane Underground Laboratory Scientific Committee. - Dr. Luigi Mosca, ancient Director of LSM and at present Scientific Adviser for future projects at Fréjus site - Dr. Alessandra Tonazzo, researcher and lecturer at APC/IN2P3, has contributed to different high-energy collider experiments, both with detector development and with data analysis, and has recently turned to neutrino physics. - Dr. Jacques Bouchez, senior researcher at APC/IN2P3. Scientific Adviser at CEA/DSM/DAPNIA. Scientific interest in neutrino physics and nucleon decay. - Dr. Jacques Dumarchez, senior researcher at LPNHE/IN2P3. Scientific interest in neutrino physics and nucleon decay. - Dr. José Busto, mid-age researcher at CPPM/IN2P3. Scientific interest in neutrino physics. - Dr. Christian Cavata, mid-age researcher at CEA/DAPNIA. Scientific Deputy of the DAPNIA Chief of Department Scientific interest in neutrino physics and nucleon decay. - S Davidson, phenomenologist at IPNL/IN2P3, recent work in neutrino and charged lepton physics - Dr. Nikolaos Vassilopoulos, foreign visitor at LAL/IN2P3. Scientific interest in detector design by simulation software - Dr . Dario Autiero (IPNL/IN2P3), responsible of the neutrino group at IPN Lyon. Scientific background in neutrino physics with the NOMAD and OPERA experiments. Leads the local group of the LAGUNA project. - Dr. Lionel Chaussard (UCBL/IPNL/IN2P3) responsible of the software working group in the OPERA experiment - Dr. Yves Declais (IPNL/IN2P3), spokesman of the OPERA experiment and of the past CHOOZ experiment. Long standing scientific background in neutrino oscillation searches - Dr. Jacques Marteau (UCBL/IPNL/IN2P3), project leader of the data acquisition system in the OPERA experiment - Dr. Claude Girerd (IPNL/IN2P3), research engineer, main designer of the OPERA data acquisition system based on a Ethernet network of 1200 smart sensors with on-board linux processors. - Dr. Hervez Mathez (IPNL/IN2P3), research engineer, head of the electronics service at IPN Lyon, with a long experience in low noise analog front-end - Dr. Edouard Bechetoille (IPNL/IN2P3), research engineer, newly hired designer expert for the development of analog front-end ASICs.

[MPG] Max-Planck-Gesellschaft zur Förderung der Wissenschaften e.V. All MPIs are included in such activities via the MPG head organisation. The involved Max-Planck-Institutes are 1) Heidelberg (MPI für Kernphysik) 2) Munich(MPI für Physik) Coordination is done via Heidelberg Contact person: Prof. Dr. Manfred Lindner Max-Planck-Institut für Kernphysik Saupfercheckweg 1 69117 Heidelberg, Germany Tel: +49-6221-516-800 , Sec: -801 , Fax: -802 Email: lindner@mpi-hd.mpg.de http://www.mpi-hd.mpg.de/lin/ Data for Munich: Dr. Georg Raffelt Max-Planck-Institut für Physik Föhringer Ring 6 80805 München, Germany Tel.: +49-89-32354-234 Fax: +49-89-32354-304 Email: raffelt@mppmu.mpg.de http://wwwth.mppmu.mpg.de/members/raffelt/index.html

[TUM] Technische Universität München, Physikdepartment E15 Organisation and Expertise: The institute E15 of the faculty of Physics at the Technische Universität München, Germany, is playing a leading role in Astroparticle Physics. Expertise has been achieved in the fields of solar neutrino measurements (GALLEX, GNO, and BOREXINO experiments), Dark Matter search (CRESST experiment), and experiments for investigating intrinsic neutrino properties (GÖSGEN, BUGEY, DOUBLE-CHOOZ). Technical expertise has been obtained in the development of scintillating detectors with extremely low levels in radioactivity. In addition large experience has been gained in cryogenic detector developments and in methods to characterise background levels with neutron activation and high sensitivity gamma spectroscopy. For this purpose a shallow site underground laboratory in Garching has been built. Experience in working in deep underground laboratories was obtained in the Italian Gran Sasso facility. Knowledge on electronics, data acquisition, single photon counting, data analysis, and Monte-Carlo calculations has been acquired. Connections to the High-Tech companies Fa. Vericold, Ketek, Infineon (Germany), Aquiris (CH) and ETL (UK) are fostered. The institute enforces public outreach with open doors days, information days for pupils, public seminars, by supporting the science-Lab of the Technical Museum in Munich. The group consists of 2 professors, 3 senior researchers and 7 PhD-students. A mechanical workshop including 2 engineers belongs to the institute. The group under Prof. F. von Feilitzsch is active in this field since 27 years. Main Tasks and Previous Experience: WP3: Tank Infrastructure and Liquid Handling The group was leading in financing and designing the equipment of the large stainless steel dome of the solar neutrino experiment BOREXINO in Gran Sasso. Special engineering skills (metal surface treatments, orbital welding method etc.) for achieving ultra-low background levels have been acquired. The plant “module-0” for scintillator purification and treatment was designed and realized. Light concentrators for the photomultipliers in the inner steel sphere of BOREXINO and the Counting Test Facility at Gran Sasso have been realized. A new encapsulation technique for the outer photomultipliers in BOREXINO was accomplished. The m-veto of BOREXINO was realized by the Munich group. Scintillator purification methods via water and Silica-gel purification have been developed and tested. Within WP3 a handling system of very large quantities of a liquid scintillator will be developed. Research concerning optimization of the light yield and optical properties of liquid scintillators as well as the improvement of the performance of photo-sensors will be performed. WP5: Safety and environment For module-0 risk analysis and safety protocols and procedures for the handling of large quantities of flammable organic liquids have been developed. Within WP6 the safety for very large quantities of a liquid scintillator will be developed. WP6: Underground Science and Outreach The underground science encompasses issues from low energy neutrino astronomy to open questions in particle physics. The main scientific goals are: study of a gravitational collapse by observing supernova neutrinos, star formation rate by measuring the diffuse supernovae neutrino background in our universe, precise determination of thermo-nuclear processes in our sun by solar neutrino spectroscopy, measurement of intrinsic neutrino parameter, search for Dark Matter, geophysics by using terrestrial neutrinos as probes, and search for proton decay. The scientific potential of these open questions will be investigated with emphasis on the concept of a large liquid scintillator observatory. These themes are of most interest in the scientific community. A rich Outreach programme is established to communicate the results to the public. Profile of the staff members who will be undertaking the work: - Prof. Dr. Franz von Feilitzsch, chairman of the institute. Expertise in dark matter, neutrino and underground physics, and detector technology. - Prof. Dr. Lothar Oberauer, Extraordinarius. Expertise in neutrino physics at low energies, rare event physics, detector technology and underground low background physics. - Dr. Marianne Göger-Neff, senior researcher. Expertise in neutrino physics and scintillator development. - Dr. Jean C. Lanfranchi, senior researcher. Expertise in low temperature detector developments, neutrino physics, and Dark Matter search. - Dr. Walter Potzel, senior researcher. Expertise in Moessbauer-effect, low temperature detectors, neutrino physics, and Dark Matter.

INFN/LNGS The INFN - the National Institute of Nuclear Physics - is an organization dedicated to the study of the fundamental constituents of matter, and conducts theoretical and experimental research in the fields of subnuclear, nuclear, and astroparticle physics. Fundamental research in these areas requires the use of cutting-edge technologies and instrumentation, which the INFN develops both in its own laboratories and in collaboration with the world of industry. Moreover, the INFN promotes the application of the skills, methods, and experimental techniques developed in the course of its own research to research in other fields, such as medicine, artistic preservation, and environmental protection. These activities are conducted in close collaboration with the academic world. Groups from the universities of Rome, Padua, Turin, and Milan founded the INFN on August 8, 1951 for the purpose of building upon the scientific tradition established during the 1930’s by Enrico Fermi and his school, with their theoretical and experimental research in nuclear physics. During the latter half of the 1950’s, the INFN designed and constructed the first Italian accelerator—the electron synchrotron developed in Frascati, the birthplace of the Institute’s first national laboratory. During the same period, the INFN began to participate in research into the construction and use of ever-more powerful accelerators being conducted at CERN, the European Organization for Nuclear Research, in Geneva. Today, INFN researchers make important contributions to research not only in various European laboratories, but also in numerous research centers worldwide. INFN: organization Research activity at the INFN is carried out at two complementary types of facilities: the Divisions (Sezioni) and the National Laboratories. Each of the 19 Divisions is located at a university physics department. The Divisions thus provide a direct connection between the Institute and the academic world. The four Laboratories—in Catania, Frascati, Legnaro, and at Gran Sasso—are home to major facilities which are available to the national and international scientific community. The INFN workforce includes about 2000 of its own employees, almost 2000 university employees involved in research conducted by the Institute, and 1300 young researchers, including undergraduate and graduate students and research fellows. The organization of the INFN represents an effective balance between centralized and decentralized management and is the product of customs established and strengthened over the years. The main decisional body of the Institute is the Council of Directors, comprised of the President and the Executive Board; the Directors of the four National Laboratories and 19 Divisions; and representatives from other institutions. The LNGS: The Gran Sasso National Laboratory (LNGS) is one of four INFN national laboratories.It is the largest underground laboratory in the world for experiments in particle physics, particle astrophysics and nuclear astrophysics. It is used as a worldwide facility by scientists, presently 750 in number, from 22 different countries, working at about 15 experiments in their different phases.It is located between the towns of L'Aquila and Teramo, about 120 km from Rome.The underground facilities are located on a side of the ten kilometres long freeway tunnel crossing the Gran Sasso Mountain. They consist of three large experimental halls, each about 100 m long, 20 m wide and 18 m high and service tunnels, for a total volume of about 180,000 cubic metres.The average 1400 m rock coverage gives a reduction factor of one million in the cosmic ray flux; moreover, the neutron flux is thousand times less than on the surface, thanks to the smallness of the Uranium and Thorium content of the dolomite rocks of the mountain.The headquarters and the support facilities, among which offices, different services, library and canteen, are located in the external building. The mission of the Laboratory is to host experiments that require a low background environment in the field of astroparticle physics and nuclear astrophysics and other disciplines that can profit of its characteristics and of its infrastructures. Main research topics of the present programme are: neutrino physics with neutrinos naturally produced in the Sun and in Supernova explosions and neutrino oscillations with a beam from CERN (CNGS program), search for neutrino mass in neutrinoless double beta decay, dark matter search, nuclear reactions of astrophysical interest. Expertise relevant to the present Design Study. Underground experiments and infrastructures are being built since the birth of the Laboratories. Among the major realizations we recall the experiments Gallex-GNO, Borexino, LVD, ICARUS. All these installations imply the realization of huge containment infrastructures and the handling of up to one kton of liquids (scintillator, water, liquid Argon). We recall also that the LNGS lie under a mountain which is part of a National Park and that drinking water sources are to be found in the immediate vicinity. Moreover, a busy tollway runs just outside the underground halls. Therefore the safety of installations must meet the highest standards. Also in the field of outreach, INFN and LNGS have a good deal of experience, which can be spent in the frame of the present Design Study.

IFJ PAN and its Polish partners The H. Niewodniczanski Institute of Nuclear Physics of the Polish Academy of Sciences (IFJ PAN) in Cracow is one of the leading and of the largest Polish research institutes. The Institute carries out basic and applied research in physics. At present the Institute is involved, as a contructer, in 18 projects of the Sixth Framework Programme. The basic research, both theoretical and experimental, is aimed at explaining the structure of matter from microscopic to cosmic scales. It concerns particle physics and astrophysics, nuclear and strong interactions physics and condensed matter physics. Major topics in the field of theoretical particle physics are: application of QCD, electroweak physics and radiative corrections, meson scattering, quark models, nuclear matter, theoretical astrophysics and foundations of quantum mechanics. The experimental teams from IFJ PAN participate in the large international collaborations: ATLAS, LHCb and ALICE at LHC (CERN), ZEUS and H1 at HERA (DESY), Belle at KEKB (KEK), PHOBOS at RHIC (BNL), Auger in Argentina, ICARUS at Gran Sasso, T2K at J-PARC and ILC. Physicists in these teams are suplemented by an excellent technical staff whose mandate comprises the design and construction of detector mechanical structures, cooling systems, readout electronics, DAQ and trigger systems for experiments. This staff has also provided a significant contribution to the LHC Computing Grid and to the construction of the LHC accelerator. The Institute, originally established as a nuclear physics research laboratory over 50 years ago, has by now expanded its research over a broad range of interdisciplinary applications of physics. It has for several years served as a leading regional centre in radiation and environmental biology, environmental physics, medical physics, dosimetry, nuclear geophysics, radiochemistry and material engineering. The IFJ PAN hosts three accredited laboratories, the centre of excellence ADREM and the Krakow Research Centre for Ion Engineering. This interdisciplinary research also stimulates technology transfer to the local industry. In the LAGUNA project the group from IFJ PAN will closely collaborate with three other groups of Polish physicists from the A.Soltan Institute for Nuclear Studies (IPJ) in Warsaw, University of Silesia (US) in Katowice and University of Wroclaw (Uwr). In a ranking of the Ministry of Science and Higher Education in Poland all four institutions are classified as belonging to the (top) first category in physics research. IPJ, similarly to IFJ, carries a variety of research in physics and in particular has very strong experimental groups in particle and nuclear physics participating in many international projects. US and UWr have strong theory groups specialising in different aspects of neutrino physics. The Laboratory of Low Activities, in the Institute of Physics of US, carries environmental studies with use of α, β and γ spectrometry systems. At present, the group, within the ILIAS/TARI project in the 6th FP, is involved in measurements of natural radioactivity in several European Underground Physics Laboratories. The wide range of the basic and applied research carried out by the highly qualified staff of IFJ PAN and of its scientific partners in Poland will be fully exploited in WP5, coordinated by IFJ PAN. The list of the Polish higher level personnel involved in the LAGUNA project includes: Prof. Agnieszka Zalewska (F), IFJ PAN – Head of Department of Studies of Neutrinos and Dark Matter, Prof. E. Rondio (F), IPJ – senior researcher, Assoc. Prof. J. Kisiel (M), US – senior researcher, Assoc. Prof. J. Sobczyk (M), Uwr – senior researcher, Assoc. Prof. J.W. Mietelski (M), IFJ PAN – Head of Department of Nuclear Physical Chemistry

[UGR] University of Granada The University of Granada is one of the biggest universities in Spain from the point of view of the number of students assigned to it and from the amount of scientific production in international peer-reviewed journals. At European level, it has played a significant role both in innovation for education and research. In 1990, a theoretical group on Particle Physics was created. It is now a well-established research group that plays a relevant international role in the study of the phenomenology of the Standard Model and the Physics beyond it. Recently, in 2002, this group was complemented by the creation of an experimental group on High Energy Physics. This is one of the youngest and more emergent groups for this field in Spain. In particular, it is the only one of these characteristics in the autonomous region of Andalucia (FEDER region type I). The group activities have been fully funded and supported since their onset by the Spanish Agency for Particle Physics. Nowadays the group is composed of three doctors, five Ph.D. students, an electronic engineer plus two technicians. It also operates a laboratory mainly devoted to R&D with cryogenic detectors. This infrastructure is key to carry out the tasks assigned to our group in this Design Study and having to do with the development and instrumentation of extremely massive Liquid Argon detectors (WP4). The group also has broad experience in software development both for detector simulations and data analysis (WP7). Profile of the staff members who will be undertaking the work: - Dr Antonio Bueno, Professor of Physics. Leads the local group of this project. - Dr.Julio Lozano, senior researcher. - Dr Sergio Navas, senior researcher. All three members of the group have an ample scientific background in experimental neutrino physics with liquid argon detectors. Since recently, they have made contributions as well to forefront Particle Physics research topics as cosmic ray (Pierre Auger Observatory) and dark matter (ArDM experiment).

Fill out U-Sheffield U-Warwick? U-Durham PPARC

Technical partners

[Rockplan] KALLIOSUUNNITTELU OY ROCKPLAN LTD is a consulting company founded in 1986 and has over 20 years experience in every kind of underground facilities. For the most part acting as main designer, the company has gained experience through various projects in the field of rock engineering. The staff is mainly made up of architects, civil and rock engineers and geologists. (number of staff, SME status?) The company has specialized in managing the design, general design, rock engineering design and structural design. Additional plans and designs are produced in co-operation with experienced subcontractors. - Kalliosuunnittelu Oy Rockplan Ltd, KSOY, is able to act as Design Manager, coordinating and controlling the work or as a main designer. - General design by KSOY embraces both layout design and architectural design. In carrying out general design the company aims to create a suitable, safe, technically high quality underground facility meeting the client’s requirements. - The aim of KSOY in rock engineering design is to use properties of the rock to the best advantage, and to prepare high quality plans excavation, reinforcing the rock surface, sealing and waterproofing. A fundamental consideration of the design is safety during construction. - KSOY aims to produce structural designs that take account of the special requirements of underground construction in cost effective manner. Structural design is required for among other things: entrance ramps and shafts, internal floors and structures and blast-resistant barriers. The main task of KSOY in this Design Study is to make the preliminary design and technical feasibility study of the underground construction in the Finnish site, within WG1, working in close collaboration with CUPP. KSOY interferes also in WG2 (underground tanks) and WG5 (safety). REFERENCES Kamppi Centre (Kampin keskus), the largest single construction project that has been carried out in Finland, was the best construction site of the year 2003. The jury grounded the election on Kamppi’s visionary rock engineering in difficult circumstances and innovative technical solutions. The blasting work has been remote sensored in realtime and the effects has been analysed for security purpose before the next coming blast. Salmisaari, underground coal storage. The overall project involves 3,5 km of tunnel with 40 different cross sections. Total excavation of 550.000 m3 of granite/gneiss has being undertaken, all of which was crushed and screened for reuse by the local con-struction industry. The underground silos are each 65 m-high x 40 m-diameter with circular plan cross-section. The volumetric capacity of each silo is 81.000 m3. The Salmisaari coal transport tunnel will be re-equipped to charge the silos and a newly-mined conveyor retrieval tunnel will be used to discharge the coal. The staff members undertaking the work include: - Jarmo Roinisto, Chairman of the Board, Development Director, M.Sc. (Civ.Eng.): profile - Juha Salmelainen, Development Director, M.Sc. (Eng.Geol.): profile - Raimo Matikainen, emeritus professor of rock engineering, former Director General of the Finnish Geological Survey. - Maija Malmari, Marketing Planner: profile (previously working for submarine technology) - Ulla Valtonen, Managing Director: profile

# KGHM CUPRUM # The KGHM CUPRUM Ltd. Research and Development Centre (KGHM CUPRUM), which is a part of the KGHM Polska Miedź SA capital group, has existed for over 35 years. During the first few years of its activity the company developed the research and design studies for the Polish copper basin and then for many other home and foreign mine projects, which gave it a stable position in the non-ferrous metals, salt mining and mine construction industries. At present it widens its activity range participating in geological and mining projects of the European Union. Being aware of the XXI-st century challenges the company widens its activity undertaking problems of environmental protection and companies restructuring. It is at the same time consultant, expert and authority in geology, extractive industry, minerals processing and environmental protection. KGHM CUPRUM has a highly qualified and experienced team of specialists (over 140) who create the most modern technical solutions and guarantee services on a high quality level. It also has the ISO 9001 and 14001 certificates. The company has its own, fully accredited laboratory of rock mechanics with excellent equipment for investigating rock behaviour under any kind of load. It has a special purpose software and unique test instruments like chromatographs for gas mixtures and volatile liquids analyses, an X-ray diffractometer, a spectrometer of infrared radiation, a modern noise level gauge, a portable system for gas emission measurements, a kit for measuring and analysing vibrations, thermovision equipment, instruments for non-destructive laboratory and field tests, and a set for water analyses. The research activity of KGHM CUPRUM Ltd. RDC is presently focused on: - geology, hydrogeology and mining projects feasibility studies, - mining, including rock mechanics, mines electrification, automation, mechanisation and ventilation, - minerals processing, - environmental protection with its monitoring and wastes management, - companies restructuring, - economical studies, technical expertise and engineering concepts evaluation used mainly for copper mines (among them also the Sieroszowice mine) exploited by KGHM Polska Miedź S.A. Therefore, the KGHM Cuprum contribution to the Laguna project may cover feasibility studies for a large cavern, problems concerning the site accessibility, evaluating the geomechanical limitations and hazards, excavation technology, ventilation requirements (WP2), costs evaluation (WP3) and environment protection analyses (WP6). This may be supplemented, particularly in the field of geomechanics and strata mechanics, by scientists from Wroclaw University of Technology, the largest unit of technical higher education in the Lower Silesia region, which is connected with KGHM Cuprum by a long lasting cooperation and many personal ties. For many years CUPRUM has been organising domestic and international scientific conferences and seminars on roof bolting, minerals processing, metallurgy, environmental protection and mining in difficult rock-mass conditions. It also publishes books and periodicals. The company has an authorisation granted by the Minister of Environmental Protection, Natural Resources and Forestry to deal with: atmosphere protection, land surface protection, environmental impact assessments of investments and building structures.

## IGSMiE PAN The Mineral and Energy Economy Research Institute is part of the Polish Academy of Sciences (IGSMiE PAN), which has been leading research work on mining, geology, engineering geology, geotechnics, raw materials management and environment protection. One of the main activities of the Institute is research on the physical and chemical properties, especially rheological, geothermal, mineralogical, and hydrogeological of salt massifs. The results created a base for mathematical and physical models of rock salt formation which have been used for designing natural gas and liquid hydrocarbons storage caverns in rock salt deposits. The Institute has been coordinating research work on the site selection and formation for the Polish deep radioactive waste storage project. The Institute is also participating in two European Union research framework FP6 projects related to geothermal energy and to carbon dioxide sequestration. WP2: Staff members of the Institute have broad experience in design and in assessment of large-scale excavation long-term stability, including natural hazards (water, gas outburst) in Polish rock salt deposits. They have been participating in most of research projects, related with Polish salt mining in the last years. In the case of the underground infrastructure for the SUNLAB project, the Institute is competent in the following tasks: - determining the optimum localization criteria for the laboratory, - study of the physical and chemical (including rheological) properties of rock salt from the site of the potential localization, - formulating the constitutive law and effort criteria for rock salt formation, - cavern stability evaluation. The staff members who would be undertaking the work: - Kazimierz Ślizowski – Head of the Underground Storage Department. - Wiesław Bujakowski – Head of the Renewable Energy Department - Zenon Pilecki – Head of the Department of Geodynamics and Environmental Engineering - Kazimierz Urbańczyk – Specialist in the mathematical modeling of physical processes Jarosław Ślizowski – Specialist in the geomechanics of rheological media

## Consortium as a whole

(find ways to fill this out)

Describe how the participants collectively constitute a consortium capable of achieving the

project objectives, and how they are suited and are committed to the tasks assigned to

them. Show the complementarity between participants. Explain how the composition of the

consortium is well-balanced in relation to the objectives of the project.

If appropriate describe the industrial/commercial involvement to ensure exploitation of the

results, and how the opportunity of involving SMEs has been addressed.

i) Sub-contracting: If any part of the work is to be sub-contracted by the participant

responsible for it, describe the work involved and explain why a sub-contract approach has

been chosen for it.

ii) Other countries: If one or more of the participants requesting EU funding is based in a

country that is outside the EU, and is not an Associated country, and is not on the list of

International Cooperation Partner Countries22, explain in terms of the project’s objectives

why such funding would be essential.

iii) Additional partners: If there are as-yet-unidentified participants in the project, the

expected competences, the role of the potential participants and their integration into the

running project should be described.

Complementary expertise among scientific partners, common physics goals, exchange of information, common scientific publication(s), etc… Add list of publications.

Different companies in different countries working together, exchanging local expertise, to study multiple sites, with open access to information; therefore we propose them as technical partners and not subcontractors.

## Resources to be committed

(find ways to fill this out)

In addition to the costs indicated in part A3 of the proposal, and the staff effort shown in

section 1.3 above, please indicate any other major costs (eg. equipment).

Describe how the totality of the necessary resources will be mobilised, including any

resources that will complement the EC contribution. Show how the resources will be

integrated in a coherent way, and show how the overall financial plan for the project is

adequate.

(Maximum length for Section 2.4 – two pages)

All the test setups…

# Impact

(Maximum length for the whole of Section 3 – ten pages)

Agnieszka will draft, Marcello will collaborate

## Expected impacts listed in the work programme

Describe how your project will contribute towards the expected impacts listed in the work

programme in relation to the topic or topics in question. Mention the steps that will be

needed to bring about these impacts. Explain why this contribution requires a European

(rather than a national or local) approach. Indicate how account is taken of other national or

international research activities. Mention any assumptions and external factors that may

determine whether the impacts will be achieved.

Parameters of the six existing European infrastructure for deep underground science

| Infrastructure  | LNGS Gran Sasso | LSM Fréjus | LSC Canfranc | IUS Boulby | BNO Baksan | CUPP Pyhäsalmi |
| --- | --- | --- | --- | --- | --- | --- |
| Year of completion | 1987 | 1982 | 1986, 2005 | 1989 | 1977, 1987 | 1993 (2001) |
| Area (m2) | 13000 | 500 | 150+600 | 500+1000 | 550, 600 | 500-1000 |
| Volume (m3) | 180000 | 3500 | 8000 | 3000 | 6400, 6500 | 100-10000 |
| Access | Horizontal | Horizontal | Horizontal | Vertical | Horizontal | Slanted truck road |
| Depth (m.w.e.) | 3700 | 4800 | 2450 | 2800 | 850, 4800 | 1050, 1444 up to 4060 |
| Surface profile | Mountain | Mountain | Mountain | Flat | Mountain | Flat |
| Muon flux (m-2 day-1) | 24 | 4 | 406 | 34 | 4320, 2.6 | 8.6 @ 4060m |
| Neutron flux (>1 MeV) (10-6 cm-2 s-1) |  (1) |  (1) |  (1) |  (1) | - ,  (1) | ? |
| Radon content (Bq/m3) |  (100) |  (10) |  (100) |  (10) |  (100) |  (100) |
| Main past and present scientific activities | - DM -  - solar  - SN  - atmos.  - monopole - nuclear astrophysics - CRs () - LBL ’s | Eighties: - Proton decay - atmos. Now: - DM (Edelweiss) -  (NEMO, TGV) | - DM (IGEX-DM, ROSEBUD, ANAIS) -  (IGEX) | - DM (Zeplin I,II, III, DRIFT) | BUST: - solar  - SN  - atmos.  - CRs () - monopo- les SAGE: - solar  | - CRs (test set-up) |
| Number of visiting scientists | 700 | 100 | 50 | 30 | 55 | 15 |

Note: We give only order-of-magnitude values for neutron flux and radon content since these values vary strongly with location in the mine, wall cover, ventilation etc.

Fundamental science

Impact on society

Impact on rock engineering, biological science, use case for rock engineers

Underground storage, homeland security, extrapolation to hydrogen storage

Include text from Marcello (cut & paste)

Worldwide impact!

Each work package has its own impact.

Impact of WP6 on underground life science

The discovery of deep subsurface microbial communities in the mid 1980s launched a new interdisciplinary domain within biology: geo-microbiology. The fields of geology, geophysics, hydrology, geochemistry, biochemistry, and microbiology have merged to study how life on this planet interacts with the earth’s geology, how life may have originated and how life evolved over billions of years.  It should be noted that underground organisms living in the absence of sunlight, comprise 50 percent of the earth’s biomass and are responsible for many geological phenomena.  Many questions of geo-microbiology can only be answered by going underground.

- Did the life originate below the earth’s surface?

Deep subsurface environments mimic in many respects the surface environment of the ancient earth

before the evolutionary development of photosynthesis pumped oxygen into earth’s atmosphere. Thus, deep subsurface microbial processes are the closest living record of life as it existed on the ancient earth. (..)Bench-top experiments have explored various aspects of life’s origins, but performing such experiments underground could provide critical new clues to how life made the transition from a cluster of pre-biotic molecules into a single cellular entity with nucleic acid.

- Are  there new forms of  life underground?

Recent investigations of the microbial communities inhabiting hot springs have uncovered micro-organisms with surprising attributes. Known as “nano-bacteria,” they represent a new limb on the tree of life. Such surprises may also exist in the deep subsurface where the world of DNA-based life forms is less abundant or even absent, but all the conditions required for life exist. As in the case of searching for earth’s deepest life forms, the search for exotic forms of life will require careful aseptic procedures and highly sensitive detection methods, best provided by an underground laboratory. The search for new forms of dark life may also offer insights into how to search for life beneath the surface of Mars and could have significant implications for Mars exploration program over the next 15 years.

- How deep does life go?

Since the 1980s scientists have gained insight into the diversity and limits of life underground based on information from boreholes and from parasitic explorations  on mining operations. They have discovered microbial life at depths of four to five kilometers and at temperatures of 60°C. Microbes recovered from hot springs and deep-sea hydrothermal vents can live at temperatures of about 120°C. Studies of petroleum reserves indicate that above 80oC these reserves are not degraded by biological action. Does subsurface life reach down to depths where the temperatures are 100°C or 120°C or even more? Such a search would require drilling under aseptic conditions that are far more stringent than previous drilling programs have attempted. Drilling from an underground facility where the ambient rock temperature is 50° C brings scientists more than one-third of the way toward their goal, and they can control air circulation and water filtration to reduce the contamination associated with surface drilling.

- How do biology and geology interact to shape the world underground?

Earth’s deep, hot subsurface habitats differ from other high-temperature environments such as deep-sea hydrothermal vents and hot springs, because they are completely isolated from biological communities that rely on photosynthesis, earth’s atmosphere, or the oceans. Far below the earth’s surface, dark life relies instead on non photosynthetic biogeochemical processes that allow microbes to survive under extreme conditions and force them to interact with the environment. They do this by dissolving minerals, degrading petroleum and consuming gases for energy and nutrients. They may have the ability to detect chemically the presence of a nearby energy source and swim toward it. They precipitate minerals and produce gases, thereby changing the rock’s porosity and permeability, but normally at rates a million times slower than those of surface life. Given enough time, however, micro-organisms secreting sulphuric acid can carve enormous chambers in limestone, like those of the Carlsbad Caverns. The extent to which microbes can alter the subsurface environment in general is not well understood and undoubtedly depends on many variables, including time. The only way to unravel these secrets is to perform microbial experiments in an underground laboratory with access to a large rock volume for a long time. By understanding how micro-organisms can alter the subsurface under natural conditions, we learn how we can manipulate them for practical applications.

Grand Research Questions in Earth Science

- How did life begin on earth?

The withering radiation and intense meteorite bombardment at the surface of the early earth presented a challenge for the origin of life. Although the subsurface represents a possible haven for early life, does it posses the necessary attribute for life to develop? If so, then life could be present within planets in our solar system that could never have supported life on their surface. In a deep underground laboratory biochemists and biophysicists could perform experiment in situ, within the confines of a high-pressure fracture zone to explore the influence of mineral surface properties and electrolyte interactions on origin of life processes.

- Why does earth have a magnetic field?

The origin and evolution of earth's geomagnetic dynamo is tied to its energy sources, and this in turn depends on the composition of the core. Does earth’s core contain a natural “geo-reactor”? By

observing the number of neutrinos emanating from the core, scientists at a deep underground laboratory, along with other neutrino observers, could detect the amount of radioactive decay in the earth's core to determine whether a geo-reactor sustains the earth's magnetic field.

- Can we understand and predict catastrophic natural events?

Earthquakes result from unstable slip along faults in the crust of earth. A deep underground laboratory would offer the opportunity to measure directly and confirm the seismic properties of rock in place at depth, including the important effects of fluid flow. Scientists could examine slip processes on small faults to calibrate and refine theoretical models in order to see how slip processes can be scaled in size and time. Detailed knowledge of seismic properties and fluid flow are key to the understanding what causes earthquakes, an important step toward predicting future earthquakes.

Impact of WP6 on engineering science

ENGINEERING THE UNDERGROUND

What are the mechanical properties of rock?

What lies between the boreholes?

How does rock respond to human activity?

How does water flow deep underground?

How can technology lead to a safer underground?

Serving society

The 21st-century exerts increasing demands to go underground. Expanding and developing populations put growing pressure on surface space, driving mass transit systems, hydroelectric plants, energy storage and waste disposal facilities and a host of other systems underground. The depletion of shallow mineral and energy resources sends prospectors ever deeper in search of essential raw materials and new sources of energy. Yet despite the demand for subsurface space and resources, major engineering obstacles to underground use remain.

The stability of deep underground structures depends critically on the strength and mechanical

properties of rock, the environment in which rock exists, and the consequences of engineered changes.

A systematic and sustained program of underground research to yield the new technologies for the accurate prediction of rock conditions and behaviour is needed if we want to take full and wise advantage of the underground dimension. Engineering research at a deep underground laboratory would support advances in underground construction practices, making them more cost-effective and less risk-prone. Key engineering elements of an engineering research program would include rock characterization, design and construction, rock engineering, underground technology and safety.

What lies between the boreholes?

The ability to recognize and characterize rock’s complexity is important for design and construction both on the surface and underground. The consequences of inaccurate or incomplete characterization can be catastrophic. Developing better remote sensing techniques to image the rock mass at depth would be a core component of an underground engineering research program, a superb opportunity for geoscientists and engineers to work together to develop technologies to characterize rock in all its natural complexity.

The characterization of rock variables, such as intact strength, fracture, fluid flow and forces, poorly captured by current technologies, could be revolutionized by the development of emerging remote imaging technologies.

How does rock respond to human activity?

The stability of both surface and subsurface structures excavated in rock relies on rock’s strength and mechanical properties. Yet systematic knowledge of how rock reacts to such human impositions is inadequate and often indirect, inferred from surface-based studies.

Building a deep underground laboratory would involve creating a substantial number of tunnels and large caverns at depth. The combination of depth and span for some of the caverns, and the requirement for stability over decades goes beyond current experience. Thus, the construction period itself represents a special opportunity for innovative excavation designs and experiments.

The use of explosive to excavate the caverns provides another research opportunity for research on wave transmission in rock. The development of precise electronic detonators opens exciting opportunities for the use of explosive waves in “conditioning” rock to prepare it for excavation by low-cost bulk methods.

Safety underground

Safety and health would have the highest priority in the engineering of a deep underground laboratory and would be fully integrated into the design of laboratory activities at every stage of planning, design and construction. An underground laboratory would also provide an ideal laboratory for research and development leading to advances in underground safety systems and technology. Scientists and engineers could carry out safety and health research within a deep, controlled underground setting. Particular attention would go to advances in key areas such as underground communication, ventilation, access, emergency egress and refuge design. Because the temperature of rock increases with depth, typically 10-30 ºC per km, engineers would also undertake mechanical-systems research in the areas of air conditioning and filtration to support human activity and research at depth.

Rock engineering – a deeper understanding

A major opportunity of a deep underground laboratory would be the availability of a large block of rock in situ exclusively for long-term scientific and engineering research. A broad suite of rock engineering studies would address a wide range of fundamental questions in rock behaviour and fluid flow in rocks. Under moderate stress, excavation stability is largely determined by rock fracture. Under conditions of high stress, hazardous ground behaviours increase. Not only does the fall-out of fracture-bound blocks create hazards for underground construction, but underground operations may also encounter “rock-burst” conditions. Rock-bursts, earthquakes triggered in intact rock by underground operations, are a deadly and costly hazard for mining and underground construction operations. Research on the stability of fracture-bound blocks and the safe and non violent release of rock-burst energy would have significant benefits for mine safety and efficiency. A deep underground laboratory would provide an ideal site for the study of groundwater system behaviours at depth. An improved understanding of fracture flow would aid reservoir engineers in protecting drinking water supplies, facilitate the bioremediation of contaminated aquifers and enhance energy recovery from geothermal systems. An improved understanding of fluid flow in rock could enable bioengineering advances for the in-place extraction of mineral resources.

Toward a better-engineered underground

An underground laboratory would provide both the academic and industrial communities with low-cost, long-term access to underground research sites. In a large, dedicated facility, new equipment and material trials could take place under a wide range of in situ conditions, and field tests could go forward without the production constraints imposed by mining operations.

A deep underground laboratory represents a unique opportunity for engineers to conduct both

fundamental and applied research that would directly address societal needs. It would catalyze major advances in underground engineering and contribute strongly to a fundamental understanding of the rock mass. It would also provide an extraordinary opportunity for innovation in underground technology with immediate and long-term benefits for the economic well-being of the nation, for the protection and remediation of the environment, and for human life and safety.

## Dissemination and/or exploitation of project results, and management of intellectual property

(it’s getting harder and harder!)

Describe the measures you propose for the dissemination and/or exploitation of project

results, and the management of knowledge, of intellectual property.

The results of the studies will be published in a series a document, culminating with the final CDR document. The CDR will contain the objective and scientific information needed to reach the funding and construction phase. As example, we show below typical tables that will be filled out and available in the CDR.

Prejudices of the technical feasibility of experiments for labs: [ALL: FILL IN]

| Laboratory | MEMPHYS | LENA | GLACIER |
| --- | --- | --- | --- |
| CUPP | Very challenging, though probably at least as possible as anywhere else. | Probably feasible. | Challenging but probably feasible. In shallow depth almost certainly possible. |
| LSM | According to a general study probably feasible with certain limitations. | Probably feasible. | Original shape not feasible. Smaller sizes may be feasible. |
| SUNLAB | Very challenging | Probably feasible at -700 m (not deep enough) | According to a pre-feasibility study a cavity of span 70 m may be feasible in 650-700 m levels . |
| IUS | Very challenging | Maybe feasible | Challenging |
| LNGS | Probably impossible | Probably unfeasible. | Very challenging in the original shape. |

Explicit studies are required to transpose these prejudices into knowledge. The final result may be very different from those guessed.

The general expansion plans:[ALL: FILL IN]

| Laboratory |  |
| --- | --- |
| CUPP | New laboratory may be constructed at 1400-1500 m level. It will be designed to be independent on the mine (if mining continues parallel) with an own shaft. Mine is required as the starting point. (Alternative is a Green Field site in Finland, with an additional cost min 5-30 MEUR for a lab with depth of 300-2000 m. Part of that may be saved by better location, i.e. best rock on Earth and good connections.) |
| LSM | New lab may be constructed on the other side of the road tunnel than the present lab. This location has (coincidentially) the best rock quality within the road. A smaller extension is envisaged beside the safety tunnel. |
| SUNLAB | Two candidate places in salt layers 650-700 m levels. |
| IUS | The mine company CPL want to push ahead now with development of a new deeper mining area in hard rock. Together with CPL we are going to submit an 18 month proposal for a full feasibility study that would inlcude development and design of a new, much larger, underground facility including potential for caverns of 30 m high. There would be the capability for CPL to excavate new areas according to demand. |
| LNGS | May study a new lab with an own horizontal access in the mountain. |

The preliminary work plans and priorities for each lab concerning LAGUNA are:[ALL: FILL IN]

| Laboratory |  |
| --- | --- |
| CUPP | Study the feasibility for LENA and GLACIER, decide focus after first results. Make a light analysis for MEMPHYS, to be continued only if scientific reasons prefer it and Frejus site turns out to be unfeasible (and/or some additional funding permits it). |
| LSM | Study MEMPHYS,...? |
| SUNLAB | Study GLACIER,...? |
| IUS | ? |
| LNGS | ? |

Related issues with timescale [ALL: FILL IN]

| Laboratory |  |
| --- | --- |
| CUPP | Mining in Pyhäsalmi Mine may continue until 2016, possibly much longer. No technical obstacles for drilling any time. |
| LSM | New auxiliary tunnel will be ready about 2012, after which the lab can be constructed. Can you drill the rock to take samples before that? |
| SUNLAB | ? |
| IUS | The estimated economic lifetime of the new mining area is 50 years plus. |
| LNGS | ? |

External formal factors affecting the construction: [ALL: FILL IN]

| Laboratory |  |
| --- | --- |
| CUPP | Need permisison of the mining company, dependence on mine future. |
| LSM | Need permission of road authorities, preliminary positive attitude |
| SUNLAB | Need permisison of the mining company |
| IUS | Need permisison of the mining company, positive attitude |
| LNGS | Need permisison of the authorities, perhaps non-trivial |

# Ethical Issues

(by now we are about to die!)

Describe any ethical issues that may arise in their proposal. In particular, you should explain the

benefit and burden of their experiments and the effects it may have on the research subject.

No ethical issues

# Consideration of gender aspects

(and here we are dead!)

You may give an indication of the sort of actions that would be undertaken during the course of the

project to promote gender equality in your project, or in your field of research. (These will not be

evaluated, but will be discussed during negotiations should your proposal be successful).

These could include actions related to the project consortium (e.g. improving the gender balance in

the project consortium, measures to help reconcile work and private life, awareness raising within

the consortium) or, where appropriate, actions aimed at a wider public (e.g. events organised in

schools or universities)

(Maximum length for section 5 – one page)