## Slide 1: PAON project status
J.E Campagne
LAL
18/7/2012
PAON: Paraboles A l’Observatoire de Nançay

## Slide 2: The feeds
The measurements & simulations agree
Nançay (J.Pezzani)

## Slide 3: BAO Electronics
Ready to be put in the
EMBRACE container (CEM)

## Slide 4: The dishes
PAON-2 (3m ) All the elements to adjust the feed and the fiber glass bars are ready to be assembled and we foresee a test at Meudon next week, then transfer to Nançay.
Wood frame for feed position commissioning and dismounting.

## Slide 5: PAON-4 (ie. 5m)
Since last time we were in standby (see slides of previous meeting)
Very recent news:
  Meudon J.M Martin prepare an official request for the technical service to design and produce 5m dishes. End of August 12 decision
  Cobham representative takes contact with Nançay to sell for 2,5k€ two 5m Patriot dishes

## Slide 6
Quality seems well enough
Minimal mount: manual elevation
Need new feed positioning system
Current status: finalization of the offer.